# Source:	Convenor Jonas Sundborg

Title:	Draft Agenda

Agenda item:	All

| 1 | Opening of the meeting (Convenor) | Note. |
| --- | --- | --- |
| 2 | Roll Calls & Notification (Secretary) |  |
| 3 | Approval of Agenda (Convenor) |  |
| 4 | Quick Summary of Last Call (Secretary) |  |
| 5 | Review of Actions |  |
|  | 5.1 Actions from Berlin meeting ACTION 3/5 (Secretary to compile and maintain a summary of the contacts made by potential partners with vertical industry groups). |  |
|  | 5.2 Actions from 18 January Electronic meeting ACTION 3: Ad Hoc Group 1 (Legal) and Ad Hoc Group 2 (Participation) to complete their work by 10 February. ACTION 4: Secretary to issue calling notices for future Teleconferences. | See agenda item 7.1 and 7.2 |
|  | 5.3 Actions from 2 February Electronic meeting ACTION 1: Potential partners to consider what actions were necessary for Milestone 3 to be completed on schedule. Milestone M3 – Final Draft Final review of feedback from vertical reach outs Final draft of founding documents available (Participation rules, procedures, IPR policy and anti-trust policy, member fees, budget plan for first year) Secretariat support activities identified (online web presence, on-site meeting support, document editing, document management, branding/publicity ) Target date: 9 Mar 2012 |  |
| 6 | Scope of the oneM2M initiative For decision | M2MCons_2012_02_17_ATIS_Contribution_Proposed_Modification_to_Scope.docx M2MCons_2012_02_17_TIA_comments_on_ATIS_Proposed_Modification_to_Scope.docx |
| 7 | For Completion of Milestone 2 |  |
|  | 7.1 Ad-hoc 1. Status Update (Convenor of Ad Hoc 1) |  |
|  | Legal Status Level of secretariat services Funding Structure of founding document (Agreement) |  |
|  | 7.2 Ad-hoc 2. Status Update (Convenor of Ad Hoc 2) |  |
|  | Participation and participation principles Participation rules Rights and responsibilities | M2MCons_2012_02_17_ParticipationMatrix_13 FEB V2 Clean.docx Re Draft Agenda for 17 Feb Teleconference.msg |
| 8 | Assessment of Milestone M2 – Final Consensus Milestone M2 – Final Consensus Feedback from vertical reach outs incorporated into major principles Final consensus on all major principles: Scope, principles, structure, participation rules, rights and responsibilities, [?, IPR regime?] funding, secretariat Founding members identified and start work on drafting the founding documents Target date: 10 Feb 2012 |  |
| 9 | Future Meeting Plan |  |
|  | 9.1 Electronic meeting schedule (after Berlin): #5 : 5 March 2012, 13:00 – 15:00 GMT #6: 14 March 2012, 13:00 – 15:00 GMT |  |
|  | 9.2 Physical Meeting #4, Tokyo, Japan | M2M_Consolidation_#4_Invitation.doc |
| 10 | Any other business | M2MCons_2012_02_17_Compilation_of_Understanding v3_13022012 - M2M CoU AdHoc.docx |
| 11 | Closure |  |