| MINUTES |
| --- |
| Meeting title: | PRO 11.1 |
| Chair: | Raymond Forbes, LM Ericsson, Raymond.forbes@ericsson.com Philip Jacobs, Cisco Systems, phjacobs@cisco.com Shingo Fujimoto, FUJITSU, shingo_fujimoto@jp.fujitsu.com |
| Secretary: | Gerry Mcauley Gerry.mcauley@etsi.org |
| Meeting Date: | 2014-06-16 09.00 Beijing Standard Time |
| Meeting Details: | Face to Face ad’hoc Meeting gotomeeting at: https://www2.gotomeeting.com/register/963526730 |
| Intended purpose of document: | Decision Discussion Information Other <specify> |

oneM2M Notice

The document to which this cover statement is attached is submitted to oneM2M.  Participation in, or attendance at, any activity of oneM2M, constitutes acceptance of and agreement to be bound by terms of the Working Procedures and the Partnership Agreement, including the Intellectual Property Rights (IPR) Principles Governing oneM2M Work found in Annex 1 of the Partnership Agreement.

1	Opening of meeting

1.1	Welcome

1.2	Schedule

- Monday 2014-06-16 09.00-17.00

- Tuesday 2014-06-17 09.00-17.00

- Wednesday 2014-06-18 09.00-17.00

1.3	IPR reminder

1.4	Attendees

2	Review and Approval of Agenda

  - PRO-2014-0257-WG3_PRO_11_1_Agenda

Presented by Raymond Forbes, PRO chair

Revised during the week

PRO-2014-0257-WG3_PRO_11_1_Agenda  was  AGREED

PRO-2014-0257R05-WG3_PRO_11_1_Agenda  was  AGREED

3	Review and Approval of previous Minutes

  - PRO-2014-0260-WG3_PRO_11_0_Minutes

on approval by correspondence

4	Status of deliverables on work programme area

Baselines available on server after TP-10.0

  - TS-0004 V0.4.8, 06 June, Rapporteurs: Shingo Fujimoto 
- Core Protocol TS v0.4.3 in work programme area & 
- PRO-2014-0244 agreed at face 2 face

Issues to be resolved

PRO-2014-0206R02

PRO-2014-0250

PRO-2014-0252

KETI contribution on design principles

editor's notes

Tables without titles

organization of response codes table

complete content in clause 7

readability of detailed procedures

table 7.3.1.1.3 - remove the last column

Annex A - synchronize

Annex B - is it complete?

Annex C-

Annex Z -

Remove boilerplate text

References

Terms Abbreviations.

  - TS-0008 V0.2.0, 10 April, Rapporteur: SeongYoon Kim

- TS-0009 V0.2.0, 18 April - Rapporteur: SeungMyeong Jeong 
- TS-0009 v0.3.0 in PRO-2014-0214

  - TS-0010 V0.1.2, 11 April, Rapporteur: Peter Niblett

  - TR-0009 V0.6.2, 13 June (frozen), Rapporteurs: Richard Brennan, Phil Jacobs – V0.7.0 approved at face 2 face PRO11.0

5	Review of Objectives for the Meeting

  - Discussions on contributions for WG3

  - Review TS-0004 v0.5.0 PRO-2014-0256R02

  - Review TS-0008 v0.2.1 when available

  - Review TS-0009 v0.3.1 when available

  - Identify & assign gaps

  - Drafting on the TSs

6	Action Item Status

| Item # | Document Number(S) | Short name | Source | Status |
| --- | --- | --- | --- | --- |
| 5. | PRO-2014-0113R10 | Call for volunteers/Issues list on TS-0004 When each area will be contributed (month)? Is there a volunteer for all the unassigned topics? One addition uploaded to PRO11.0 | WG Chairman & Vice Chairman | Revised Need to Review |
| 7 | PRO-2014-0256R01 | Template for oneM2M Resource Type Definition | S.FUJIMOTO on behalf of WG3 Drafting Team | To Be Used |
| 8 | PRO-2014-0212R01 | Proposed Conference calls between TP.11&TP.12 | WG3 Chairman | Agreed |
| 9. |  | 7.3 Resource Type-specific procedures and definitions | Fujitsu |  |
| 10 |  | 7.3.3 Resource Type application | LGE |  |
| 11 |  | 7.3.4 Resource Type container | Fujitsu |  |
| 12 |  | 7.3.5 Resource Type contentInstance | Fujitsu |  |
| 13 |  | 7.3.6 Resource Type subscription | Huawei/LGE/Cisco |  |
| 14 |  | 7.3.7 Resource Type schedule | Cisco |  |
| 15 |  | 7.3.9 Resource Type delivery | Qualcomm |  |
| 16 |  | 7.3.12 Resource Type fanOutPoint | Huawei |  |
| 17 |  | 7.3.14 Resource Type parameters (to be deleted) | Rapporteur |  |
| 18 |  | 7.3.18 Resource Type m2mServiceSubscription | LGE |  |
| 19 |  | 7.3.19 Resource Type nodeInfo | LGE |  |

## Resource Type-specific procedures and definitions

Further improvement of resource type definitions?

Which common attributes appear in each resource type?

Common way/clarification of variability of common attribute syntax

Editor’s Note:Shingo(FUJITSU) will take a lead on this topic.

### Editor’s Note: See PRO-2014-194R02

| PRO-2014-0268 | Add common attributes on ResType template | FUJITSU |
| --- | --- | --- |

Presented by Shingo Fujimoto, Fujitsu

Comments and Issues

Shingo will produce a revision based on the feedback

Annex will disappear.

Decisions and Actions

PRO-2014-0268 was NOTED

7	Contributions

Contributions about Protocol TS-0004/WI-0009 Core Protocol

| Item # | Document Number(S) | Short name | Source | Late ? |
| --- | --- | --- | --- | --- |

| 2 | PRO-2014-0206R02 | Connection Settings | FUJITSU | 2014-05-28 |
| --- | --- | --- | --- | --- |
| PRO-2014-0261 | generic_procedures | Huawei Technologies Co., Ltd. |

Presented by Jaixin Yin Huawei

Comments and Issues

on line editing to change the figure

a legend is required.

some boxes given double lines

Decisions and Actions

PRO-2014-0261 was Noted Revision expected

| PRO-2014-0259 | units | Philip Jacobs, Cisco Systems, phjacobs@cisco.com |
| --- | --- | --- |

Presented by Phil Jacobs, Cisco

Comments and Issues

will the here be others that need units?  yes possibly for max buffer size and others.

Phil will add the others when they have been integrated.

It will be in Annex A

Concern raised between resource type definition and the big table. We could remove one or maintain them as asynchronous and one has priority. How can the information be obtained to complete the table?

Split the big table to each of the resources

If we delete the table in the annex we need to capture the information elsewhere.

indicate the unit in the specific resource section as well as the table

Decisions and Actions

PRO-2014-0259 was Noted

| PRO-2014-0262 | schedule | Philip Jacobs, Cisco Systems, phjacobs@cisco.com |
| --- | --- | --- |

Presented by Phil Jacobs, Cisco

Comments and Issues

schedule Type

remove the data type id column

look at the latest template for the procedure part.

Decisions and Actions

PRO-2014-0262 was Noted

| PRO-2014-0263 | answer to WG3 issues list | Omar Elloumi (ALU |
| --- | --- | --- |

Presented by Phil Jacobs, Cisco

Comments and Issues

Partial updates issue resolved (see ARC-2014-1420R03)

on-line revisions

Decisions and Actions

PRO-2014-0263 was Noted Revision expected

| PRO-2014-0266 | Request Parameter Mapping | LG Electronics |
| --- | --- | --- |

Presented by Seongyoon Kim, LGE

Comments and Issues

Decisions and Actions

PRO-2014-0266 was Noted Revision expected

| PRO-2014-0270 | Protocol Binding Operation Mapping | LG Electronics |
| --- | --- | --- |

Presented by Seongyoon Kim, LGE

Comments and Issues

use PUT for update

Decisions and Actions

PRO-2014-0270 was Noted Revision expected

ARC presentation 1454R02

Presented by Omar Elloumi, ARC chair.

After some discussion Jaixin and Shingo will provide comments by email

Prioritization of TS 0004

SCHEDULE:

- Edit Help will be asked to do a pre-processing on the spec between now and the June 24th.

- Deadline for contributions to the interim meeting 16th July at 07:00 UTC.

- Final deadline for contributions to be included in TS 0004 will be 21st July at 07:00 UTC.

- The deadline for contributions to the Bindings TSs will be 23rd July at 07:00

- PRO will not request TS0004 to be frozen at the start of TP 12, to allow the rapporteurs to continue to make editorial changes without the need for a CR.

- To allow time for the rapporteurs to include the agreed contributions, PRO will stop discussing contributions at lunch time on Thursday 31 July.

- PRO will hold a closing WG session on Friday afternoon to  review (and hopefully agree) the updated version of the specs so that they can be submitted to the closing TP session.

- PRO will submit a version of TS0004 and the bindings specs to TP for inclusion in the first release on August 1st.

PRIORITIES:

1) Core Spec - TS 0004

  - Generic Procedures (Clauses 7.2.1, 7.2.2, 7.3) (Done?)

  - Some Common operations (Clause 7.2.2) (Expand descriptions -  (Jaixin will lead - needed by end of June)

  - Resource specific definition (Clause 7.3.x  See the ToDo list )

    - new template (Shingo - very high priority - next conf call)

    - xsd,

    - attributes,

    - child,

    - data,

    - procedures

  - Identity

  - Data types (missing resource descriptions)

  - Data types for message parameters

  - Data representations in XML

  - References to

    - Security (TS0003)

    - DM (TS0005 and TS0006)

  - Annex; Management Resource Instance

  - Terms, Definitions, Abbreviations (Secretariat)

2) Protocol Bindings

Contributions about Protocol TS-0008/WI-0012: CoAP binding

| PRO-2014-0269 | Issues of CoAP Binding | Hitachi (China) R&D Corp., LG Electronics |
| --- | --- | --- |

Presented by Xuan He, Hitachi

Comments and Issues

Issue 1: A is identical to B

Xuan will produce a contribution based on the discussions

Decisions and Actions

PRO-2014-0269 was Noted Contribution expected.

| PRO-2014-0264 | CoAP Message Format | Ericsson |
| --- | --- | --- |

Presented by Sumit, Ericsson

Comments and Issues

UDP is used for COAP

perhaps refer to section 7?

more investigation needed

Decisions and Actions

PRO-2014-0264 was Noted

Contributions about Protocol TS-0009/WI-0013: HTTP binding v0.3.0

TS 0009 is on AbC until the conf conf call next Tuesday.

Contributions about Protocol TS-0010/WI-0014: MQTT binding

None

9	Planning for next Meeting(s)

Conference Calls

Annex 1	Participants list

| First Name | Last Name | Organisation |
| --- | --- | --- |
| Raymond | Forbes | Telefon AB LM Ericsson (ETSI) |
| Shingo | Fujimoto | Fujitsu Ltd. (TTC) |
| Xuan | He | Hitachi (China) Research & Development Corporation |
| Phil | Jacobs | Cisco |
| Seongyoon | Kim | LG Electronics Mobilecomm France |
| Ataru | Kobayashi | NEC |
| QIUTING | LI | ZTE Corporation (ETSI) |
| Gerry | McAuley | ETSI |
| Sumit | Singhal | Telefon AB LM Ericsson (ETSI) |
| Nobu | Uchida | Qualcomm Japan Inc. (ARIB) |
| Hao | Wu | ZTE Corporation (CCSA) |
| Jiaxin | Yin | Huawei Technologies UK (ETSI) |
| Shuo | Yang | Ericsson (TIA) |