| MINUTES |
| --- |
| Meeting title: | PRO11.1 (PRO11.2 on the ftp server) |
| Chair: | Raymond Forbes, LM Ericsson, Raymond.forbes@ericsson.com Philip Jacobs, Cisco Systems, phjacobs@cisco.com Shingo Fujimoto, FUJITSU, shingo_fujimoto@jp.fujitsu.com |
| Secretary: | Gerry McAuley Gerry.McAuley@etsi.org |
| Meeting Date: | 2014-06-24 |
| Meeting Details: | Conference Call Ordinary Meeting gotomeeting at: https://www2.gotomeeting.com/register/719716906 |
| Intended purpose of document: | Decision Discussion Information Other <specify> |

oneM2M Notice

The document to which this cover statement is attached is submitted to oneM2M.  Participation in, or attendance at, any activity of oneM2M, constitutes acceptance of and agreement to be bound by terms of the Working Procedures and the Partnership Agreement, including the Intellectual Property Rights (IPR) Principles Governing oneM2M Work found in Annex 1 of the Partnership Agreement.

1	Opening of meeting

1.1	Welcome

1.2	Schedule

- PRO11.1 Tuesday 2014-06-24 12noon – 14.00 UTC

- PRO11.2 Thursday 2014-06-26 12noon – 13.00 UTC

1.3	Legal Statement

1.4	Attendees

2	Review and Approval of Agenda

  - PRO-2014-0278R02-WG3_PRO_11_1_Agenda

PRO-2014-0278R02-WG3_PRO_11_1_Agenda was Agreed

3	Review and Approval of previous Minutes

  - PRO-2014-0258-WG3_PRO_11_0_ ad’hoc Minutes

PRO-2014-0258-WG3_PRO_11_0_ ad’hoc will be agreed by correspondence

  - PRO-2014-0260R01-WG3_PRO_11_0_ Xi’an Minutes

PRO-2014-0260R02-WG3_PRO_11_0_ Xi’an will be agreed by correspondence

4	Status of deliverables on work programme area

Baselines available on server after TP-10.0

  - TS-0004 Core Protocol TS v0.4.3, 13 June, Rapporteurs: Shingo Fujimoto

    - in work programme area &

    - PRO-2014-0244 agreed at face 2 face

  - TS-0008 V0.2.0, 10 April, Rapporteur: SeongYoon Kim

- TS-0009 v0.3.2 in PRO-2014-0267, 17 June - Rapporteur: SeungMyeong Jeong

    - agreed on approval by correspondence

  - TS-0010 V0.1.2, 11 April, Rapporteur: Peter Niblett

5	Review of Objectives for the Meeting

  - Discussions on contributions for WG3

  - Review TS-0004 v0.5.1 PRO-2014-0265 Agreed as new baseline

  - Review TS-0008 v0.3.0 PRO-2014-0275 Agreed as new baseline

  - Review TS-0009 v0.3.2 PRO-2014-0267 Agreed as  new baseline

  - Identify & assign gaps

  - Drafting on the TSs

6	Action Item Status

| Item # | Document Number(S) | Short name | Source | Status |
| --- | --- | --- | --- | --- |
| 5. | PRO-2014-0113R10 | Call for volunteers/Issues list on TS-0004 When each area will be contributed (month)? Is there a volunteer for all the unassigned topics? One addition uploaded to PRO11.0 | WG Chairman & Vice Chairman | Revised Need to Review |
| 7 | PRO-2014-0256R01 | Template for oneM2M Resource Type Definition | S.FUJIMOTO on behalf of WG3 Drafting Team | To Be Used |
| 9 | PRO-2014-0263 | answer_to_WG3_issues_list | WG2 Chairman | discussed |
| A-PRO-11-001 |  | Find a consistent way to describe a Resource Type rather than have parts of it defined in different places. | tbd | New |
| A-PRO-11-002 |  | Add a change history to the xsd template. | Peter Niblett | New |
| A-PRO-11-003 |  | Check cardinality of each attribute in PRO-2014-0251 against the architecture document.. | Peter Niblett | New |
| A-PRO-11-004 |  | Create an XSD for PRO-2014-0227R02 | Qualcomm | New |
| A-PRO-11-005 |  | Remove editor's notes when incorporating PRO-2014-0227R02 | Rapporteur | New |

7	Contributions

Contributions about Protocol TS-0004/WI-0009 Core Protocol

| Item # | Document Number(S) | Short name | Source | Late ? |
| --- | --- | --- | --- | --- |
| 3 | PRO-2014-0259R01 | PRO-2014-0259-units | Cisco | 2014-06-16 Agreed-available |
| 4 | PRO-2014-0261R01 | Generic Procedures | Huawei | 2014-06-17 agreed |
| 1 | PRO-2014-0265 | Draft Core Protocol TS v0.5.1 | FUJITSU & Qualcomm Rapporteurs | 2014-06-18 To be Agreed by correspondence |

PRO-2014-0265 was AGREED. Draft Core Protocol TS v0.5.1 is the new baseline

| 2 | PRO-2014-0206R02 | Connection Settings | FUJITSU | 2014-05-28 postponed to conference calls. |
| --- | --- | --- | --- | --- |

Postponed

| 5 | PRO-2014-0262R01 | Schedule clauses 7.3.7 | Cisco | 2014-06-17 For Conference Call Next Tuesday |
| --- | --- | --- | --- | --- |

Presented by Phil Jacobs, Cisco

Comments and Issues

None

Decisions and Actions

PRO-2014-0262R01 was AGREED

| 6 | PRO-2014-0252R01 | XML_Schema_Further_Changes | IBM | 2014-06-17 postponed for PN to present |
| --- | --- | --- | --- | --- |

Presented by Peter Niblett, IBM

Comments and Issues

It was agreed to delete line 62

R02 needs to be uploaded

Decisions and Actions

PRO-2014-0252R01 was NOTED

PRO-2014-0252R02 was AGREED

| 7 | PRO-2014-0268R01 | Add_common_attributes_on ResType_template | Fujitsu | 2014-06-18 Available |
| --- | --- | --- | --- | --- |

Presented by Shingo Fujimoto, Fujitsu.

Comments and Issues

Is this request and response or CRUD operations? Change to CRUD.

Do we need this level of granularity?

Need to use the same meaning for common attributes as the ARC TS

Remove some boxes.

Comment on Tablex.1.2 - now only 2 choices.

Decisions and Actions

PRO-2014-0268R01 was Noted Revision expected.

| 1 | PRO-2014-0272 | Messages parameters data types clause | Philip Jacobs, Cisco Systems, phjacobs@cisco.com | 2014-06-18 |
| --- | --- | --- | --- | --- |

Presented by Phil Jacobs, Cisco

Comments and Issues

Some comments have already been received via email and more comments will be also be sent

There was a suggestion that a new merged line should be added into the table at the end and the note should be added there. It was felt that if necessary this could be done for all tables.

Questions raised over the need for the ‘Default’ value column

Revision expected

Decisions and Actions

PRO-2014-0272 was NOTED

PRO-2014-0272R01 expected

| 2 | PRO-2014-0273 | TS0004-To-Do-list | Secretariat | 2014-06-19 |
| --- | --- | --- | --- | --- |

Presented by Karen Hughes, ETSI

Comments and Issues

It was agreed that contribution 0113 will be updated to reflect the list in this contribution

There had been a discussion during the ad hoc meeting in Beijing where a list of priorities was maintained. This is available in the meeting minutes (contribution 0258)

The list of priorities is also related to which issues will be prioritised on which conf call

Decisions and Actions

PRO-2014-0273 was AGREED

| 3 | PRO-2014-0274 | TS0004 Abbreviations | Secretary | 2014-06-19 |
| --- | --- | --- | --- | --- |

Presented by Karen Hughes, ETSI

Comments and Issues

There is one abbreviation missing and this will be updated by the Rapporteur (MQTT)

Decisions and Actions

PRO-2014-0274 was AGREED

| 4 | PRO-2014-0276 | addtional-common-operation | Huawei Technologies Co., Ltd. | 2014-06-20 |
| --- | --- | --- | --- | --- |

Postponed

| 5 | PRO-2014-0277 | clause-re-arrangement | Huawei Technologies Co., Ltd. | 2014-06-20 |
| --- | --- | --- | --- | --- |

Postponed

| 6 | PRO-2014-0279 | Resource ID issue | FUJITSU | 2014-06-24 Quite late may be postponed until Thursday |
| --- | --- | --- | --- | --- |

Contributions about Protocol TS-0008/WI-0012: CoAP binding

| Item # | Document Number(S) | Short name | Source | Late ? |
| --- | --- | --- | --- | --- |
| 1 | PRO-2014-0275 | TS-0008 v0.3.0 | LGE & Rapporteur | 17/06/2014 agreed AbC |
| 3 | PRO-2014-0264R01 | CoAP_Message_Format | LM Ericsson | 17/06/2014 Available for conference call next Tuesday |
| 4 | PRO-2014-0266 | Request_Parameter_Mapping | LGE | 18/06/2014 noted |
| 5 | PRO-2014-0269 | Issues_of_CoAP_Binding | Hitachi China | 18/06/2014 noted |
| 6 | PRO-2014-0270 | Protocol_Binding_Operation_Mapping | LGE | 18/06/2014 noted |

Contributions about Protocol TS-0009/WI-0013: HTTP binding v0.3.0

| Item # | Document Number(S) | Short name | Source | Late ? |
| --- | --- | --- | --- | --- |
| 1 | PRO-2014-0267 | Draft TS-0009 v0.3.2 | TS-0009 Rapporteur | 2014-06-18 |

Contributions about Protocol TS-0010/WI-0014: MQTT binding

| Item # | Document Number(S) | Short name | Source | Late ? |
| --- | --- | --- | --- | --- |
| 1 | PRO-2014-0247 | MQTT Binding for Request/Response | KETI | 2014-06-07 |

9	Planning for next Meeting(s)

Conference Calls

- PRO11.2 Joint Meeting with ARC Thursday – 12:00 noon UTC, June 26 – 90 minutes (Chaired by a VC)

- PRO11.3 Tuesday – 12:00 noon UTC, July 01 – 90 minutes

- PRO11.4 Joint Meeting with ARC Thursday – 12:00 noon UTC, July 03 – 90 minutes

- PRO11.5 Tuesday – 12:00 noon UTC, July 08 (Chaired by a VC) – 90 minutes

- PRO11.6 Thursday – 12:00 noon UTC, July 10 (Chaired by a VC) – 90 minutes

- PRO11.7 Joint Meeting with SEC Tuesday – 12:00 noon UTC, July 15 – 90 minutes
(Chaired by a VC)

- PRO11.8 Joint Meeting with MAS Thursday – 12:00 noon UTC, July 17 – 90 minutes

- PRO11.9 interim Wed. 23 - Friday 25 July ETSI (Sophia-Antipolis) - 09.00am start.

Face to Face

- TP.12 Sophia Antipolis France 28 July – 01 August 2014

- TP.13 Phoenix AZ USA 22-26 September 2014

9	Any other business

There was no other business to discuss

10	Closure of meeting

The Chair thanked the participants and closed the meeting

ANNEX 1 – Participants list

| First name | Surname | Email address |
| --- | --- | --- |
| Jiaxin (Jason) | Yin | yinjiaxin@huawei.com |
| Richard | Brennan | rbrennan@telxxis.com |
| Sumit | Singhal | sumit.b.singhal@ericsson.com |
| Yong-Suk | Park | yspark@keti.re.kr |
| Raymond | Forbes | raymond.forbes@ericsson.com |
| Philip | Jacobs | phjacobs@cisc.com |
| Joe | Lenart | joe.lenart@hitachi-cta.com |
| Shingo | Fujimoto | shingo_fujimoto@jp.fujitsu.com |
| Nobu | Uchida | nuchida@qti.qualcomm.com |
| Phil | Brown | phil.brown@interdigital.com |
| Hao | Wu | wu.hao18@zte.com.cn |
| Qi | YU | yuqi@huawei.com |
| Peter | Niblett | peter_niblett@uk.ibm.com |
| Tony | Lee | aslee@via-telecom.com |
| SeungMyeong | JEONG | seungmyeong.jeong@lge.com |
| Seongyoon | Kim | seongyoon.kim@lge.com |
| karen | hughes | karen.hughes@etsi.org |
| Gerry | McAuley | Gerry.mcauley@etsi.org |