| MINUTES |
| --- |
| Meeting title: | PRO 11.9 |
| Chair: | Raymond Forbes, LM Ericsson, Raymond.forbes@ericsson.com Omar Elloumi, omar.elloumi@alcatel-lucent.com Philip Jacobs, Cisco Systems, phjacobs@cisco.com Shingo Fujimoto, FUJITSU, shingo_fujimoto@jp.fujitsu.com |
| Secretary: | Gerry McAuley Gerry.McAuley@etsi.org |
| Meeting Date: | 2014-07-23 09.00 CEST |
| Meeting Details: | Meeting Format - ordinary PRO11.9 official interim meeting & PRO/ARC joint meeting at: https://www2.gotomeeting.com/register/849608594 |
| Intended purpose of document: | Decision Discussion Information Other <specify> |

oneM2M Notice

The document to which this cover statement is attached is submitted to oneM2M.  Participation in, or attendance at, any activity of oneM2M, constitutes acceptance of and agreement to be bound by terms of the Working Procedures and the Partnership Agreement, including the Intellectual Property Rights (IPR) Principles Governing oneM2M Work found in Annex 1 of the Partnership Agreement.

1	Opening of meeting

1.1	Welcome

1.2	Schedule

PRO11.9 Wednesday 23 July 09.00 – Friday 25 July 18.00 CEST Face to face official interim

- Wednesday 23 Bindings TS-0008, TS-0009 & TS-0010.

PRO/ARC Conf call Thursday 24 July 13.30-15.00 UTC (15.30-17.00 local time)

- Thursday 24 July Joint PRO/ARC WG2 join by Conference

  - GoToMeeting at: https://www2.gotomeeting.com/register/849608594

  - it is too close to the ARC12.0 face to face to decide anything

  - if contributors are available we could ask for presentation & comment

  - A first decision pass in two joint WG2/WG4 sessions on Monday 28th (15:45 – 17:00 AND 17:15 – 18:30) – this is on the very first day of the week

  - A second decision in WG2 later that same week (propose to use the WG2 session on Thursday from 17:15 to 18:30)

May be a need to involve SEC on TS-0003 & MAS on TS-0005 & TS-0006

1.3	IPR reminder

1.4	Attendees

2	Review and Approval of Agenda

PRO-2014-0344R03-WG3_PRO_11_9_Agenda

PRO-2014-0344R03-WG3_PRO_11_9_Agenda was AGREED

3	Review and Approval of previous Minutes

  - PRO-2014-0332-WG3_PRO_11_7 Minutes – 7 day approval by correspondence from July 16: Approved on 23 July

  - PRO-2014-0341-WG3_PRO_11_8 Minutes – 7 day approval by correspondence from July 18: Approved on 25 July

4	Status of deliverables on work programme area

Baselines available

  - TS-0004 v0.5.3 (Core Protocol) Rapporteurs: Shingo Fujimoto & Nobuyuki Uchida

  - TS-0008 v0.3.0 (CoAP Protocol Binding) Rapporteur: SeongYoon Kim

  - TS-0009 v0.3.2 (HTTP Protocol Binding) Rapporteur: SeungMyeong Jeong

  - TS-0010 v0.2.0 (MQTT Protocol Binding) Rapporteur: Peter Niblett

5	Review of Objectives for the Meeting

  - Actions from previous meetings

  - Schedule and Priorities for TS-0004

  - Discussions on contributions for WG3 and WG3/WG2

  - Drafting on the TSs

  - Make decision on Interim after TP.13; not much support for interim.

6	Action Item and open Issues Status

Yellow highlighter indiciates critical issues

| Item # | Document Number(S) | Short name | Source | Status |
| --- | --- | --- | --- | --- |
| A-PRO-10-005 | PRO-2014-0273 | Call for volunteers/Issues list on TS-0004 When each area will be contributed (month)? Is there a volunteer for all the unassigned topics? One addition uploaded to PRO11.0 | WG Chairman & Vice Chairman | Revised Need to Review |
| A-PRO-10-007 | PRO-2014-0268R04 | Template for oneM2M Resource Type Definition | S.FUJIMOTO on behalf of WG3 Drafting Team | To Be Used |
| A-PRO-10-009 | PRO-2014-0263 | answer_to_WG3_issues_list | WG2 Chairman | discussed |
| A-PRO-11-001 |  | Find a consistent way to describe a Resource Type rather than have parts of it defined in different places. | TS-0004 Rapporteurs & Huawei, IBM | Ongoing |
| A-PRO-11.9-001 | ARC-2014-1466 PRO-2014-0290 | Clarification & handling of Request ID | Qualcomm | Open |
| A-PRO-11.9-002 | PRO-2014-0305 | answers to questions on partial addressing | ALU & Others | Open |
| A-PRO-11.9-003 | PRO-2014-0292 | AE_CSE_ID_Issue | Fujitsu & Others | Priority |
| A-PRO-11.9-004 |  | non-blocking Async | TS0004 repporteurs | Ongoing |
| A-PRO-11.9-005 |  | Mime types | Fujitsu and others | Ongoing |
| A-PRO-11.9-006 |  | Partial Updates | ALU Qualcomm huawei | Ongoing |
| A-PRO-11.9-007 |  | Short Names | Telecom Italia with Cisco Ericsson Fujitsu | Ongoing |
| A-PRO-11.9-008 | PRO-2014-0324R02 | m2m:notificationEvent in | LGE | Ongoing |
| A-PRO-11.9-009 |  | Error code categorization | Seongyoon | Ongoing |
| A-PRO-11.9-010 | Pro-2014-037x | Mixed Blocking non blocking cases | Jaixin | Ongoing |
| A-PRO-11.9-011 | PRO-2014-0310 | AE id App id assignment | Seongyoon;LG, Fujitsu, Huawei | Priority |
| A-PRO-11.9-012 | Pro-2014-037x | Presence of attributes in response message | Nobu | Priority |
| A-PRO-11.9-013 | PRO-2014-0310 | Attribute access mode status errors e.g read-write 1 instance read-only write once | Nobu | Priority |

7	Schedule and priorities

- Deadline for contributions to the interim meeting 16th July at 07:00 UTC.

- Final deadline for contributions to be included in TS 0004 was 21st July at 07:00 UTC.

- The deadline for contributions to the Bindings TSs was  23rd July at 07:00

- PRO will not request TS0004 to be frozen at the start of TP 12, to allow the rapporteurs to continue to make editorial changes without the need for a CR.

- To allow time for the rapporteurs to include the agreed contributions, PRO will stop discussing contributions at lunch time on Thursday 31 July.

- PRO will hold a closing WG session on Friday afternoon to review (and hopefully agree) the updated version of the specs so that they can be submitted to the closing TP session.

- PRO will submit a version of TS0004 and the binding specifications to TP for inclusion in the first release on August 1st.

Question as to whether MQTT will be sufficiently mature to be included in aubergine. This is a WG3 decision.

EditHelp will do pre-processing on the Bindings documents on Wed or Thu of next week.

PRIORITIES:

Critical issues:

1) Core Spec - TS 0004

- Generic Procedures (Clauses 7.2.1, 7.2.2, 7.3) (Done?)

- Some Common operations (Clause 7.2.2) (Expand descriptions -  PRO-2014-0276R01)

- Resource specific definition (Clause 7.3.x  See the ToDo list )

  - attributes,

  - child,

  - data,

  - procedures

- Identity

- Data types (missing resource descriptions)

- Data types for message parameters

8	Contributions

Contributions on TS-0001/WI-0001: Functional Architecture v0.9.0

Discussion on Partial Address/Partial Update

There are two issues Addressing the attribute and manipulating the attribute.

Do we allow AEs to optionally implement a subset of the attributes?

The attribute dataType could be used for partial addressing if it is agreed that this is the correct way forward

There should be away to update a single parameter and need to find a way to deal with the parameters which are not updated.

In the case where there is a resource containing 5 attributes – 2 of which are mandatory and 3 optional. If 2 optional attributes are removed the AE should be able to understand that those which are no longer listed  no longer exist.

Need to distinguish ‘partial update’ and ‘entire update’ - using a string could be a way forward

It was agreed that we should distinguish partial update from full update in the CN. CRs should be brought to get this into the spec.

Some discussion over adding the attribute in the ‘To’ field there was some support for this but consensus was not reached. It was felt that doing this would not cause any problem but the text is currently not in the TS. A contribution uploaded related to rectify this.

Omar will kick off a discussion over email with the aim of reaching consensus by Monday 28th July.

| 7 | ARC-2014-1458R01 | consolidated subscription description | Cisco, LGE, Huawei, Ericsson | 2014-07-20 |
| --- | --- | --- | --- | --- |

Presented by Phil Jacobs on behalf of Cisco, LGE, Huawei & Ericsson

Comments and Issues

This is the type of contribution that the WG2 chair would like to see going forward to clean up TS-0001

There was agreement from the group for this contribution and the Chair encouraged people to read it before it is discussed in ARC next week.

Contributions about Protocol TS-0004/WI-0009 Core Protocol

| 6 | PRO-2014-0286 R01 | Container and Container Instance ResType | Shingo Fujimoto, FUJITSU | 2014-07-08 |
| --- | --- | --- | --- | --- |

Comments and Issues

Needs to be aligned with the new template

Delete table 1.2

Child and resource type should be separated. also in the template.

PRO-2014-0286R01 was Noted

PRO-2014-0286R02

on-line editing of the optionalities

PRO-2014-0286R02 was Noted

PRO-2014-0286R03 was AGREED

| 7 | PRO-2014-0304R02 | data types | Seungmyeong Jeong, LGE | To be returned to merge with 0339 |
| --- | --- | --- | --- | --- |

Comments and Issues

work on the resource type first and then the short names.

There would be backwards compatibility problems if we don't do short names in Release 1.

Off line discussions on short names

enumeration type in another spec?

Table 6.3.2.1 -  external Id is defined outside oneM2M.

M2M_Ext_ID -define in a generic way as a xs:string and leave it to the implementer ( OMA/3GPP/BBF etc).

if event category is not provided the default value shall be used,

Event Category should be N/A (no default) or put hierarchical to force the device to reply with short if necessary.

Response code and Status code will be merged into the Response Status code.

Rename Response Code - rename it to Response status code and remove Status code.

This is related to contribution 0335

suggested removing operation from table 7.2.1.1-2

agreed that description is needed in table 6.3.2.3-1

agreed to add a note in the table to explain that the two elements shall not present at the same time – need to decide where this note should be added in the specification. For the time being it will remain in the table.

The parameters all need to be checked

Agreed to remove Response Address from the tables.

Further offline discussion needed

Decisions and Actions

PRO-2014-0304R02 was Noted

PRO-2014-0304R03 was Agreed

| 24 | PRO-2014-0335 | Clarify M2M-Ext-ID | Huawei Technologies Co., Ltd. | 2014-07-16 |
| --- | --- | --- | --- | --- |

Presented by Qi Yu, Huawei

Comments and Issues

Addition to Table 6.3.2.1-1 suggested that this may not be the correct place for this addition

Editors note should be removed

External ID should be a general clause and subclauses can be added as needed (eg IPv6 etc)

Questions raised over the need for UNetwork-ID in table 6.3.2.2-1 – agreed to delete it

Id was felt to be too generic and a more appropriate name should be used

Document was edited online

PRO-2014-0335 was Noted

•	PRO-2014-0335R01

on line editing

PRO-2014-0335R01 was Noted

PRO-2014-0335R02 was AGREED

| 12 | PRO-2014-0308R03 | subscription definition and procedures | Seungmyeong Jeong, LGE | 2014-07-17 |
| --- | --- | --- | --- | --- |

PRO-2014-0308R04

Presented by Seungmyeong Jeong, LGE

Comments and Issues

Need to ensure that the latest agreed template is used

resourceType should be N P not M

in table 6.8.4.2-1, should add a note to explain that X means it is applicable

offline discussion needed

Revision expected

PRO-2014-0308R03 was Noted

PRO-2014-0308R04 was Noted

PRO-2014-0308R05

Presented by Seungmyeong Jeong, LGE

Comments and Issues

on line changes

PRO-2014-0308R05 was Noted

PRO-2014-0308R06 was AGREED

| PRO-2014-0298R02 | Generic Procedure Clean Up | LG Electronics |
| --- | --- | --- |

Presented by Seongyoon Kim, LGE

Comments and Issues

None

PRO-2014-0298R02 was Agreed

| 14 | PRO-2014-0320 | Request-related common procedures | Nobu Uchida, Qualcomm | 2014-07-15 |
| --- | --- | --- | --- | --- |

PRO-2014-0320 was Noted

PRO-0214-0320R01

Presented by Nobu Uchida, Qualcomm

Comments and Issues

Contribution revised online.

Privileges are being changed to keep in line with the Architecture

Questions raised over the accessControlPolicyIDs in table 7.2.2.2.2-1

Handling of the self privilege may have an impact on the security. It was suggested that it should be removed however it was agreed to leave it in for the time being. An editor’s note was added to ensure that this is double checked.

Concerns raised over the expirationTime attribute. Suggested adding a new attribute rather than using the common attributes. In Annex D12.5 of the Architecture TS this has already been specified. The table was updated to be in line with TS 0001

Questions raised over operationResult and requestStatus. Suggested that the responseStatus code should be mandatory. Content could be set as optional. This decision will not impact this contribution.

Some editorials corrected online

Need to be consistent with all contributions – this one is correct however some are not and need to be checked – for example: primitiveType rather than primitive Type...

PRO-2014-0320R01 was Noted

PRO-2014-0320R02 was Agreed

| 16 | PRO-2014-0324 | notification definition and procedures | LG Electronics | 2014-07-16 |
| --- | --- | --- | --- | --- |

Presented by Seungmyeong Jeong, LGE

Comments and Issues

It was felt that the Applicable Common Attributes On Notification table is not needed

Some parts of this contribution will be merged with contribution 325

Revision expected

PRO-2014-0324 was Noted

PRO-2014-0324R01

Presented by Seungmyeong Jeong, LGE

Comments and Issues

Action on LGE re m2m:notificationEvent

Some editorial changes on-line

Use the new name

PRO-2014-0324R01 was Noted

PRO-2014-0324R02 was AGREED

| 17 | PRO-2014-0325 | notify-representation | Huawei Technologies Co., Ltd. | 2014-07-16 |
| --- | --- | --- | --- | --- |

Presented by Jiaxin Yin, Huawei

Comments and Issues

Notification should be added to a separate clause

Offline discussion needed

This contribution will be merged with 0324.

Revision expected

PRO-2014-0325 was Noted

| 18 | PRO-2014-0326 | procedure-for-fanOutPoint | Huawei Technologies Co., Ltd. | 2014-07-16 |
| --- | --- | --- | --- | --- |

Presented by Jiaxin Yin, Huawei

Comments and Issues

There is some duplication between this text and the Architecture TS. It was pointed out that this text is more detailed. It was suggested that a more high-level description is needed as this is quite complex and detailed.

Some offline discussion needed

Revision expected

PRO-2014-0326 was Noted

PRO-2014-0326R01

on-line editing.

PRO-2014-0326R01 was Noted

PRO-2014-0326R01 was AGREED

| 19 | PRO-2014-0328 | Request resource type definition - Update | QUALCOMM | 2014-07-16 |
| --- | --- | --- | --- | --- |

Presented by Nobu Uchida, Qualcomm

PRO-2014-0328 was Agreed

| 21 | PRO-2014-0331 | Operation Applicability Reference | LG Electronics | 2014-07-16 |
| --- | --- | --- | --- | --- |

Presented by Seungmyeong Jeong, LGE

Comments and Issues

Questions raised over the need for the text in change 1. Request to add the clause

PRO-2014-0331 was Noted

PRO-2014-0331R01 was Agreed

| 22 | PRO-2014-0333 | Issues of the Device Triggering | Huawei Technologies Co., Ltd. | 2014-07-16 |
| --- | --- | --- | --- | --- |

Presented by Qi Yu, Huawei

Comments and Issues

There are 4 contributions related to this proposal for discussion.

PRO-2014-0333 was Noted

| 23 | PRO-2014-0334R02 | New section for services provided by the underlying network | Huawei Technologies Co., Ltd. | 2014-07-22 |
| --- | --- | --- | --- | --- |

Presented by Qi Yu, Huawei

Comments and Issues

It was suggested that this text could be added to a normative Annex rather than in the main body of the TS. There was an objection to moving the text from Annex D into the main body.

PRO-2014-0334R02 was Noted

Revision expected

•	PRO-2014-0334R03

Changed the title

PRO-2014-0334R03 was Noted

PRO-2014-0334R04 was AGREED

| 38 | PRO-2014-0357 | Correction of the parameters at the Device Triggering commands | Huawei Technologies | 21/07/2014 04:08 |
| --- | --- | --- | --- | --- |

Presented by Qi Yu, Huawei

Comments and Issues

It was felt that it may be good to get input from 3GPP experts. It was suggested that a general statement pointing to the 3GPP specifications may be better.

It was suggested that Annex B could be a separate TS at some point in the future.

Suggested that MCC should be contacted.

PRO-2014-0357 was left open

| 25 | PRO-2014-0336 | Clarify Device Triggering | Huawei Technologies Co., Ltd. | 2014-07-16 |
| --- | --- | --- | --- | --- |

Presented by Qi Yu, Huawei

Comments and Issues

Remove ‘following’ and the bullet points so that it is a direct reference to the specification

Specify that the steps are followed once.

Change steps to ‘procedures’

PRO-2014-0336 was Noted

PRO-2014-0336R01 was Agreed

| 9 | PRO-2014-0311 | TS-0004 Cleanup | Shingo Fujimoto, FUJITSU | 2014-07-12 |
| --- | --- | --- | --- | --- |

Comments and Issues

Change 4 Annex D - there is an overlapping contribution. remove it.

PRO-2014-0311 was Noted

PRO-2014-0311R01 was Provisionally agreed (depending on 366)

| 10 | PRO-2014-0313 | Core Protocol Overview and Req/Res Primitive | Shingo Fujimoto, FUJITSU | 2014-07-13 |
| --- | --- | --- | --- | --- |

Comments and Issues

synchronous case it is URI

asynchronous is something else

do we support asynchronous non blocking is the initial release?

Issue with moving the text from Clause 7 to clause 5

online editing

off line discussions will take place.

discuss  async non blocking with WG2

PRO-2014-0313 was Noted

Revision expected

| 11 | PRO-2014-0314 | MIME type for oneM2M resource representation | Shingo Fujimoto, FUJITSU | 2014-07-13 |
| --- | --- | --- | --- | --- |

Comments and Issues

need discussion on MIME-types, IANA registration etc.

3 types of xsd needed

PRO-2014-0314 was Noted

Revision expected

| 30 | PRO-2014-0337R01 | Notification procedure for subscription | LG Electronics | 2014-07-20 |
| --- | --- | --- | --- | --- |

Presented by Seungmyeong Jeong LGE

Comments and Issues

- LGE will bring seperate contribution for the data types

- Will bring an xsd for the notification

PRO-2014-0337R01 was AGREED

| 31 | PRO-2014-0342 | Clarification on entrance for resource announcement | ZTE, LG Electronics | 2014-07-18 |
| --- | --- | --- | --- | --- |

Presented by Seungmyeong Jeong LGE

Comments and Issues

- Change section numbers

PRO-2014-0342 was Noted

PRO-2014-0342R01 was AGREED

| 32 | PRO-2014-0343 | Synchronization of announced attribute | ZTE, LG Electronics | 2014-07-18 |
| --- | --- | --- | --- | --- |

Postponed to next week

| 34 | PRO-2014-0347 | Announced Resource Procedures | LG Electronics | 20/07/2014 14:59 |
| --- | --- | --- | --- | --- |

Presented by SeungMyeong Jeong

Comments and Issues

- How does this relate to the announce and de-announce operations?

- Change references to align with new numbering

- Changes to optionality

PRO-2014-0347 was Noted

PRO-2014-0347R01 was AGREED

| 36 | PRO-2014-0355 | Corrections of <locationPolicy> Resource | LG Electronics | 21/07/2014 02:24 |
| --- | --- | --- | --- | --- |

Presented by SeungMyeong Jeong, LGE

Comments and Issues

- on-line editing

PRO-2014-0355 was Noted

PRO-2014-0355R01 was AGREED

| 37 | PRO-2014-0356 | Area-based notification Service of OMA Location API | LG Electronics | 21/07/2014 03:14 |
| --- | --- | --- | --- | --- |

Presented by SeungMyeong Jeong, LGE

Comments and Issues

- Revision needed to merge with another contribution

PRO-2014-0356 was Noted

| 46 – 12 | PRO-2014-0367R01 | Procedures for accessing resources | Huawei Technologies | 21/07/2014 09:59 |
| --- | --- | --- | --- | --- |

Presented by Yuan Tao, Huawei

Comments and Issues

- what would be the titles for 8.0 and 8.1?

- some non normative text

- overlap with 7.2.2?

- we are not going to mix blocking and non blocking

- should be in the informative annex?

- Separate into two documents - put mixed blocking and non blocking in a different contribution

- write in the format that captures the hop and explain synchronous and asynchronous in terms of a hop - when there is a single hop and when there are intermediate hops.

PRO-2014-0367R01 was Noted Revision expected.

| PRO-2014-0373 | Res Def Template Update | FUJITSU | 2014-07-24 |
| --- | --- | --- | --- |

Presented by Shingo Fujimoto, Fujitsi

Comments and Issues

- on-line editing.

PRO-2014-0373 was Noted

PRO-2014-0373R01 was AGREED

| PRO-2014-0375 | oneM2M enumeration types | FUJITSU | 2014-07-25 |
| --- | --- | --- | --- |

Presented by Shingo Fujimoto, Fujitsu

Comments and Issues

- on-line editing

PRO-2014-0375 was Noted Revision expected

| PRO-2014-0372 | Status Code Cleanup | LG Electronics | 2014-07-23 |
| --- | --- | --- | --- |

Presented by Seongyoon Kim

Comments and Issues

- Need to prioritize how we categorize error codes

PRO-2014-0372 was Noted Revision expected

| PRO-2014-0310 | AE Resource Type and Procedure | LG Electronics | 2014-07-23 |
| --- | --- | --- | --- |

Presented by Seongyoon Kim

Comments and Issues

- update optionalities in 7.3.4.1-2

PRO-2014-0310 was Noted Revision expected

| PRO-2014-0374 | CMDH Procedures | QUALCOMM | 2014-07-24 |
| --- | --- | --- | --- |

Presented by Nobu Uchida, Qualcomm

Comments and Issues

- will be presented again next week.

PRO-2014-0374was POSTPONED

Contributions about Protocol TS-0008/WI-0012: CoAP binding – 23 July

| 1 | PRO-2014-0297 | Additional Information of Response Code | He Xuan, Hitachi | 2014-07-08 |
| --- | --- | --- | --- | --- |

Comments and Issues

Change to normative text

PRO-2014-0297 was Noted

PRO-2014-0297R01 was Agreed

| 2 | PRO-2014-0253R01 | DTLS related mapping | He Xuan, Hitachi | 2014-07-08 |
| --- | --- | --- | --- | --- |

Comments and Issues

Change "must" to "shall"

This depends on another contribution to be agreed in SEC

PRO-2014-0253R01 was Noted

| 3 | PRO-2014-0317 | CoAP Caching | Sumit Singhal, Ericsson | 2014-07-15 |
| --- | --- | --- | --- | --- |

Comments and Issues

None

PRO-2014-0317 was Agreed

| 4 | PRO-2014-0318 | CoAP Blockwise Transfer | Sumit Singhal, Ericsson | 2014-07-15 |
| --- | --- | --- | --- | --- |

Comments and Issues

None

PRO-2014-0318 was Agreed

| 5 | PRO-2014-0319 | CoAP RFC | Sumit Singhal, Ericsson | 2014-07-15 |
| --- | --- | --- | --- | --- |

Comments and Issues

None

PRO-2014-0319 was Agreed

| 12.2 | PRO-2014-0368 | Primitives types mapping | Hitachi(China)R&D Corp. | 2014-07-21 |
| --- | --- | --- | --- | --- |

Comments and Issues

Align HTTP text

add new sentence

PRO-2014-0368 was noted Revision expected.

| 12.3 | PRO-2014-0369 | Response Code mapping update | Hitachi(China)R&D Corp. | 2014-07-21 |
| --- | --- | --- | --- | --- |

Comments and Issues

Why are we mapping in both directions?

All mapping documents should have the same structure.

Revision expected

PRO-2014-0369 was Noted

Contributions about Protocol TS-0009/WI-0013: HTTP binding

| 12.3 | PRO-2014-0352 | Overview of HTTP binding | LG Electronics | 21/07/2014 06:28 |
| --- | --- | --- | --- | --- |

Comments and Issues

PRO-2014-0352 was postponed

| 12.4 | PRO-2014-0353 | TS-0009 header mapping | LG Electronics | 21/07/2014 06:28 |
| --- | --- | --- | --- | --- |

Presented by Seungmyeong Jeong, LGE

Comments and Issues

It was suggested that all mapping documents should have the same structure. Need to decide on the structure very soon.

Suggested adding a note

PRO-2014-0353 was postponed

| 12.5 | PRO-2014-0354 | TS-0009 cleanup | LG Electronics | 21/07/2014 07:05 |
| --- | --- | --- | --- | --- |

Presented by Seungmyeong Jeong, LGE

Comments and Issues

Discussion on whether clause 5 should be informative. It was suggested that the informative text should be in an annex.

5.1.2. and 5.1.3 – the ‘steps’ have been removed however they remain in other clauses – this should be consistent throughout.

PRO-2014-0354 was postponed

| 12.7 | PRO-2014-0358 | TS-0009 body mapping | LG Electronics | 21/07/2014 06:38 |
| --- | --- | --- | --- | --- |

Presented by Seungmyeong Jeong, LGE

Comments and Issues

Related contribution from Fujitsu

LGE and Fujitsu will work off line

PRO-2014-0358 was Postponed

9	Planning for next Meeting(s)

Conference Calls

- PRO12.1 Tuesday – 12:00 noon UTC, August 12 – 90 minutes

- PRO12.2 Joint Meeting with ARC Thursday – 12:00 noon UTC, August 14 – 90 minutes

- PRO12.3 Tuesday – 12:00 noon UTC, August 19 – 90 minutes (Chaired by a VC)

- PRO12.4 Joint Meeting with ARC Thursday – 12:00 noon UTC, August 21 – 90 minutes 
(Chaired by a VC)

- PRO12.5 Tuesday – 12:00 noon UTC, August 26 – 90 minutes

- PRO12.6 Joint Meeting with ARC Thursday – 12:00 noon UTC, August 28 – 90 minutes

- PRO12.7 Tuesday – 12:00 noon UTC, September 02 – 90 minutes

- PRO12.8 Joint Meeting with ARC Thursday – 12:00 noon UTC, September 05 – 90 minutes

- PRO12.9 Tuesday – 12:00 noon UTC, September 09 – 90 minutes

- PRO12.10 Joint Meeting with ARC Thursday – 12:00 noon UTC, September 11 – 90 minutes (Chaired by VC)

- PRO12.11 ad’hoc Tuesday – 12:00 noon UTC, September 16 – 90 minutes

- PRO12.12 ad’hoc Joint Meeting with ARC Thursday – 12:00 noon UTC, September 18 – 90 minutes

Face to Face

- TP.12 Sophia Antipolis France 28 July – 01 August 2014

- TP.13 Phoenix AZ USA 22-26 September 2014

- TP.14 Asia 10-14 November 2014

10	Any other business

11	Closure of meeting

Annex 1	Participants list

| Last Name | First Name | Organisation |
| --- | --- | --- |
| Marylin | Arndt | ORANGE |
| Raymond | Forbes | Telefon AB LM Ericsson (ETSI) |
| Shingo | Fujimoto | Fujitsu Ltd. (TTC) |
| Yali | Guo | Haier Group R&D Center |
| Xuan | He | Hitachi (China) Research & Development Corporation |
| Karen | Hughes | European Telecommunications Standards Institute (ETSI) |
| Seungmyeong | Jeong | LG Electronics Mobilecomm Research North America (ATIS) |
| Seongyoon | Kim | LG Electronics Mobilecomm France |
| Gerry | McAuley | European Telecommunications Standards Institute (ETSI) |
| Enrico | Scarrone | Telecom Italia SpA |
| Sumit | Singhal | Telefon AB LM Ericsson (ETSI) |
| Yuan | Tao | Huawei Technologies Co.,Ltd (CCSA) |
| Nobu | Uchida | Qualcomm Japan Inc. (ARIB) |
| Laurent | Velez | European Telecommunications Standards Institute (ETSI) |
| Jiaxin | Yin | Huawei Technologies UK (ETSI) |
| Qi | Yu | Huawei Technologies UK (ETSI) |
| Wei | Zhou | Datang Telecom Technology@Industry Holdings Co., LTD |