| MINUTES |
| --- |
| Meeting title: | PRO14.1 |
| Chair: | Raymond Forbes, LM Ericsson, Raymond.forbes@ericsson.com Philip Jacobs, Cisco Systems, phjacobs@cisco.com Shingo Fujimoto, FUJITSU, shingo_fujimoto@jp.fujitsu.com |
| Secretary: | Gerry McAuley Gerry.McAuley@etsi.org |
| Meeting Date: | 2014-12-02 21:00 UTC |
| Meeting Details: | PRO14.1 Conference Call GoTo: https://www2.gotomeeting.com/register/691746882 |
| Intended purpose of document: | Decision Discussion Information Other <specify> |

oneM2M Notice

The document to which this cover statement is attached is submitted to oneM2M.  Participation in, or attendance at, any activity of oneM2M, constitutes acceptance of and agreement to be bound by terms of the Working Procedures and the Partnership Agreement, including the Intellectual Property Rights (IPR) Principles Governing oneM2M Work found in Annex 1 of the Partnership Agreement.

1	Opening of meeting

1.1	Welcome

Ray Forbes opened the meeting and drew the attendees attention to the legal notice on the cover page of the agenda

1.2	Schedule

1.3	IPR reminder

1.4	Attendees

2	Review and Approval of Agenda

  - PRO-2014-0603R05-PRO_14_1Bis_Agenda

3	Review and Approval of previous Minutes

- PRO-2014-0609-Minutes_PRO_14-1 – to be approved after 7 days 02 DEC 2014

4	Status of deliverables on work programme area

Baselines available

  - TS-0004 v0.7.1 (Core Protocol) Rapporteurs: Shingo Fujimoto & Nobuyuki Uchida
see PRO-2014-0605 V0.8.0 – new draft to be available

  - TS-0008 v0.5.0 (CoAP Protocol Binding) Rapporteur: SeongYoon Kim 
see PRO-2014-0606 v0.6.0 – agreed baseline to be available

  - TS-0009 v0.5.0 (HTTP Protocol Binding) Rapporteur: SeungMyeong Jeong
see PRO-2014-0589 v0.6.0 – new baseline available

  - TS-0010 v0.3.0 (MQTT Protocol Binding) Rapporteur: Peter Niblett
see PRO-2014-0515 v0.3.0 – new baseline to be in work-programme area

5	Review of Objectives for the Meeting

  - Actions from previous meetings

  - Schedule and Priorities for TS-0004

  - Drafting on the TSs

6	Action Item Status

| Item # | Document Number(S) | Short name | Source | Status |
| --- | --- | --- | --- | --- |
| A-PRO-11.9-003 | PRO-2014-0292 ARC-2014-1492 ARC-2914-1502 | AE_CSE_ID_Issue | Shingo: Fujitsu & Others | WG2 Solved WG3 pending input |
| A-PRO-13.0-001 | PRO-2014-0524 | Inter-release version negotiation at the API | Shingo Omar & Mahdi | Open essential for Release 2: WG3 only |
| A-PRO-13.0.002 | PRO-2014-0578Ro2 | XML Validation | Phil & Peter | Open in WG3 |
| A-PRO-14.0.001 | PRO-2014-0592 ARC-2014-1669 | CR contentInstance spec harmonization | FUJITSU | Open 1669R01 is WG2 agreed |

7	Schedule and priorities

PRIORITIES:

| TS | Issue | Volunteer |
| --- | --- | --- |
| Core Protocol | “TBD”s in the spec. (list of this TBD needs to be categorized first) | Nobu PRO-2014-0525R02 |
|  | Need to Draft a Informational RFC on the MIME-type in the oneM2M namespace | WG3 Leadership |
|  | XSD (see list below) | Wolfgang, Dale and Peter |
|  | JSON | Phil Brown & Peter |
|  | Data type definitions (clause 6.3) This needs to be aligned with XSDs and described in the spec. | Peter |
|  | MIME type definition (clause 6.7) Pro-2014-0561 | SeungMyeong and Shingo |
|  | data type for typeOfContent in <contentInstance> | Shingo |
|  | Simple Data Types TBDs (examples) | SooChang |
|  | 6.3.3.2.13 Consistency Strategy | Huawei |
|  | 6.3.3.2.22 Interpretation of attributes -> P6.3.4.1 needs aligning | Shingo |
|  | 6.3.3.2.32-1 empty table | Phil Jacobs |
|  | M2M external ID | Huawei: Yu Qi |
|  | 6.3.4.17 Mngt Agrs types | IDCC: Catalina/Phil Brown |
|  | Schedule XSD needs to be developed | Peter – In Progress |
|  | Clause 9.2 on XML needs population by CR | Wolfgang |
| Bindings |  |  |

Public Comments on TS-0004

|  | Should there be a summary table of the Enumerated Data Types to precede the sections where the data types are fully described? | we think this will be covered by TOC In Progress |
| --- | --- | --- |
|  | An example in this section would be helpful | Each binding has a native status code sucessful response - SeungMyeong - clean up CR for response Status codes. In Progress |
|  | Should this section say how the originator determines the receiver CSE or is this left to the implementer? | routing may be an implementation issue being addressed In Progress |

- Core Spec – TS 0004

- Issue regarding generating XSD files

- Resolution of a number of XML design questions. We have already made decisions on most of these, but there might be a case for changing some of these decisions

- Extensibility & Versioning – allow versions to be detected in future releases

- Systematic review of the text descriptions of the Resources in clause 7 and Annex D, focussing on the parts of them that affect the schemas

- Check that the attribute lists match TS-0001

- Check that the types listed are appropriate (value space and m2m: type name)

- Look for consistency of the types used across different Resources

- Updates to the Common Types and enumerations listed in clause 6.3

- Ensure all the m2m: types referenced in clause 7 and Annex D are there

- Check the content models of the complex types, and the definitions of the simple types against TS-0001

- Bring the common types / enumeration files into synch with the text in clause 6.3

- Review & fix up the Resource XSDs. This should be fairly mechanical once step 3 is complete

- Conformance to the Annex F (especially the copyright text and the namespace declarations)

- Conformance to the clause 7 and Annex D definition

- Conformance of cardinalities to TS-0001

- Schema validity

- Author the missing XSDs

- Repeat the process for the parameter definitions (if we decide we need XSDs for them).

8	Contributions

Contributions about Protocol TS-0004/WI-0009 Core Protocol – 85%

| 14.1.06 | PRO-2014-0605 | TS-0004 Core Protocol Specification v0.8.0 | Rapportuers | Noted Conflict in CRs needs to be agreed |
| --- | --- | --- | --- | --- |

PRO-2014-0605  was Noted

| 14.1.05 | PRO-2014-0605R02 | TS-0004 Core Protocol Specification v0.8.0 | Rapportuers | 2014-12-01 maybe editorial (late) |
| --- | --- | --- | --- | --- |

PRO-2014-0605R02 was AGREED

| 14.0.22 | PRO-2014-0584 | XML_serialization | Qualcomm | Postponed to PRO14.1 |
| --- | --- | --- | --- | --- |

Use of the slant.

Does this only apply when a primitive is represented as xml?

PRO-2014-0584 was Noted

| 14.0.33 | PRO-2014-0597R02 | CR API version info | FUJITSU | 2014-12-02 Late PRO14.1 |
| --- | --- | --- | --- | --- |

This defines a complex data type but it is not clear how it is used.

ARC have decided that this is a release 2 issue if it is for all resources, but can be addressed in Release 1 if it is binding specific.

PRO-2014-0597R02 was Noted.

| 14.2.01 | PRO-2014-0610 | CR reference point applicability | LG Electronics | 2014-11-28 |
| --- | --- | --- | --- | --- |

PRO-2014-0610  was AGREED

9	New Work-item(s)

| TP-2014-0530R05-Work_Item_on_Service_Layer_Local_API | Nicolas Damour, Sierra Wireless | WG3 Support |
| --- | --- | --- |

10	Planning for next Meeting(s)

Interim Meetings

| 02 Dec | Tuesday | 21:00-22:00 UTC | PRO14.1BIS WG3/PRO |
| --- | --- | --- | --- |
| 16-Dec | Tuesday | 21:00-23:00 UTC | PRO14.2 WG3/PRO |
| 06-Jan | Tuesday | 21:00-23:00 UTC | PRO14.2bis WG3/PRO |
| 14-16 January 2015 | Wednesday- Friday | 14.00 start | PRO14.3 PRO-2014-0602 Face to Face in Boca Raton |

Face to Face

- TP.15 Miami, Florida, USA 19-23 January 2015

- TP.16 Sophia-Antipolis 23-27 March 2015

11	Any other business

| PRO-2014-0602 | Invitation PRO 14.3 Interim Boca Raton | Please Register here |
| --- | --- | --- |

12	Closure of meeting

Annex 1	Participants list

| Last Name | First Name | Organisation |
| --- | --- | --- |
| Phil | Brown | phil.brown@interdigital.com |
| Raymond | Forbes | raymond.forbes@ericsson.com |
| Shingo | Fujimoto | shingo_fujimoto@jp.fujitsu.com |
| Wolfgang | Granzow | wgranzow@qti.qualcomm.com |
| SeungMyeong | JEONG | seungmyeong.jeong@lge.com |
| Joe | Lenart | joe.lenart@hitachi-cta.com |
| Peter | Niblett | peter_niblett@uk.ibm.com |
| Nobu | Uchida | nuchida@qti.qualcomm.com |
| Jiaxin | Yin | yinjiaxin@huawei.com |
| Qi | Yu | yuqi@huawei.com |
| Francisco | da Silva | francisco.dasilva@huawei.com |