| MINUTES |
| --- |
| Meeting title: | PRO14.2 |
| Chair: | Raymond Forbes, LM Ericsson, Raymond.forbes@ericsson.com Philip Jacobs, Cisco Systems, phjacobs@cisco.com Shingo Fujimoto, FUJITSU, shingo_fujimoto@jp.fujitsu.com |
| Secretary: | Gerry McAuley Gerry.McAuley@etsi.org |
| Meeting Date: | 2014-12-16 21:00-23.00 UTC |
| Meeting Details: | PRO14.2 Conference Call GoTo: https://www2.gotomeeting.com/register/615633842 |
| Intended purpose of document: | Decision Discussion Information Other <specify> |

oneM2M Notice

The document to which this cover statement is attached is submitted to oneM2M.  Participation in, or attendance at, any activity of oneM2M, constitutes acceptance of and agreement to be bound by terms of the Working Procedures and the Partnership Agreement, including the Intellectual Property Rights (IPR) Principles Governing oneM2M Work found in Annex 1 of the Partnership Agreement.

1	Opening of meeting

1.1	Welcome

Ray Forbes, chair of PRO welcomed the participants and drew their attention to the legal notices on the cover page

1.2	Schedule

1.3	IPR reminder

1.4	Attendees

2	Review and Approval of Agenda

  - PRO-2014-0616-PRO_14_2_Agenda

3	Review and Approval of previous Minutes

- PRO-2014-0614-Minutes_PRO_14-1bis – to be approved after 7 days on 15-DEC-2014

4	Status of deliverables on work programme area

Baselines available

  - TS-0004 v0.8.0 (Core Protocol) Rapporteurs: Shingo Fujimoto & Nobuyuki Uchida
see PRO-2014-0605R02 V0.8.0 – new baseline in work-programme area

  - TS-0008 v0.6.0 (CoAP Protocol Binding) Rapporteur: SeongYoon Kim 
see PRO-2014-0606 v0.6.0 – new baseline in work-programme area

  - TS-0009 v0.6.0 (HTTP Protocol Binding) Rapporteur: SeungMyeong Jeong
see PRO-2014-0589 v0.6.0 – new baseline in work-programme area

  - TS-0010 v0.4.0 (MQTT Protocol Binding) Rapporteur: Peter Niblett
see PRO-2014-0601 v0.4.0 – proposed baseline to be available in work-programme area

5	Review of Objectives for the Meeting

  - Actions from previous meetings

  - Schedule and Priorities for TS-0004

  - Drafting on the TSs

6	Action Item Status

| Item # | Document Number(S) | Short name | Source | Status |
| --- | --- | --- | --- | --- |
| A-PRO-11.9-003 | PRO-2014-0292 ARC-2014-1492 ARC-2914-1502 | AE_CSE_ID_Issue | Shingo: Fujitsu & Others | WG2 Solved WG3 pending input |
| A-PRO-13.0-001 | PRO-2014-0524 | Inter-release version negotiation at the API | Shingo Omar & Mahdi | Open essential for Release 2: WG3 only |
| A-PRO-13.0.002 | PRO-2014-0578Ro2 | XML Validation | Phil & Peter | Open in WG3 |
| A-PRO-14.0.001 | PRO-2014-0592 ARC-2014-1669 | CR contentInstance spec harmonization | FUJITSU | Open 1669R01 is WG2 agreed |

7	Schedule and priorities

PRIORITIES:

| TS | Issue | Volunteer |
| --- | --- | --- |
| Core Protocol | “TBD”s in the spec. (list of this TBD needs to be categorized first) | Nobu PRO-2014-0525R02 |
|  | Need to Draft a Informational RFC on the MIME-type in the oneM2M namespace | WG3 Leadership |
|  | XSD (see list below) | Wolfgang, Dale and Peter – In Progress |
|  | JSON | Phil Brown & Peter – In Progress |
|  | Data type definitions (clause 6.3) This needs to be aligned with XSDs and described in the spec. | Peter – In Progress |
|  | MIME type definition (clause 6.7) Pro-2014-0561 | SeungMyeong and Shingo – In Progress |
|  | data type for typeOfContent in <contentInstance> | Shingo – In Progress |
|  | Simple Data Types TBDs (examples) | SooChang – In Progress |
|  | 6.3.3.2.13 Consistency Strategy | Huawei |
|  | 6.3.3.2.22 Interpretation of attributes -> P6.3.4.1 needs aligning | Shingo |
|  | 6.3.3.2.32-1 empty table | Phil Jacobs |
|  | M2M external ID | Huawei: Yu Qi – In Progress |
|  | 6.3.4.17 Mngt Agrs types | IDCC: Catalina/Phil Brown |
|  | Schedule XSD needs to be developed | Peter – In Progress |
|  | Clause 9.2 on XML needs population by CR | Wolfgang – In Progress |

Public Comments

Public Comments on TS-0004

|  | Should there be a summary table of the Enumerated Data Types to precede the sections where the data types are fully described? | We think this will be covered by TOC In Progress |
| --- | --- | --- |
|  | An example in this section would be helpful | Each binding has a native status code successful response – SeungMyeong – clean up CR for response Status codes. In Progress |
|  | Should this section say how the originator determines the receiver CSE or is this left to the implementer? | Routing may be an implementation issue being addressed In Progress |
| 0620_3GPP2_TS-0004 1 | Some used Abbreviations are not defined. For instance it uses 3GPP2 and MQTT without defining them. Note a check should be done with all the documents | In Progress |
| 0620_3GPP2_TS-0004 2 | It only lists a normative Annex for device triggering for 3GPP. A similar Annex (like B.2 under B annex) should be included for 3GPP2. Note that in section 5.1.1 references to 3GPP2 device triggering to Annex B.1 which is not right. It should refer to Annex B.2 once it is added in the document. | To be contributed |

- Core Spec – TS 0004

- Issue regarding generating XSD files

- Resolution of a number of XML design questions. We have already made decisions on most of these, but there might be a case for changing some of these decisions

- Extensibility & Versioning – allow versions to be detected in future releases

- Systematic review of the text descriptions of the Resources in clause 7 and Annex D, focussing on the parts of them that affect the schemas

- Check that the attribute lists match TS-0001

- Check that the types listed are appropriate (value space and m2m: type name)

- Look for consistency of the types used across different Resources

- Updates to the Common Types and enumerations listed in clause 6.3

- Ensure all the m2m: types referenced in clause 7 and Annex D are there

- Check the content models of the complex types, and the definitions of the simple types against TS-0001

- Bring the common types / enumeration files into synch with the text in clause 6.3

- Review & fix up the Resource XSDs. This should be fairly mechanical once step 3 is complete

- Conformance to the Annex F (especially the copyright text and the namespace declarations)

- Conformance to the clause 7 and Annex D definition

- Conformance of cardinalities to TS-0001

- Schema validity

- Author the missing XSDs

- Repeat the process for the parameter definitions (if we decide we need XSDs for them).

8	Contributions

Contributions about Protocol TS-0004/WI-0009 Core Protocol – 85%

| 14.1.01 | PRO-2014-0604R02 | CR_conventions_for_clause7.3 | LG Electronics | Postponed to PRO14.2 |
| --- | --- | --- | --- | --- |

We just need to quote the xsd because people can generate the JSON

On line changes

Decisions and Actions

PRO-2014-0604R02 was Noted

PRO-2014-0604R03 was AGREED

| 14.1.03 | PRO-2014-0608R01 | editorial_changes_clause7.4.2.2 | LG Electronics | Postponed to PRO14.2 |
| --- | --- | --- | --- | --- |

element instead of attribute or parameter?

Parameter is not correct.

Decisions and Actions

PRO-2014-0608R01 was Noted

PRO-2014-0608R02 was AGREED

| 14.1.04 | PRO-2014-0611 | Notification procedures | FUJITSU | 2014-12-02 Late PRO14.1 |
| --- | --- | --- | --- | --- |

Renumber the tables.

Rename the Parameter column

Postpone to allow further off line discussions.

Decisions and Actions

PRO-2014-0611 was Postponed.

| 14.1.05 | PRO-2014-0612 | common use of m2m:timeStamp | FUJITSU | 2014-12-02 Late PRO14.1 |
| --- | --- | --- | --- | --- |

Decisions and Actions

PRO-2014-0612 was AGREED

| 14.1.06 | PRO-2014-0613 | TS0004 XSD Change Request | Peter Niblett, IBM | 2014-12-02 Late PRO14.1 |
| --- | --- | --- | --- | --- |

On-line editing.

Decisions and Actions

PRO-2014-0613 was NOTED

PRO-2014-0613R01 was AGREED

| 14.2.03 | PRO-2014-0617 | scheduleElement data format | FUJITSU | 2014-12-08 |
| --- | --- | --- | --- | --- |

Table 7.3.8.1.5 change name of first column.

Decisions and Actions

PRO-2014-0617 was Noted

PRO-2014-0617R01 was postponed

| 14.2.04 | PRO-2014-0618 | externalID clarification | Huawei Technologies | 2014-12-09 |
| --- | --- | --- | --- | --- |

No comments

Decisions and Actions

PRO-2014-0618 was AGREED

| 14.2.05 | PRO-2014-0619 | Response Status Code Update | FUJITSU | n/a |
| --- | --- | --- | --- | --- |

Decisions and Actions

PRO-2014-0619 was Noted Revision expected

9	New Work-item(s)

| TP-2014-0530R05-Work_Item_on_Service_Layer_Local_API | Nicolas Damour, Sierra Wireless | WG3 Support |
| --- | --- | --- |

10	Planning for next Meeting(s)

Interim Meetings

| 16-Dec | Tuesday | 21:00-23:00 UTC | PRO14.2 WG3/PRO |
| --- | --- | --- | --- |
| 06-Jan | Tuesday | 21:00-23:00 UTC | PRO14.2bis WG3/PRO |
| 14-16 January 2015 | Wednesday- Friday | 14.00 start | PRO14.3 PRO-2014-0602 Face to Face in Boca Raton |

Face to Face

- TP.15 Miami, Florida, USA 19-23 January 2015

- TP.16 Sophia-Antipolis 23-27 March 2015

11	Any other business

| PRO-2014-0602 | Invitation PRO 14.3 Interim Boca Raton | Please Register here |
| --- | --- | --- |

12	Closure of meeting

Annex 1	Participants list

| Last Name | First Name | Organisation |
| --- | --- | --- |
| Phil | Brown | phil.brown@interdigital.com |
| Raymond | Forbes | raymond.forbes@ericsson.com |
| Shingo | Fujimoto | shingo_fujimoto@jp.fujitsu.com |
| SeungMyeong | JEONG | seungmyeong.jeong@lge.com |
| Tony | Lee | aslee@via-telecom.com |
| Joe | Lenart | joe.lenart@hitachi-cta.com |
| Toshiko | Matsumoto | toshiko.matsumoto.jz@hitachi-solutions.com |
| Peter | Niblett | peter_niblett@uk.ibm.com |
| Enrico | Scarrone | enrico.scarrone@telecomitalia.it |
| Nobu | Uchida | nuchida@qti.qualcomm.com |
| Jiaxin | Yin | yinjiaxin@huawei.com |