| Agenda |
| --- |
| Meeting title: | PRO14.3 |
| Chair: | Raymond Forbes, LM Ericsson, Raymond.forbes@ericsson.com Philip Jacobs, Cisco Systems, phjacobs@cisco.com Shingo Fujimoto, FUJITSU, shingo_fujimoto@jp.fujitsu.com |
| Secretary: | Gerry McAuley Gerry.McAuley@etsi.org |
| Meeting Date: | 2015-01-14 14.00- 2015-01-16 18.00 EST |
| Meeting Details: | PRO14.3 face to face PRO-2014-0602 Invitation PRO 14.3 Interim Boca Raton Please Register here |
| Intended purpose of document: | Decision Discussion Information Other <specify> |

Participation in, or attendance at, any activity of oneM2M, constitutes acceptance of and agreement to be bound by all provisions of IPR policy of the admitting Partner Type 1 and permission that all communications and statements, oral or written, or other information disclosed or presented, and any translation or derivative thereof, may without compensation, and to the extent such participant or attendee may legally and freely grant such copyright rights, be distributed, published, and posted on oneM2M’s web site, in whole or in part, on a non-exclusive basis by oneM2M or oneM2M Partners Type 1 or their licensees or assignees, or as oneM2M SC directs.

oneM2M Procedure Notice: 
oneM2M activities must adhere to the oneM2M Partnership Agreement and Working Procedures, which are based on principles such as fairness, due process, openness and transparency.

IPR Notices: 	
Each oneM2M Partner Type 2 and oneM2M Member contributing to the technical work of oneM2M must grant a perpetual, worldwide, royalty-free, nonexclusive license: to incorporate material from contributions into oneM2M Technical Specifications and Technical Reports; and for the oneM2M Partners Type 1 to publish the contributed material in Technical Specifications and Technical Reports.  Care should be taken when making contributions containing third party material to ensure that the contributor has the right to grant the appropriate license for this material.

Each oneM2M Member who engages in oneM2M activities through its membership in a Partner shall be required to comply with that Partner Type 1’s IPR policies, procedures and guidelines with respect to the availability of licenses for IPR(s) that are or may be essential to implement Technical Specifications and/or Technical Reports developed in oneM2M.

oneM2M cannot ensure the accuracy or completeness of any disclosure, investigate the validity or existence of a patent, or determine whether a patent is essential to the use of a oneM2M Technical Specification or Technical Report.

Antitrust Risk Notice: 
oneM2M participants should be sensitive to, and avoid discussions within oneM2M on, sensitive topics such as licensing terms, price, territories, specific contractual terms, etc.

1	Opening of meeting

1.1	Welcome

1.2	Schedule

1.3	IPR reminder

1.4	Attendees

2	Review and Approval of Agenda

  - PRO-2015-0008-PRO_14_3_Agenda

3	Review and Approval of previous Minutes

- PRO-2015-0006-Minutes_PRO_14-2bis – to be approved after 7 days on 14-Jan-2015

4	Status of deliverables on work programme area

Baselines available

  - TS-0004 v0.8.0 (Core Protocol) Rapporteurs: Shingo Fujimoto & Nobuyuki Uchida
see PRO-2014-0605R02 V0.8.0 – new baseline in work-programme area

  - TS-0008 v0.6.0 (CoAP Protocol Binding) Rapporteur: SeongYoon Kim 
see PRO-2014-0606 v0.6.0 – new baseline in work-programme area

  - TS-0009 v0.6.0 (HTTP Protocol Binding) Rapporteur: SeungMyeong Jeong
see PRO-2014-0598 v0.6.0 – new baseline in work-programme area

  - TS-0010 v0.4.0 (MQTT Protocol Binding) Rapporteur: Peter Niblett
see PRO-2014-0601 v0.4.0 – proposed baseline to be available in work-programme area

5	Review of Objectives for the Meeting

  - Actions from previous meetings

  - Schedule and Priorities for TS-0004

  - Drafting on the TSs

6	Action Item Status

| Item # | Document Number(S) | Short name | Source | Status |
| --- | --- | --- | --- | --- |
| A-PRO-11.9-003 | PRO-2014-0292 ARC-2014-1492 ARC-2914-1502 | AE_CSE_ID_Issue | Shingo: Fujitsu & Others | WG2 Solved Open in WG3 |
| A-PRO-13.0-001 | PRO-2014-0524 | Inter-release version negotiation at the API | Shingo Omar & Mahdi | Open essential for Release 2: WG3 only |
| A-PRO-13.0.002 | PRO-2014-0578R02 | XML Validation | Phil & Peter | Open in WG3 |
| A-PRO-14.3.001 | Email thread | Resource name | Cisco, Fjuitsu, Qualcomm, Ericsson, Sierra, IBM | Is this an essential correction in TS-0001 to a misunderstanding? |

7	Schedule and priorities

PRIORITIES:

| TS | Issue | Volunteer |
| --- | --- | --- |
| Core Protocol | “TBD”s in the spec. (list of this TBD needs to be categorized first) | Nobu PRO-2015-0002 |
|  | Need to Draft a Informational RFC on the MIME-type in the oneM2M namespace | WG3 Leadership |
|  | XSD (see list below) | Wolfgang, Dale and Peter – In Progress |
|  | Data type definitions (clause 6.3) This needs to be aligned with XSDs and described in the spec. | Peter – In Progress |
|  | data type for typeOfContent in <contentInstance> | Shingo – In Progress |
|  | Simple Data Types TBDs (examples) | SooChang – In Progress |
|  | 6.3.3.2.13 Consistency Strategy | Huawei |
|  | 6.3.3.2.22 Interpretation of attributes -> P6.3.4.1 needs aligning | Shingo |
|  | 6.3.3.2.32-1 empty table | Phil Jacobs |
|  | 6.3.4.17 Mngt Agrs types | IDCC: Catalina/Phil Brown |
|  | Schedule XSD needs to be developed | Peter – In Progress |
|  | Clause 9.2 on XML needs population by CR | Wolfgang – In Progress |

Public Comments

Public Comments on TS-0004

|  | Should there be a summary table of the Enumerated Data Types to precede the sections where the data types are fully described? | We think this will be covered by TOC In Progress |
| --- | --- | --- |
|  | An example in this section would be helpful | Each binding has a native status code Successful response – SeungMyeong – clean up CR for response Status codes. In Progress |
|  | Should this section say how the originator determines the receiver CSE or is this left to the implementer? | Routing may be an implementation issue being addressed In Progress |
| 0620_3GPP2_TS-0004 1 | Some used Abbreviations are not defined. For instance it uses 3GPP2 and MQTT without defining them. Note a check should be done with all the documents | In Progress |
| 0620_3GPP2_TS-0004 2 | It only lists a normative Annex for device triggering for 3GPP. A similar Annex (like B.2 under B annex) should be included for 3GPP2. Note that in section 5.1.1 references to 3GPP2 device triggering to Annex B.1 which is not right. It should refer to Annex B.2 once it is added in the document. | To be contributed |

- Core Spec – TS 0004

- Issue regarding generating XSD files

- Systematic review of the text descriptions of the Resources in clause 7 and Annex D, focussing on the parts of them that affect the schemas

- Check that the attribute lists match TS-0001

- Check that the types listed are appropriate (value space and m2m: type name)

- Look for consistency of the types used across different Resources

- Review & fix up the Resource XSDs. This should be fairly mechanical once step 3 is complete

- Conformance to the Annex F (especially the copyright text and the namespace declarations)

- Conformance to the clause 7 and Annex D definition

- Conformance of cardinalities to TS-0001

- Schema validity

- Author the missing XSDs

- Repeat the process for the parameter definitions (if we decide we need XSDs for them).

8	Contributions

Contributions about Protocol TS-0004/WI-0009 Core Protocol – 85%

|  | In CR pack | To Be Applied to version 0.8.1 |  |  |
| --- | --- | --- | --- | --- |
| 14.1.01 | PRO-2014-0604R03 | CR_conventions_for_clause7.3 | LG Electronics | Agreed as R03 |
| 14.1.03 | PRO-2014-0608R02 | editorial_changes_clause7.4.2.2 | LG Electronics | Agreed as R02 |
| 14.1.05 | PRO-2014-0612 | common use of m2m:timeStamp | FUJITSU | Agreed |
| 14.1.06 | PRO-2014-0613R01 | TS0004 XSD Change Request | Peter Niblett, IBM | Agreed as R01 |
| 14.2.01 | PRO-2014-0610 | CR reference point applicability | LG Electronics | Agreed |
| 14.2.04 | PRO-2014-0618 | externalID clarification | Huawei Technologies | Agreed |
| Item | Document Number | Short name | Source | Late ? |
| 14.0.22 | PRO-2014-0584R01 | XML_serialization | Qualcomm | To be Revised as R02 for PRO14.3 |
| 14.0.28 | PRO-2014-0592R01 | CR contentInstance spec harmonization | FUJITSU | revision expected – PRO14.3 |
| 14.0.29 | PRO-2014-0593R01 | CR MIME Media types | FUJITSU | revision expected – PRO14.3 |
| 14.0.33 | PRO-2014-0597R02 | CR API version info | FUJITSU | revision expected – PRO14.3 |
| 14.1.04 | PRO-2014-0611R01 | Notification procedures | FUJITSU | revision expected – PRO14.3 |
| 14.2.02 | PRO-2014-0615 | Examples for oneM2M Simple Data Types | IMT | 2014-12-03 |
| 14.2.03 | PRO-2014-0617R02 | scheduleElement data format | FUJITSU | revision expected – PRO14.3 |
| 14.2.05 | PRO-2014-0619R01 | Response Status Code Update | FUJITSU | Revised to R02 at PRO14.3 |
| 14.2.06 | PRO-2015-0005 | CR_CRUDN_operation | FUJITSU | PRO14.3 |
| 14.2.07 | PRO-2015-0002 | CR for TS-0004 abbreviation clean-up | QUALCOMM | PRO14.3 |
| 14.2.08 | PRO-2015-0004 | CR_Shortname_for_filterCriteria | FUJITSU | PRO14.3 |
| 15.0.01 | PRO-2015-0007 | Short Names correction | Michele Lupano, Telecom Italia | 2015-01-08 |

Contributions about Protocol TS-0008/WI-0012: CoAP binding – 90%

| Item | Document Number | Short name | Source | Late ? |
| --- | --- | --- | --- | --- |
| 15.0.01 |  |  |  |  |

Contributions about Protocol TS-0009/WI-0013: HTTP binding – 85%

| Item | Document Number | Short name | Source | Late ? |
| --- | --- | --- | --- | --- |
| 14.2.01 | PRO-2015-0001R01 | From mapping in HTTP binding | FUJITSU | 2015-01-09 |
| 14.2.02 | PRO-2015-0003R01 | CR_Request_Target_HTTP | FUJITSU | Revised to R02 at PRO14.3 |
| 15.0.01 |  |  |  |  |

Contributions about Protocol TS-0010/WI-0014: MQTT binding – 70%

| Item | Document Number | Short name | Source | Late ? |
| --- | --- | --- | --- | --- |
| 15.0.01 |  |  |  |  |

Contributions about Service Layer API WI-0020: Service_Layer_API – 00%

| Item | Document Number | Short name | Source | Late ? |
| --- | --- | --- | --- | --- |
| 15.0.01 |  |  |  |  |

9	New Work-item(s)

10	Planning for next Meeting(s)

Interim Meetings

| 14-16 January 2015 | Wednesday- Friday | 14.00 start | PRO14.3 PRO-2014-0602 Face to Face in Boca Raton |
| --- | --- | --- | --- |

Face to Face

- TP.15 Miami, Florida, USA 19-23 January 2015

- TP.16 Sophia-Antipolis 23-27 March 2015

11	Any other business

12	Closure of meeting