| Work Item |
| --- |
| Work Item Title:* | Platform Features Catalogue |
| Document Number* | WI-00xx |
| Supporting Members or Partner type 2* | KETI, AT&T, LG U+, NEC, InterDigital, Huawei |
| Date:* | 2016-07-17 |
| Abstract:* | This work item proposes to a new deliverable to list-up all the oneM2M service layer platform supported features and explain how they are called by applications and works on platforms. |
| Template Version:23 February 2015 (Dot not modify) |

oneM2M Copyright statement

No part may be reproduced except as authorized by written permission.

The copyright and the foregoing restriction extend to reproduction in all media.

All rights reserved.

1	Title (Acronym)

Platform Features Catalogue

2	Justification

This present Work Item(WI) proposes a catalogue that includes a complete list of oneM2M platform features. Each feature should be well written for readers’ understanding and explain how should it called by applications and how it works in platform in detail.

When application or platform developers implement oneM2M technical specifications, it is frequently asked if a specific feature/function is supported. A feature is combined with multiple parameters and resources. Each parameter and resource attribute even consist of sub-elements having their own multiple values. This brings lots of different combinations of settings which behaves differently and this is not well written in current specifications. Moreover, even oneM2M members have difficulty to answer whether a feature is supported or what shall be the corresponding parameter/resource settings

Relation to other WIs

Developer guideline series in the other WI provides implementation examples, which is really valuable but those guidelines just cover most frequently used features with a few settings. As that WI intended to provide overall understanding of oneM2M main functionalities, this WI as complementary work, would provide deeper understanding/analysis of oneM2M technical specifications.

The list of features in detail would be the source for the device profiling(classification) WI. Each device class/category would consist of a set of oneM2M features.

The conformance test WI would be aligned with this catalogue WI since each conformance test should be written in fine granurality oneM2M functionality, which is the outcome of this proposed WI.

Rel-3 objective

One of the top priority of oneM2M Rel-3 is bug-fix. During this WI progress, contributors easily find out what should be fixed in the specifications, especially where we didn’t deeply take care of before.

Having a separate deliverable

The paremters and resource types are defined in different (sub-)clauses in the specifications so it is proposed to have a separate deliverable to capture them all per feature in a sub-clause.

For readers, starting with the features catalogue would be a good starting point to see the big picture before they jump into individual specifications.

3	Intended Output

| Tick all the appropriate cases |  |
| --- | --- |
|  | Change request(s) to existing Technical Specification(s) |
|  | Change request(s) to existing Technical Reports(s) |
|  | New Normative Technical Specifications(s) |
| x | New Permanent Technical Reports(s) |
|  | New Temporary Technical Reports(s) |

4	Impact

4.1	oneM2M Work Items

WI-00xx Developer Guideline

WI-00yy Device Profiling

WI-0032 Conformance Test

5	Scope

Among oneM2M specification releases, this WI only addresses the features of Rel-2 which will be publicated at the time of this work item initiation.

As the definitive set, the catalogue covers the features specified in (but not limited to) TS-0001(Functional Architecture) and TS-0004(Core Protocol) only.

6	Schedule and impacted specifications

Provide the schedule of tasks to be performed;

| New Specifications (if any) |
| --- |
| Document Type | Document Number* | Title | Schedule (TP No.) | Lead WG | Impacted WGs | Comments |
|  |  |  | Start | Change Control | Freeze | Approval |  |  |  |
| TR | TR-00xx | Platform features catalogue | TP#25 | TP | TP#27 | TP#28 | ARC | PRO TST |  |

* Optional for first versions (i.e. before it will be assigned by the secretariat)

7	Work Item Rapporteur(s)

SeungMyeong JEONG, KETI, sm.jeong@keti.re.kr

8	History

| Document history |
| --- |
| V0.0.1 | 17 July 2016 | Initial draft |