## Slide 1: WG5 – MAS#24 Status Report
Group Name: WG5 MAS (Management, Abstraction & Semantics)
Source: Yongjing Zhang (Huawei, WG5 Chair)
Meeting Date: 2016-07-18 to 2016-07-22

## Slide 2: Issues for DECISION in TP
CR Pack for TR-0007 (R2)
  TP-2016-0220-CR_pack_TR-0007_R2_at_TP#24, contains:
    MAS-2016-0183R01
    MAS-2016-0171R01

## Slide 3: Issues for DECISION in TP
Deliverables for Rel-2 approval/publication
  TP-2016-0194 TS-0012 Rel 2 for approval
  TP-2016-0195 TS-0014 Release 2 for approval
  TP-2016-0196 TS-0023 Release 2 for approval
    XSD as attachment will be ready by next week.
  TP-2016-0197 TR-0017 for approval
  TP-2016-0198 TR-0022 for approval
  TP-2016-0218 TS-0022 Release 2 for approval
    Security concerns need to be resolved before TP approval.
    XSD as attachment will be ready by next week.
  TP-2016-0219 TR-0007 for approval

## Slide 4: Issues for INFORMATION in TP
Sessions:
  5 dedicated
  4 ad-hoc
  3 joint (with ARC/PRO, SEC)
  Contributions (See the latest rev of MAS-2016-0176)
    50+ treated (incl. revs)
    19 Agreed

## Slide 5: Issues for INFORMATION in TP
Meeting Objectives review
  • APPROVE WI-0017 (TS-0023) Home domain abstraction model Release 2
  • APPROVE WI-0025 (TS-0012) Generic interworking Release 2
  • Finalize WI-0030 (TS-0022) Field Device Configuration (Approval after TP#24)
  • Release 1/2 maintenance (with ARC/PRO)
  • Release 3 pre-discussion
?
Notes: TS-0023: 71 ModuleClasses and 13 Device models

## Slide 6: Issues for INFORMATION in TP
Deliverables/WIs progress
  WI-0038 - Release 1 Maintenance
    TS-0001 Architecture
  WI-0030: M2M Application & Field Domain Component Configuration
    TS-0022 Field Device Configuration
  WI-0017: Home Domain Enablement
    TR-0017, TS-0023 Home Appliances Info. Model & Mapping
  WI-0043: Continuation & integration of HGI Smart Home activities
    TR-0022 HGI Continuation & Integration
  WI-0024: LWM2M Interworking
    TS-0014 LWM2M Interworking
  WI-0005: oneM2M Abstraction and Semantics Capability Enablement
    TR-0007 Semantic Study, TS-0001 Architecture
  WI-0025: Generic Interworking
    TS-0012 oneM2M Base Ontology
 95%?
Mgmt
Abstraction
Semantics
 100%
 100%
 100%
 100%
 100%

## Slide 7: Open Issues
n/a

## Slide 8: Open Action Items
Number | Action | Responsible | Status
A-WG5-23.0-001 | TR-0007 restructuring and terminology alignment (for R3) | NEC | ONGOING
A-WG5-24.0-001 | Confirm on the dates with W3C for a joint web-conf. | Yongjing Zhang, MAS Chair | OPEN
A-WG5-24.0-002 | Prepare intro slides on oneM2M HAIM and present at a coming W3C WoT web-conf. | LGE | OPEN
A-WG5-24.0-003 | Prepare intro slides on oneM2M Base Ontology and an example of semantic annotation (SAREF) , and present at a coming W3C WoT web-conf. | NEC | OPEN
A-WG5-24.0-004 | A formal LS to be sent to W3C WoT IG once oneM2M R2 (TS-0023, TS-0012) is published. | Yongjing Zhang, MAS Chair | OPEN

## Slide 9: Next Steps – Rel3 planning
Semantics Enhancement
Generic Interworking Enhancement
LWM2M Interworking Enhancement
Proximal IoT Technologies Interworking (including HAIM enhancement and mapping to external models)
Continuation & integration of HGI ?
  SDT evolution?
Information models and Interworking
  Industrial/OPC-UA?, OSGi

## Slide 10: Next Meetings / Calls
Conference Calls
  MAS#24.1: Aug 8 (Monday), 2016 UTC 12:30-14:00
  MAS#24.2: Aug 29 (Monday), 2016, UTC 12:30-14:00
  MAS#24.3: Sep 5 (Monday), 2016, UTC 12:30-14:00
  Joint web-conf between W3C WoT and oneM2M MAS: Aug 31 or Sep 7 (Wednesday), 2016, UTC 12:00 (8am EDT / 2pm CEST / 9pm JST)
Face-to-Face
  MAS#25: Oct 17-21, 2016, Europe

## Slide 11
Thank You!