| MINUTES |
| --- |
| Meeting title: | Work Programme Management Ad Hoc Group; WPM#12.2 |
| Chair: | Nicolas Damour, Sierra Wireless (ndamour@sierrawireless.com) |
| Secretary: | Gerry Mc Auley, ETSI (gerry.mcauley@etsi.org) |
| Meeting Date: | 2014-09-02 ; 13:30 to 15:00 (UTC) |
| Meeting Details: | Teleconference https://www2.gotomeeting.com/register/872164450 |
| Intended purpose of document: | Decision Discussion Information Other <specify> |

oneM2M Notice

The document to which this cover statement is attached is submitted to oneM2M.  Participation in, or attendance at, any activity of oneM2M, constitutes acceptance of and agreement to be bound by terms of the Working Procedures and the Partnership Agreement, including the Intellectual Property Rights (IPR) Principles Governing oneM2M Work found in Annex 1 of the Partnership Agreement.

1	Opening of meeting

Nicolas Damour, WPM convenor, opened the meeting and drew the participants’ attention to the oneM2M notice on the cover page of the agenda.

2	Review and Approval of Agenda

| TP WPM-2014-0068 | Agenda WPM 12-2 | Nicolas Damour, WPM Convenor | 2014-09-01 |
| --- | --- | --- | --- |

Comments and Issues

TP WPM-2014-0068 was AGREED

3	Review and Approval of previous Minutes

TP_WPM-2014-0035R01-WPM-12-1-Minutes.doc

Comments and Issues

  - None

TP_WPM-2014-0035R01 was AGREED

4	Review of Objectives for the Meeting

Progress the planning of the oneM2M Showcase

Discuss the status and lifecycle of Work Items and deliverables

5	Action Item Status

| Action | Who | Details | Target | Status |
| --- | --- | --- | --- | --- |
| A-WPM -011.1-001 | Peter Nurse / Richard Brennan / Nicolas Damour | Ongoing action to coordinate the launch event between TP & MARCOM | Ongoing action point | Ongoing |
| A-WPM -12.1-001 | J. Koss, Acting Convener | To send an email to the WPM list pointing to the excel file containing the received proposals & requesting comments before 2nd September | asap | Done |
| A-WPM -12.1-002 | N. Damour, WPM Convener | To work with the secretariat to ensure that a mail announcing the results of the tender is sent to the original lists | 05/09 | Open |
| A-WPM -12.1-003 | R. Forbes N. Damour | To clarify within ESMIG whether their showcase will be a single vendor demo or could be included with 1 & 2 | 02/09 | Done |
| A-WPM -12.1-004 | OneM2M Secretariat | To contact all submitters with regards to their logistical needs for the event | asap | Done |

6	Contributions

6.1	oneM2M Showcase agenda

| TP WPM-2014-0072R01 | Showcase Demo Status | Nicolas Damour, WPM Convenor | 2014-09-01 |
| --- | --- | --- | --- |

Comments and Issues

  - The demo description is it a walk-through of the demo. This may be updated until the 30th September.

  - Stable list of companies is needed by the end of this week.

  - Nicolas updated the document with the information provided by Marcom

  - By agreeing the document, we are agreeing that there will be 7 show cases and that those listed do conform to the selection criteria.

TP WPM-2014-0072 was Noted

TP WPM-2014-0072R01 was AGREED

| TP WPM-2014-0069 | Showcase Demo Environment | Nicolas Damour, WPM Convenor | 2014-09-02 |
| --- | --- | --- | --- |

Comments and Issues

  - Two options for the demos. One is on level minus 1 but it is bigger.

  - The other is on the same level as reception, but the room are slightly smaller.

TP WPM-2014-0069 was Noted

TP WPM-2014-0069R01 was Noted

| TP WPM-2014-0070 | Showcase Event Agenda | Nicolas Damour, WPM Convenor | 2014-09-02 |
| --- | --- | --- | --- |

Comments and Issues

  - The agenda will be “owned” by MARCOM. It is provided to WPM for information.

  - The agenda of the two showcase presentations sessions 3 and 4, is put for WPM-level agreement before being sent to MARCOM.

TP WPM-2014-0070 will be put on 7 days approval by correspondence

6.2	Status and lifecycle of Work Items and deliverables

| TP WPM-2014-0071 | Work Items Status | Nicolas Damour, WPM Convenor | 2014-09-02 |
| --- | --- | --- | --- |

Comments and Issues

  - WG officers encouraged to discuss this with their WGs and bring feedback to the next WPM meeting.

TP WPM-2014-0071 was Postponed

7	Planning for next Meeting(s)

Conference Calls

We shall avoid overlapping with WG conference calls.

WPM#12.3	2014-09-16, 13:30 – 15:30 UTC
https://www2.gotomeeting.com/register/874680858

Face-to-Face

(Tentative) During TP #13 week, Phoenix, Arizona, USA; joint with MARCOM
WPM#13.0	2014-09-24, 13:00 – 14:00 local time, Dreamcatcher Room

8	Any other business

9	Closure of meeting

Annex 1	Participants list

| Last Name | First Name | Organisation |
| --- | --- | --- |
| Brennan | Richard | rbrennan@telxxis.com |
| Brown | Phil | phil.brown@interdigital.com |
| Damour | Nicolas | ndamour@sierrawireless.com |
| JEONG | SeungMyeong | seungmyeong.jeong@lge.com |
| Kim | Peter | pjk@tta.or.kr |
| Nurse | Peter W. | peternurse@mac.com |
| Song | Jaeseung | jseungsong.sju@gmail.com |
| Velez | Laurent | laurent.velez@etsi.org |
| Yin | Jiaxin(Jason) | yinjiaxin@huawei.com |
| ZHANG | Yongjing | zhangyongjing@huawei.com |
| Zhong | Bo | zhongbo87@gmail.com |
| forbes | raymond | raymond.forbes@ericsson.com |