| MINUTES |
| --- |
| Meeting: | WPM 17.1 |
| Chair: | Roland Hechwartner, Deutsche Telekom, roland.hechwartner@t-mobile.at |
| Secretary: | Karen Hughes, ETSI |
| Meeting Date: | 2015-11-12 |
| Meeting Details: | F2f / 12:30 – 13:30 GMT |
| Intended purpose of document: | Decision Discussion Information Other <specify> |
| Template Version:23 February 2015 (Dot not modify) |

oneM2M Notice

The document to which this cover statement is attached is submitted to oneM2M.  Participation in, or attendance at, any activity of oneM2M, constitutes acceptance of and agreement to be bound by terms of the Working Procedures and the Partnership Agreement, including the Intellectual Property Rights (IPR) Principles Governing oneM2M Work found in Annex 1 of the Partnership Agreement.

1	Opening of the meeting

1.1	Welcome

Roland opened the meeting and drew the participants’ attention to the oneM2M notice on the cover page of the agenda.

1.2	Objectives

- Work Program Status review

  - See the updated oneM2M work Programme overview:

    - ADM-0001-oneM2M_Work_Program-V19_3_0

  - See also the web page with a link to all of the TSs and TRs along with the Rapporteurs for each and also listing the related Work Items:

    - http://member.onem2m.org/static_Pages/others/WPM-pages/TR-TS_List.htm

- Release Timing Considerations

- Release 2 and beyond

2	Review & Approval of Agenda

| TP_WPM-2015-0013 | Agenda_WPM_20 | WPM convenor | 2015-11-02 |
| --- | --- | --- | --- |
| TP_WPM-2015-0013R01 | Agenda_WPM_20 | WPM convenor | 2015-11-02 |

TP_WPM-2015-0013R01 was AGREED

3	Review & Approval of Previous Minutes

| TP WPM-2015-0011 | 19Oct15_WPM19.1_Minutes | Victoria Mitchell, Secretariat | 2015-10-19 |
| --- | --- | --- | --- |

No comments received

TP WPM-2015-0011 was AGREED

4	Review of open Action Status

None.

5	Contributions

5.1	Contributions on Work Program Status

| TP WPM-2015-0003R08 | New_Work_Item_Status_Report | Karen Hughes, Secretariat | 2015-10-13 |
| --- | --- | --- | --- |

| ADM-0001 | oneM2M Work Programme | WPM Convenor; V19.3.0 | 2015-11-02 |
| --- | --- | --- | --- |

| TP WPM-2015-0012 | List of Input Contributions per WI-TP#20 | WPM Convenor | 2015-11-02 |
| --- | --- | --- | --- |

This includes the technical contributions to the meetings – this list does not include Minutes, Agendas etc.

It was felt that this contribution was very useful and should be provided for future meetings

TP WPM-2015-0012 was NOTED

| TP-2015-0862R01 | Summary Work Item Status | TP WPM Convenor | 2015-11-11 |
| --- | --- | --- | --- |

Comments welcome before TP closing plenary where this will be readdressed.

It was confirmed that Release 2 will not be published until at least one of the Interworking specifications is ready. It would be preferable if all 4 could be ready but the release will be published as long as one of them is completed.

Edited online to add ‘and/or’ to include the 3GPP Rel-3 Interworking specification.

Revision expected

No disposition given as this is a TP contribution.

5.2	Release Timeline Consideration

| TP WPM-2015-0008R02 | Release Timeline Discussion | WPM Convenor | 2015-11-02 |
| --- | --- | --- | --- |

Need to start thinking about when we can start opening new work items for Rel-3. It was suggested that we need to start planning which functionalities may be included in Rel-3

TRs are not included in Release 1 however this does not mean that they will not be included in Release 2 or further releases.

Working in parallel on the different stages for Release 3 was suggested however slide 7 ‘Method of Work’ explains that parallel work is prohibited. The reason behind this is related to resources. Further discussion is needed on this point.

One of the slides is missing – revision expected

TP-WPM-2015-0008R02 was NOTED

6	Planning for next Meetings

6.1	Face to Face Meetings

WPM 21 : San Diego, USA

It was agreed that WPM meetings should be held on Tuesday lunchtime during the TP week. Karen will automatically add this to the TP weekly schedule for future meetings. An alternative suggestion was to ensure that some time is allocated during either the plenary opening meeting and/or coordination meetings. Further discussion on this needed.

6.2	Next Conference Calls

WPM 20.1: 14 December 14:00-15:00 UTC

7	Any other business

There was no other business to discuss.

8	Closure of meeting

Roland closed the meeting and thanked the participants for attending during their lunch break.