## Slide 1: Test Purpose development R2 & R3 oneM2M
Group Name: TST
Source: Bob Flynn, Convida Wireless, Flynn.Bob@convidawireless.com
Meeting Date: TST 32
Agenda Item: TST-2017-0258-Test_Purpose_Dev_R2_R3

## Slide 2: oneM2M Test Purposes
oneM2M Specifications
  Release 3 is scheduled to be published near TP 33 (?)
TS-0018 Test Suite Structure and Test Purposes
  Version 1.0.0 Published 28 Sep 2017 (following TP 31)
  Work starting on Release 4 at TP 33
Certification programs based on TS-0018
  TTA is working on this now
  GCF – discussions ongoing with target of mid 2018 for implementation
TST is behind in developing Test Purposes

## Slide 3: oneM2M Test Purposes
Root cause of slow progress
  oneM2M has many features
  oneM2M is contribution driven
  Not many companies making contributions for Test Purposes
TST WG method to remediate impact of slow progress
  Prioritize test purpose development based on profiles defined in TS-0025
    TS-0025 does not have many contributions either (last update March 2017)
We need a way forward

## Slide 4: oneM2M Test Purposes
A way forward – Do Not Reinvent the wheel
  The plan is good, we need to stimulate contributions to execute the plan
Step 1 – Define new profiles
  This is NOT a TST WG only activity
  We need input from
    Companies that are implementing products
    Companies that are addressing RFPs/RFIs using oneM2M
    Certification Bodies / Test Houses that are interacting with Product developers
    oneM2M members
  This should be addressed in TP
  This will help prioritize the Test Purpose development
Step 2 – Work on Release 2 and Release 3 Test Purposes in parallel
  This is a TST WG activity
  Test Purposes that apply to both releases should be identified at the time of contribution
  Test Purposes that have different expectations based on the release version should be identified at the time of contribution

## Slide 5: oneM2M Test Purposes
More on Step 2 – Work on Release 2 and Release 3 in parallel
Contributions to TS-0018 should include the following in the introduction section
  Check Box – I have reviewed all release specifications related to this Test Purpose
    Check Box – All Releases have the same functionality
    Check Box – There are differences in the functionality. The differences are captured in Mirror contribution ___