| Work Item |
| --- |
| Work Item Title:* | Protocol Development |
| Document Number* | WI-0009-Protocol-Development V1.4 |
| Supporting Members or Partner type 2* | FUJITSU (TTC), Telecom Italia (ETSI), Oberthur Technologies (ETSI), Qualcomm Japan (ARIB), ils-technology (TIA), Telefon AB LM Ericsson(ETSI), Huawei(CCSA/ETSI/ATIS), CISCO(ATIS/ETSI) |
| Date:* | 2014-12-04 |
| Abstract:* | This document describes Work Item for oneM2M Protocol Development. |

oneM2M Copyright statement

No part may be reproduced except as authorized by written permission.

The copyright and the foregoing restriction extend to reproduction in all media.

All rights reserved.

Title

Protocol Development

Output

TS(s)

Impact

Impact on other Technical Specifications and Technical Reports

Not Identified.

Impact on other oneM2M Work Items;

Not Identified.

Scope

Specify OneM2M Service Layer Protocols & APIs.

The specification(s) will cover:

- Protocols, APIs & information that cross defined interfaces, considering interoperability

- Message formats & procedures for normal & error cases

Definition of Stage 3: Stage 3 is specifying message formats and procedures for the reference points; providing an exhaustive list of exception/fault/error coding as well as details of message parameters (e.g. enumeration, ranges, coding, …). Message flows may be represented for specific error/exceptions/special cases not covered by the stage 2.

Parameters format and object description data models are specified in XSD, and actual data representation shall be also specified for XML, JSON, etc.

The may also consider:

- Guidelines for testing

Schedule

Provide the schedule of tasks to be performed;

| Doc Type | Spec Number | Title | Milestone dates | Primary Responsible | Notes |
| --- | --- | --- | --- | --- | --- |
|  |  |  | Start | Change Control | Freeze | Approval |  |  |
| TS | 0004 | Service Layer Core Protocol | TP#5 | TP#11 | TP#11 | TP#15 | WG3 | This specification to be developed for satisfying functional requirements from WG1, and based on architecture from WG2. This specification defines common data types, formats and procedures used in supported protocol bindings. |
| (TBD) | (TBD) | XML Schema Definitions | TP#9 | TP#11 | TP#15 | TP#15 | WG3 | Zip archived xsd files to be refered from service layer protocol |

Supporters

Telefon AB LM Ericsson(ETSI), FUJITSU (TTC), Telecom Italia (ETSI), Oberthur Technologies (ETSI), Qualcomm Japan (ARIB), ils-technology (TIA), Huawei(CCSA/ETSI/ATIS), CISCO(ATIS/ETSI)

Work Item Rapporteurs.

Provide the identity of the Work Item Rapporteurs
Nobu Uchida nuchida@qti.qualcomm.com
Shingo Fujimoto shingo_fujimoto@jp.fujitsu.com

History

| Document history |
| --- |
| V1.0 | 20 Jun 2013 | Initial Version approved by TP#5 2013-06-20 |
| V1.1 | 18 Oct 2013 | Revised schedule approved by TP#7 |
| V1.2 | 13 Dec 2013 | Revised to add XML Schema Definitions as deliverable |
| V1.3 | 08 October 2014 | Updated names of TR & TS inline with TP-2014-0503, agreed in TP 13 |
| V1.4 | 13 November 2014 | Revised to set the goal toward TP15. |