| Work Item |
| --- |
| Work Item Title: | Management Object Migration |
| Document Number | WI-0099 |
| Supporting Members or Partner type 2 | Orange, Deutsche Telekom, Sensinov, TIM, SBS, Bundesnetzagentur |
| Date: | 2019-02-27 |
| Abstract: | Propose a work item for Device Management (DMG) CSF with <mgmtObj> migration towards Smart Device Template (SDT) model. |
| 'Template Version: January 2019 (do not modify) |

oneM2M Copyright statement

No part may be reproduced except as authorized by written permission.

The copyright and the foregoing restriction extend to reproduction in all media.

All rights reserved.

1	Title (abbreviation)

Management Object Migration (MOM)

2	Justification

In Release 4, SDT (Smart Device Template) (WI-0081) is extended to include device management functions in addition to the existing services. This justified extension creates a new way to perfom device management compared to the existing Device Management (DMG) Common Service Function (CSF) model using <mgmtObj>.

In order not to live with 2 solutions for the same purpose, this work item proposes to work on a transition phase allowing implementation using DMG <mgmtObj> to migrate towards SDT model.

3	Intended Output

| Tick all the appropriate cases |  |
| --- | --- |
| X | Change request(s) to existing Technical Specification(s) |
|  | Change request(s) to existing Technical Reports(s) |
|  | New Normative Technical Specifications(s) |
|  | New Permanent Technical Reports(s) |
| X | New Temporary Technical Reports(s) |

4	Impact

4.1	oneM2M Work Items

None

5	Scope

The scope of the Work Item is to study the Device Management model based on Management Object (<mgmtObj>) model migration towards SDT model.

This action plan includes:

- Provide a temporary TR with a mapping between <mgmtObj> and the SDT flexContainer;

- List in this TR all the specifications and sections that will have to be updated when <mgmtObj> will be replaced by SDT;

- List in this TR the issues to be resolved by removing the <mgmtObj> after migration and the proposed solutions;

- Depending on the TR outcomes, decide whether <mgmtObj> should be removed or not in OneM2M Release 4.

New tasks may be added during the process if necessary.

6	Schedule and impacted specifications

Provide the schedule of tasks to be performed;

| New Specifications (if any) |
| --- |
| Document Type | Document Number* | Title | Schedule (TP No.) | Lead WG | Impacted WGs | Comments |
|  |  |  | Start | Change Control | Freeze | Approval |  |  |  |
| TR |  | Management Object Migration | TP 45 | TP 47 | TP 48 | TP 49 | RDM | SDS |  |
| TS/ TR |  |  |  |  |  |  |  |  |  |

* The first versions will be assigned by the secretariat (WPM Secretary)

| CRs to existing specifications (if any) |
| --- |
| Impacted TS/TR |  | Subject of the CR | Approved at plenary# | Impacted WGs | Comments |
| TS-0023 |  | Update SDT Device Management to cover MO functional scope | TP 49 | RDM |  |
| TBD |  | Other impacted specifiocation |  |  |  |

7	Work Item Rapporteur(s)

Marianne Mohali, Orange, Marianne.mohali@orange.com

8	History

| Document history |
| --- |
| V0.0.1 | 2020-02-21 | Initial proposal |
|  | 2020-02-27 | Uploaded as a permanent document following approval of TP-2020-0021R01 |

-------------------------------