Source: ATIS, ARIB, TIA

Title: Proposed Timing of oneM2M Partnership Agreement Signing

**Introduction**

The current Milestone for the official signing of the oneM2M Partnership Agreement (PA) is May 21, 2012. The Plenary is currently in the process of reviewing recent updates, as well as anticipated proposed changes to the PA. It has already been identified that approval by TTA cannot take place until after its June 12 Technical Assembly. In addition, the ATIS Board meeting occurs on June 21, where approval will be sought.

**Proposal**

Since the recent modifications to the PA are under review, some PSOs may need additional time for official internal review and approval. In addition, the Steering Committee (SC) #1 meeting will be taking place in the near future (July 24-26), where all Partners are anticipated to be present. It is recommended that the official oneM2M signing ceremony take place in conjunction with SC#1 in July (moved from Milestone M4 to M5).