# Deliverables and Release Management

## Introduction

## Deliverables management

Step 0: 	Work Item

- As for WPD the TP approve a WI. The responsibility of the WI or part of it may be delegated to one or more TP WGs.

- A work item include the full development of one or more deliverables, or a the development of a set of functions inside a set of existing deliverables.

- Each work item and deliverable shall be associated a timeplan (including Freeze, Approval and Ratify dates) and one or more designed rapporteurs, identified in the WI proposal.

Step 1: 		Draft

- The Working Group (and/or Technical Plenary) Agrees an initial outline draft developed in cooperation with the Rapporteur, as a target for further discussion and contributions.

- The Working Group (and/or Technical Plenary) accepts input contributions for discussion, and Agrees specific content for inclusion in the draft deliverable.

- Rapporteur incorporates agreed content from contributions into the draft deliverable, and creates an output draft of the meeting Editorial mistakes should be corrected by the editor. No technical content or structure changes shall be made in the editing process.

  - The output draft shall be available as a contribution (with the deliverable number and version included in the “shortname” field) on the Portal Document area of the responsible oneM2M Working Group, no later than 7 days after close of the meeting

  - After review period (not exceeding 14 days) in which corrections may be made, the draft shall be declared the Agreed output draft deliverable of the meeting, uploaded to the oneM2M Portal Work Programme area as a new latest agreed draft version, and becomes the basis for future contributions.

Steps c.1 and c.2 are iterative until a final draft deliverable is achieved.

Step 2: 		Change Control

- The Working Group (and/or Technical Plenary) may, at any time, determine that the technical content of a draft deliverable (e.g. TR or TS) is sufficiently advanced that further contributions should utilize the formal Change Control process.

- Revisions to existing (published or unpublished) approved deliverables shall always be under Change Control.

Step 3: 		Change Requests

- Contributions to deliverables under Change Control shall be made as Change Requests using the current oneM2M CR template, and shall propose either new content or modifications to existing content in the form of detailed additions, changes, or deletions to specific text or sections of a deliverable.

- The technical working group (i.e. WG) shall iteratively report the agreed CRs and version status of the deliverable to the Technical Plenary.

- The Rapporteur incorporates agreed CRs into an output draft of the meeting, as detailed in Step 1.c .  The rapporteur can not made any modification different form the one proposed by the agreed CRs. Any change proposed by the rapporteur, including the editorial ones, shall be proposed via Change Request.

Step 4: 	Freeze

- The Working Group (and/or Technical Plenary) may determine that the technical content of a draft deliverable is complete (given consideration of the WI scope and workplan), and may freeze the deliverable for technical input.

- A deliverable freeze shall restrict further technical input to essential changes and corrections.

Step 5: 		Approval

- The Working Group (and/or Technical Plenary) shall determine that work on a draft deliverable is complete, and Agree a final draft. The final draft shall include a pre-processing review, including checks of: spelling, formatting, reference alignment, abbreviations, acronyms, editable figures, normative word use and template version, conducted with the assistance of the Secretariat if available. The reviewed final draft is uploaded to the oneM2M Portal Work Programme area as a new version, and as a contribution to the oneM2M Portal Technical Plenary document area, and proposed to the Technical Plenary for Approval.

- Upon receipt of an Agreed final draft deliverable, the Technical Plenary confirms the deliverable status and Approve it according to the TP decision process in WPD Article 17.
If the final draft deliverable was not available on the oneM2M Portal for review by the Plenary contribution deadline, the Plenary Approval shall be provisional, and there will be 14 day review period after Plenary close in which corrections may be made, and then the final draft deliverable shall be declared Approved.

- The Approved deliverable shall be forwarded to the oneM2M Secretariat for post-processing, including verification of the currently approved cover page text and graphics, oneM2M copyright, and disclaimer language. The approved deliverable is uploaded to the oneM2M Portal Work Programme area as a final Approved version.  Approved deliverables may be Ratified as described in Step 7.

Step 6: 	Changes to a TP approved deliverable

- Changes to a TP approved Deliverable may be made under a new or an existing WI.

- Changes to a TP approved Deliverable are made my means of Change requests using the current oneM2M CR template.

- The Technical Plenary approve the CRs agreed by technical working group (i.e. WG), taking note of any Member or Partner T ype 2 comments or questions, and the decision making process in WPD Article 17.

- Rapporteur incorporates Approved CRs content from contributions into the draft deliverable, and creates an output draft of the meeting.

  - The output draft shall be available as a contribution on the oneM2M Portal TP Document area no later than 7 days after close of the meeting

  - After a 14 day review period in which corrections may be made in case of wrong CR implementation, the draft shall be declared the Approved, uploaded to the oneM2M Portal Work Programme area as a new version, and becomes the target version for future contributions.

Step 7: 		Ratification

- The Technical Plenary may determine that an approved Deliverable is a candidate for ratification.

- Based on both content and timing considerations, the TP by consensus may declare the Deliverable Ratified. A deliverable will be considered ratified following checks for IPR status for external references and a consistency check with other deliverables.

- When Ratified the Deliverable is then considered finalized, uploaded to the oneM2M Portal Work Programme area as a Ratified version, and made available to the Partners for publication.

## Essential Corrections to a Deliverable (Errors or Discrepancies)

## NOTE: Essential technical corrections (i.e. errors or discrepancies which would detrimentally affect the ability to implement the specification) identified prior to TP Approval shall be handled using the normal deliverable work process.  This includes issues identified during the TP Approval review cycle prior to its conclusion.

Step 1:	Notification of Technical Plenary

Essential technical corrections (i.e. errors or discrepancies which would detrimentally affect the ability to implement the specification) identified after TP approval shall be brought to the TP as an input contribution in CR format.

Step 2:	Notice to Partners

Essential technical corrections identified in Step 1for TP ratified deliverables shall be brought to the attention of the partners.  A recommendation by the TP to the partners regarding the status and potential impact on any published or un-published specification affected shall be provided.

Step 3:	Work Item Revision / Creation

An active Work Item is required to make changes to a deliverable.  Changes to a TP approved Deliverable may be made under a new or an existing WI. The TP may take one of several actions toward correction:

- Use, Reactivate, or Revise (as appropriate) the original Work Item for the deliverable

- Revise an active Work Item for the deliverable.

- Open a new Work Item for the deliverable.

- Defer action for inclusion at a future time and/or in a future Release.

Step 4:	Working Method

The Technical Plenary may remand the correction to the appropriate Working Group for discussion and agreement if needed, or handle the correction entirely at the Technical Plenary level.  In either case the processes in 7.2 above shall be followed through re-Approval and where appropriate, re-Ratification.

Editor’s Note: Subsequent clauses shall be renumbered starting with 7.4

## Release management

# Comments

or "Approved" version Status changed to "Ratified" ???