| MINUTES |
| --- |
| Meeting title: | PRO11.4 |
| Chair: | Raymond Forbes, LM Ericsson, Raymond.forbes@ericsson.com Philip Jacobs, Cisco Systems, phjacobs@cisco.com Shingo Fujimoto, FUJITSU, shingo_fujimoto@jp.fujitsu.com |
| Secretary: | Gerry McAuley Gerry.McAuley@etsi.org |
| Meeting Date: | 2014-07-03 12.00noon-13.30 UTC |
| Meeting Details: | Conference Call Ordinary Meeting gotomeeting at: https://www2.gotomeeting.com/register/727931202 |
| Intended purpose of document: | Decision Discussion Information Other <specify> |

oneM2M Notice

The document to which this cover statement is attached is submitted to oneM2M.  Participation in, or attendance at, any activity of oneM2M, constitutes acceptance of and agreement to be bound by terms of the Working Procedures and the Partnership Agreement, including the Intellectual Property Rights (IPR) Principles Governing oneM2M Work found in Annex 1 of the Partnership Agreement.

1	Opening of meeting

1.1	Welcome

1.2	Schedule

- PRO11.4 Thursday 2014-07-03 12noon – 13.30 UTC

  - Joint Meeting with ARC WG2

    - TS-0001 V0.8.0 available ARC-2014-1463; what is status?

    - Service Subscription & identities?

1.3	IPR reminder

1.4	Attendees

2	Review and Approval of Agenda

  - PRO-2014-0289-WG3_PRO_11_4_Agenda

Presented by

Comments and Issues

Decisions and Actions

was

3	Review and Approval of previous Minutes

  - PRO-2014-0288-WG3_PRO_11_3 Minutes on AbC 2014-07-01/02

4	Status of deliverables on work programme area

Baselines available on server after TP-11.0

  - TS-0004 v0.5.2 PRO-2014-0283 in work-programme area 
Rapporteurs: Shingo Fujimoto & Nobuyuki Uchida

  - TS-0008 v0.3.0 PRO-2014-0275 in work-programme area
Rapporteur: SeongYoon Kim

  - TS-0009 v0.3.2 PRO-2014-0267 in work-programme area
Rapporteur: SeungMyeong Jeong

  - TS-0010 V0.1.2, 11 April, Rapporteur: Peter Niblett

For information ARC TS0004 Version 0.8.3 is the version that has all CRS incorporated as agreed with TP. The diagrams have not yet been updates and when that is done, TS0004 V 1.0.0 will be uploaded.

5	Review of Objectives for the Meeting

  - Priorities for TS-0004

  - Actions from previous meetings & priorities

  - Discussions on contributions for WG3

  - Identify & assign gaps

  - Drafting on the TSs

  - Revised Baseline for TS-0010 V0.1.3 expected for 2014-07-03

6	Action Item Status

| Item # | Document Number(S) | Short name | Source | Status |
| --- | --- | --- | --- | --- |
| A-PRO-10-005 | PRO-2014-0273 | Call for volunteers/Issues list on TS-0004 When each area will be contributed (month)? Is there a volunteer for all the unassigned topics? One addition uploaded to PRO11.0 | WG Chairman & Vice Chairman | Revised Need to Review |
| A-PRO-10-007 | PRO-2014-0265 | Template for oneM2M Resource Type Definition | S.FUJIMOTO on behalf of WG3 Drafting Team | To Be Used |
| A-PRO-10-009 | PRO-2014-0263 | answer_to_WG3_issues_list | WG2 Chairman | discussed |
| A-PRO-11-001 |  | Find a consistent way to describe a Resource Type rather than have parts of it defined in different places. | TS-0004 Rapporteurs & Huawei, IBM | Ongoing |
| A-PRO-11-003 | PRO-2014-0251 | Check cardinality of each attribute in PRO-2014-0251 against the architecture document. | Peter Niblett | Ongoing |
| A-PRO-11-004 | PRO-2014-0227R02 | Create an XSD for PRO-2014-0227R02 | Qualcomm | Ongoing |
| A-PRO-11-005 | PRO-2014-0227R02 | Remove editor's notes when incorporating PRO-2014-0227R02 | Rapporteur | Ongoing |
| A-PRO-11.3-001 |  | Produce a contribution with the consolidated set of oneM2M data types | Peter Niblett | NEW |

7	Contributions

Contributions about Protocol TS-0004/WI-0009 Core Protocol v0.5.1

| Item | Document Number(S) | Short name | Source | Late ? |
| --- | --- | --- | --- | --- |
| PRO11.4 | Tursday | 2014-07-03 |  |  |
| 1-11.3 | PRO-2014-0286 | Container and Container Instance ResType | FUJITSU | 2014-07-01 |

Presented by Shingo Fujimoto, Fujitsu

Comments and Issues

change "container instance" to "content instance"

How do we describe the resource specific procedures? Proposals are welcome

what does variable mean in the table 5.3.4.1.5

7.3.4 -numbering is wrong

Can we do away with the remaining fixed names? Harmonize with square brackets in ARC TS.

Single or multiple data types? will it be confined to a set of values? Enumerated list.

Decisions and Actions

PRO-2014-0286 was Noted Revision expected

| 1-11.4 | PRO-2014-0287R02 | TS-0004 Section 7.3 Cleanup | QUALCOMM | 2014-07-01 |
| --- | --- | --- | --- | --- |

Presented by

Comments and Issues

None

Decisions and Actions

PRO-2014-0287R01 was  Noted

PRO-2014-0287R02 was  AGREED

| PRO-2014-0290 | How to handle Request-ID | Qualcomm Inc. (TIA) | 2014-07-02 |
| --- | --- | --- | --- |

Presented by Josef Blanz, Qualcomm

Comments and Issues

using a counter would fall under option 1

need to remember the last ri but also the last response sent.

Proposal to use option 1 for first release? Decision needs to be taken on a joint call

Decisions and Actions

PRO-2014-0290 was  Postponed to PRO 11.6 which will be joint with ARC.

| PRO-2014-0291 | question about parital addressing | Huawei | 2014-07-03 |
| --- | --- | --- | --- |

Presented by Jaixin Yin

Comments and Issues

We dont have attribute name in the URI for the moment.

Omar will make some examples based on the questions, to trigger the discussions.

Decisions and Actions

PRO-2014-0291 was postponed to the joint ARC PRO call

PRO-2014-0292

Presented by Shingo Fujimoto, Fujitsu

Comments and Issues

Decisions and Actions

PRO-2014-0292 was postponed to the joint ARC PRO call

9	Planning for next Meeting(s)

Conference Calls

- PRO11.5 Tuesday – 12:00 noon UTC, July 08 (Chaired by a VC) – 90 minutes

- PRO11.6 Thursday – 12:00 noon UTC, July 10 (Chaired by a VC) – 90 minutes

- PRO11.7 Joint Meeting with SEC Tuesday – 12:00 noon UTC, July 15 – 90 minutes
(Chaired by a VC)

- PRO11.8 Joint Meeting with MAS Thursday – 12:00 noon UTC, July 17 – 90 minutes

- PRO11.9 interim Wed. 23 - Friday 25 July ETSI (Sophia-Antipolis) - 09.00am start.

Face to Face

- TP.12 Sophia Antipolis France 28 July – 01 August 2014

- TP.13 Phoenix AZ USA 22-26 September 2014

Potential to hold an interim meeting just before or just after Phoenix AZ? Discussions will continue on email

9	Any other business

10	Closure of meeting

Annex 1	Participants list

| Last Name | First Name | Organisation |
| --- | --- | --- |
| Rajesh | Bhalla | rabhalla@ztetx.com |
| Josef | Blanz | jblanz@qti.qualcomm.com |
| Phil | Brown | phil.brown@interdigital.com |
| Omar | Elloumi | omar.elloumi@alcatel-lucent.com |
| Raymond | Forbes | raymond.forbes@ericsson.com |
| Shingo | Fujimoto | shingo_fujimoto@jp.fujitsu.com |
| Yali | Guo | guoyali@haierubic.com |
| Masaharu | Hattori | ma-hattori@kddi.com |
| Philip | Jacobs | phjacobs@cisco.com |
| Seongyoon | Kim | seongyoon.kim@lge.com |
| Tony | Lee | aslee@via-telecom.com |
| Joe | Lenart | joe.lenart@hitachi-cta.com |
| Peter | Niblett | peter_niblett@uk.ibm.com |
| Yong-Suk | Park | yspark@keti.re.kr |
| Sumit | Singhal | sumit.b.singhal@ericsson.com |
| Nobu | Uchida | nuchida@qti.qualcomm.com |
| Jiaxin(Jason) | Yin | yinjiaxin@huawei.com |
| Qi | Yu | yuqi@huawei.com |
| sungchan | choi | csc@keti.re.kr |
| yuan | tao | taoyuan.tao@huawei.com |