| MINUTES |
| --- |
| Meeting title: | PRO 11.6 |
| Chair: | Philip Jacobs, Cisco Systems, phjacobs@cisco.com Shingo Fujimoto, FUJITSU, shingo_fujimoto@jp.fujitsu.com |
| Secretary: | Karen Hughes, karen.hughes@etsi.org |
| Meeting Date: | 2014-07-10 |
| Meeting Details: | Ordinary |
| Intended purpose of document: | Decision Discussion Information Other <specify> |

oneM2M Notice

The document to which this cover statement is attached is submitted to oneM2M.  Participation in, or attendance at, any activity of oneM2M, constitutes acceptance of and agreement to be bound by terms of the Working Procedures and the Partnership Agreement, including the Intellectual Property Rights (IPR) Principles Governing oneM2M Work found in Annex 1 of the Partnership Agreement.

1	Opening of the meeting

1.1	Welcome

Phil Jacobs, Vice Chair opened the meeting and welcomed the participants. He drew attention to the oneM2M notice on the cover page of the agenda. This is a joint meeting between PRO and ARC

1.2	Schedule

PRO11.6 Thursday 2014-07-10 12noon – 13.30 UTC

2	Review & Approval of Agenda

PRO-2014-0300-WG3_PRO_11_6_Agenda

PRO-2014-0300 was AGREED

3	Review & Approval of Previous Minutes

PRO-2014-0292-WG3_PRO_11_4 Minutes – 7 day approval by correspondence from July 8

PRO-2014-0299-WG3_PRO_11_5 Minutes – 7 day approval by correspondence from July 8

4	Status of deliverables on work programme area

Baselines available

- TS-0004 v0.5.2 (Core Protocol) Rapporteurs: Shingo Fujimoto & Nobuyuki Uchida

- TS-0008 v0.3.0 (CoAP Protocol Binding) Rapporteur: SeongYoon Kim

- TS-0009 v0.3.2 (HTTP Protocol Binding) Rapporteur: SeungMyeong Jeong

Baselines not yet available

- TS-0010 (MQTT Protocol Binding) Rapporteur: Peter Niblett

5	Review of Objectives for the Meeting

- Actions from previous meetings

- Schedule and Priorities for TS-0004

- Discussions on contributions for WG3/WG2 and WG3

- Drafting on the TSs

- Interim after TP.13

6.	Action Item Status

| Item # | Document Number(S) | Short name | Source | Status |
| --- | --- | --- | --- | --- |
| 5. | PRO-2014-0113R09 | Call for volunteers/Issues list on TS-0004 When each area will be contributed (month)? Is there a volunteer for all the unassigned topics? one addition uploaded to PRO11.0 | WG Chairman & Vice Chairman | Revised Need to Review |
| 7 | PRO-2014-0205 | Template for oneM2M Resource Type Definition | S.FUJIMOTO on behalf of WG3 Drafting Team | To Be Used |
| A-PRO-10-009 | PRO-2014-0263 | answer_to_WG3_issues_list | WG2 Chairman | discussed |
| A-PRO-11-001 |  | Find a consistent way to describe a Resource Type rather than have parts of it defined in different places. | TS-0004 Rapporteurs & Huawei, IBM | Needs input from WG5 – Shingo to take offline |
| A-PRO-11-003 | PRO-2014-0251 | Check cardinality of each attribute in PRO-2014-0251 against the architecture document. | Peter Niblett | Input expected for next call |
| A-PRO-11-004 | PRO-2014-0227R02 | Create an XSD for PRO-2014-0227R02 | Qualcomm | Ongoing |
| A-PRO-11-005 | PRO-2014-0227R02 | Remove editor's notes when incorporating PRO-2014-0227R02 | Rapporteur | Ongoing |
| A-PRO-11-006 |  | Post TS-0010 (MQTT Protocol Binding) to work programme area | Peter Niblett | TS has been uploaded – if agreed will be uploaded to the Work Programme area |
| A-PRO-11.3-001 |  | Produce a contribution with the consolidated set of oneM2M data types | Peter Niblett | Ongoing |

7 	Schedule and priorities

- Edit Help will be asked to do a pre-processing on the spec between now and the June 24th.

- Deadline for contributions to the interim meeting 16th July at 07:00 UTC.

- Final deadline for contributions to be included in TS 0004 will be 21st July at 07:00 UTC.

- The deadline for contributions to the Bindings TSs will be 23rd July at 07:00

- PRO will not request TS0004 to be frozen at the start of TP 12, to allow the rapporteurs to continue to make editorial changes without the need for a CR.

- To allow time for the rapporteurs to include the agreed contributions, PRO will stop discussing contributions at lunch time on Thursday 31 July.

- PRO will hold a closing WG session on Friday afternoon to  review (and hopefully agree) the updated version of the specs so that they can be submitted to the closing TP session.

- PRO will submit a version of TS0004 and the bindings specs to TP for inclusion in the first release on August 1st.

PRIORITIES:

- Core Spec - TS 0004

  - Generic Procedures (Clauses 7.2.1, 7.2.2, 7.3) (Done?)

  - Some Common operations (Clause 7.2.2) (Expand descriptions -  (Jaixin will lead - needed by end of June)

  - Resource specific definition (Clause 7.3.x  See the ToDo list )

  - new template (Shingo - very high priority - next conf call) – is now ready and will be uploaded. Participants are requested to use this for further contributions.

  - xsd,

  - attributes,

  - child,

  - data,

  - procedures

  - Identity

  - Email reflector

  - Data types (missing resource descriptions)

  - Data types for message parameters

  - Data representations in XML

  - References to

  - Security (TS0003)

  - DM (TS0005 and TS0006)

  - Annex; Management Resource Instance

  - Terms, Definitions, Abbreviations (Secretariat)

8	Contributions

Contributions about Protocol TS-0004/WI-0009 Core Protocol

| Item | Document Number(s) | Short name | Source | Late ? |
| --- | --- | --- | --- | --- |
| 1 | PRO-2014-0290 | How to handle Request-ID | Qualcomm Inc. (TIA) | 2014-07-02 |
| 2 | PRO-2014-0291 | question about parital addressing | Huawei | 2014-07-03 |
| 3 | PRO-2014-0292 | AE_CSE_ID_Issue | FUJITSU | 2014-07-03 |
| 3 | PRO-2014-0295R01 | DRAFT TS-0004-Protocol_V0.5.3 | Rapporteurs | 2014-07-08 |
| 4 | PRO-2014-0286R01 | Container and Container Instance ResType | Shingo Fujimoto, FUJITSU | 2014-07-08 |

Contributions about Protocol TS-0008/WI-0012: CoAP binding

| Item | Document Number(s) | Short name | Source | Late ? |
| --- | --- | --- | --- | --- |
| 1 | PRO-2014-0297 | Additional Information of Response Code | He Xuan, Hitachi | 2014-07-08 |
| 2 | PRO-2014-0253R01 | DTLS related mapping | He Xuan, Hitachi | 2014-07-08 |

PRO-2014-0290-How_to_handle_Request-ID

Josef Blanz from Qualcomm was not available on the call to present this contribution however the issues arising from this contribution were discussed.

Comments and Issues

- It was requested that a contribution should be brought against TS 001 to clarify the issue

- It was suggested that this could be discussed during the next call if there were no objections to making this a joint call. Omar has volunteered to announce this on the mailing lists.

- Omar will prepare a contribution and submit to the next call.

- Agreed that receiver cse will treat each incoming request as new.

- it was suggested that life cycle does not need to be covered however it was agreed that there should be some normative text describing the behaviour

- clarification needed on whether there really can be three different originators and it was felt that this was indeed the case however the originator parameter remains the same.

- Not all the terms used in the specification is defined in the definitions and this should be clarified and the terms need to be used consistently. Phil Brown will analyse the spec and propose a solution

- It was clarified that the response does always take the same path back to the request

PRO-2014-0290 was POSTPONED

PRO-2014-0305- answers_to_questions_on_partial_addressing

Presented by Omar Elloumi, ALU

Comments and Issues

- This contribution replaces 0291 as it contains all the questions from 0291 along with the replies to those questions.

- It was felt that this is not consistent and concerns were raised. Jiaxin will send an email outlining his concerns on the current solution for partial update. It was pointed out that this is in line with what is currently specified in TS-0001. it was agreed to keep this open and the comments may be discussed at the next call.

- Currently the issue addressing the attribute is not covered by TS-0001.

PRO-2014-0305 was left open for further discussion

PRO-2014-0292 -AE_CSE_ID_Issue

Presented by Shingo Fujimoto, Fujitsu

Comments and Issues

- It was clarified that this contribution is not introducing something new and was just defining the IP based method to describe the address for the IP based method

- Concerns raised over the fact that this contribution changes some of the URI to being protocol specific while all URI in the Architecture document are non protocol specific. It was clarified that the hierarchical URI needs to have a schema at the front and the simplest way was to use the protocols. It was felt that this should be protocol neutral.

- Questions raised on whether the URIs should conform to the RFC

- Further discussion via email is needed on this contribution

PRO-2014-0292 was left open for further discussion

6	Planning for next Meetings

An adhoc session was agreed for Monday 21st July at 14:00

The three issue owners to make summary of each issue and as for volunteers to help progress the work and come up with some working agreements for the F2F meeting in Sophia Antipolis.

6.1	Face to Face

Conference Calls

- PRO11.7 Joint Meeting with SEC Tuesday – 12:00 noon UTC, July 15 – 90 minutes

- PRO11.8 Joint Meeting with MAS Thursday – 12:00 noon UTC, July 17 – 90 minutes

- NEW - PRO/ARC Adhoc – Monday – 13:30 UTC, July 21st – 90 minutes - NEW

- PRO11.9 interim Wed. 23 - Friday 25 July ETSI (Sophia-Antipolis) - 09.00am start.

Face to Face

- TP.12 Sophia Antipolis France 28 July – 01 August 2014

- TP.13 Phoenix AZ USA 22-26 September 2014

8	Any other business

There was no other business

9	Closure of meeting

The Chair closed the meeting.

Annex 1	Participants list

| Last Name | First Name | Organisation |
| --- | --- | --- |