| MINUTES |
| --- |
| Meeting title: | PRO13.1 |
| Chair: | Raymond Forbes, LM Ericsson, Raymond.forbes@ericsson.com Philip Jacobs, Cisco Systems, phjacobs@cisco.com Shingo Fujimoto, FUJITSU, shingo_fujimoto@jp.fujitsu.com |
| Secretary: | Karen Hughes karen.hughes@etsi.org |
| Meeting Date: | 2014-09-22 8.00am Arizona Time |
| Meeting Details: | PRO13.1 conference call |
| Intended purpose of document: | Decision Discussion Information Other <specify> |

oneM2M Notice

The document to which this cover statement is attached is submitted to oneM2M.  Participation in, or attendance at, any activity of oneM2M, constitutes acceptance of and agreement to be bound by terms of the Working Procedures and the Partnership Agreement, including the Intellectual Property Rights (IPR) Principles Governing oneM2M Work found in Annex 1 of the Partnership Agreement.

1	Opening of meeting

1.1	Welcome

Ray Forbes, WG3-PRO chair, opened the meeting and welcomed the participants.

1.2	Schedule

See Agenda

1.3	oneM2M notice

Ray drew the participants’ attention to the oneM2M notice on the cover page of the agenda.

1.4	Attendees

See attendees list below

2	Review and Approval of Agenda

PRO-2014-0517-Pro13_1_agenda

PRO-2014-0517 was NOTED

PRO-2014-0517R01 was AGREED

3	Review and Approval of previous Minutes

PRO-2014-0506-Minutes_PRO_13-0

PRO-2014-0506 was AGREED

4	Status of deliverables on work programme area

Baselines available

  - TS-0004 v0.7.0 (Core Protocol) Rapporteurs: Shingo Fujimoto & Nobuyuki Uchida
see PRO-2014-051x V0.7.1 – new baseline?

  - TS-0008 v0.5.0 (CoAP Protocol Binding) Rapporteur: SeongYoon Kim 
see PRO-2014-0414 v0.5.0 – Frozen

  - TS-0009 v0.5.0 (HTTP Protocol Binding) Rapporteur: SeungMyeong Jeong
see PRO-2014-0513 v0.5.0 – new baseline

  - TS-0010 v0.2.0 (MQTT Protocol Binding) Rapporteur: Peter Niblett
see PRO-2014-0301-Output_Draft_TS-0010_MQTT_Protocol_Binding_v_0_2_0

5	Review of Objectives for the Meeting

Actions from previous meetings

Schedule and Priorities for TS-0004

Discussions on contributions for WG3 and WG3/WG2

Drafting on the TSs

6	Action Item Status

| Item # | Document Number(S) | Short name | Source | Status |
| --- | --- | --- | --- | --- |
| A-PRO-11.9-003 | PRO-2014-0292 ARC-2014-1492 ARC-2914-1502 | AE_CSE_ID_Issue | Shingo: Fujitsu & Others | Open To be solved in WG2 |
| A-PRO-11.9-013 | PRO-2014-0374 PRO-2014-0384 ARC-2014-1547 | Presence of attributes in response message See ARC 1547R03 | Nobu | CLOSED |
| A-PRO-12.4-001 | PRO-2014-0489R01 PRO-2014-0488R01 | Align the Recourse descriptions with the New template in Annex I | All | CLOSED |
| A-PRO-13.0-001 | ARC-2014-1592 | Inter-release version negotiation at the API | Omar & Madhi | Open essential for Release 2 |
| A-PRO-13.0.002 | PRO-2014-0447 | XML Validation | Phil & Peter & Shingo | Open |
| A-PRO-13.0.003 | ARC-2014-1595R01 ARC-2014-1596 | Common Attributes See ARC 1595R03 - Protocol alignment required | Phil & Rajesh | OPEN in PRO - WG3 |
| A-PRO-13.0.004 | PRO-2014-0496R01 | Direct Upload/Download M2M data | Shingo | Open Maybe release 2 |

7	Schedule and priorities

PRIORITIES:

Updates during this meeting are marked in red

| TS | Issue | Volunteer |
| --- | --- | --- |
| Core Protocol | “TBD”s in the spec. (list of this TBD needs to be categorized first) | Nobu |
|  | authorization check in the generic procedure (clause 7.2.1.2) | SeungMyeong |
|  | XSD (see list below) | Wolfgang and Peter |
|  | JSON | Phil Brown & Peter |
|  | Data type definitions (clause 6.3) This needs to be aligned with XSDs and described in the spec. | Peter |
|  | MIME type definition (clause 6.7) | SeungMyeong and Shingo |
|  | filter criteria in query string | Shingo |
|  | data type for typeOfContent in <contentInstance> | Shingo |
| Protocol/Architecture (joint issue) | Indication of full update and partial update |  |
| Bindings | review of primitive parameter mapping |  |

- Core Spec – TS 0004

Updates made to this list during this meeting are marked in red

- Issue regarding generating XSD files

- Small update to Annex F to allow the Management Resources to inherit from <mgmtObj>

- Resolution of a number of XML design questions. We have already made decisions on most of these, but there might be a case for changing some of these decisions

- What (if anything) do we want to be able to validate with the schemas - the actual resources, the request and response primitives, the cn payloads of the request and response primitives? The answers to this could result in a substantial change to Annex F and the schemas we have done to date

- ChildResourceRef (I have heard a suggestion that we should revisit the idea of allowing child resources to be in-lined) see ARC contribution 1597. This will impact all the XML schemas

- Allowing resource attributes to be serialized in any order  removed

- Allowing attributes of multiplicity > 1 removed

- Use of string-based enumerations in addition to integer ones. Agreed to add some guidelines to the TS ‘non-verbose enumeration tags’

- Conventions/guidance for names of the m2m: types. Phil & Peter to check this

- Guidelines for use of anonymous vs named types. Phil & Peter to check this

- Extensibility & Versioning – allow versions to be detected in future releases

- Announced resources type - clause 7.3.25

- Systematic review of the text descriptions of the Resources in clause 7 and Annex D, focussing on the parts of them that affect the schemas

- Check that the attribute lists match TS-0001

- Check that the types listed are appropriate (value space and m2m: type name)

- Look for consistency of the types used across different Resources

- Updates to the Common Types and enumerations listed in clause 6.3

- Ensure all the m2m: types referenced in clause 7 and Annex D are there

- Check the content models of the complex types, and the definitions of the simple types against TS-0001

- Bring the common types / enumeration files into synch with the text in clause 6.3

- Review & fix up the Resource XSDs. This should be fairly mechanical once step 3 is complete

- Conformance to the Annex F (especially the copyright text and the namespace declarations)

- Conformance to the clause 7 and Annex D definition

- Conformance of cardinalities to TS-0001

- Schema validity

- Author the missing XSDs

- Repeat the process for the parameter definitions (if we decide we need XSDs for them).

- Comment on this and provide more issue lists?

Items 3-8 were not discussed during this call.

8	Contributions

The following contributions should be changed from CR to XSD

| PRO-2014-0427R01 | CR_TS-0004_container | InterDigital | XSD in review |
| --- | --- | --- | --- |
| PRO-2014-0428R01 | CR_TS-0004_contentInstance | InterDigital | XSD in review |
| PRO-2014-0429R01 | CR_TS-0004_AE | InterDigital | XSD in review |
| PRO-2014-0430R01 | CR_TS-0004_CSEBase | InterDigital | XSD in review |
| PRO-2014-0431R01 | CR_TS-0004_node | InterDigital | XSD in review |
| PRO-2014-0432R01 | CR_TS-0004_remoteCSE | InterDigital | XSD in review |
| PRO-2014-0433R01 | CR_TS-0004_subscription | InterDigital | XSD in review |

| PRO-2014-0516 | URI mapping discussion | FUJITSU | 2014-10-05 |
| --- | --- | --- | --- |

Presented by Shingo Fujimoto, Fujitsu

Comments and Issues

ARC contribution 1578 is related to this contribution and after discussion had not agreed by the ARC WG.

Questioned whether this need to be specified in Release 1?

Suggested that input from the ARC WG would be required, need to know what their opinion is on how this issue should be addressed. It was pointed out however that this issue has already been discussed in ARC and it had been agreed to leave this unspecified and open to implementation.

There was some support for the single URI issue

Shingo will bring a contribution on this issue to ARC for further discussion.

Offline discussion was encouraged by the Chair.

PRO-2014-0516 was NOTED

| PRO-2014-0518 | Output TS-0004 of Pheonix v0.7.1 | Rapporteurs | 2014-10-07 |
| --- | --- | --- | --- |

PRO-2014-0518 was not discussed

9	Planning for next Meeting(s)

Conference Calls

- PRO13.2 Tuesday – 12:00 noon UTC, October 14 – 90 minutes

- PRO13.3 Tuesday – 12:00 noon UTC, October 21 – 90 minutes

- PRO13.4 Tuesday – 12:00 noon UTC, October 28 – 90 minutes

Face to Face

- PRO13.5 face-to-face Wednesday November 05 – Friday November 07– 09:00 Seoul; Korea

- TP.14 Busan, Korea 10-14 November 2014

10	Any other business

11	Closure of meeting

Annex 1	Participants list

| Phil | Brown | phil.brown@interdigital.com |
| --- | --- | --- |
| ray | Forbes | raymond.forbes@ericsson.com |
| Shingo | Fujimoto | shingo_fujimoto@jp.fujitsu.com |
| Karen | Hughes | karen.hughes@etsi.org |
| Philip | Jacobs | phjacobs@cisco.com |
| Seongyoon | Kim | seongyoon.kim@lge.com |
| Joe | Lenart | joe.lenart@hitachi-cta.com |
| Peter | Niblett | peter_niblett@uk.ibm.com |
| Nobu | Uchida | nuchida@qti.qualcomm.com |