| MINUTES |
| --- |
| Meeting title: | PRO13.2 |
| Chair: | Raymond Forbes, LM Ericsson, Raymond.forbes@ericsson.com Philip Jacobs, Cisco Systems, phjacobs@cisco.com Shingo Fujimoto, FUJITSU, shingo_fujimoto@jp.fujitsu.com |
| Secretary: | Gerry McAuley Gerry.McAuley@etsi.org |
| Meeting Date: | 2014-10-14 12.00 UTC |
| Meeting Details: | PRO13.2 Ad.hoc call https://www2.gotomeeting.com/register/885409074 |
| Intended purpose of document: | Decision Discussion Information Other <specify> |

oneM2M Notice

The document to which this cover statement is attached is submitted to oneM2M.  Participation in, or attendance at, any activity of oneM2M, constitutes acceptance of and agreement to be bound by terms of the Working Procedures and the Partnership Agreement, including the Intellectual Property Rights (IPR) Principles Governing oneM2M Work found in Annex 1 of the Partnership Agreement.

1	Opening of meeting

1.1	Welcome

1.2	Schedule

1.3	IPR reminder

1.4	Attendees

2	Review and Approval of Agenda

  - PRO-2014-0523-PRO_13_2_Agenda

PRO-2014-0523-PRO_13_2_Agenda was AGREED

3	Review and Approval of previous Minutes

- PRO-2014-0519-Minutes_PRO_13-0 – to be approved after 7 days 15-OCT-2014

Status of deliverables on work programme area

Baselines available

  - TS-0004 v0.7.0 (Core Protocol) Rapporteurs: Shingo Fujimoto & Nobuyuki Uchida
see PRO-2014-0518 V0.7.1 – new baseline

  - TS-0008 v0.5.0 (CoAP Protocol Binding) Rapporteur: SeongYoon Kim 
see PRO-2014-0414 v0.5.0 – Frozen

  - TS-0009 v0.5.0 (HTTP Protocol Binding) Rapporteur: SeungMyeong Jeong
see PRO-2014-0513 v0.5.0 – new baseline

  - TS-0010 v0.3.0 (MQTT Protocol Binding) Rapporteur: Peter Niblett
see PRO-2014-0515 v0.3.0 – new baseline

5	Review of Objectives for the Meeting

  - Actions from previous meetings

  - Schedule and Priorities for TS-0004

  - Discussions on contributions for WG3 and WG3/WG2

  - Drafting on the TSs

6	Action Item Status

| Item # | Document Number(S) | Short name | Source | Status |
| --- | --- | --- | --- | --- |
| A-PRO-11.9-003 | PRO-2014-0292 ARC-2014-1492 ARC-2914-1502 | AE_CSE_ID_Issue | Shingo: Fujitsu & Others | Open To be solved in WG2 |
| A-PRO-13.0-001 | ARC-2014-1592 | Inter-release version negotiation at the API | Omar & Mahdi | Open essential for Release 2 |
| A-PRO-13.0.002 | PRO-2014-0447 | XML Validation | Phil & Peter | Open |
| A-PRO-13.0.003 | ARC-2014-1595R03 ARC-2014-1596 | Common Attributes a protocol alignment is required | Phil & Rajesh | Open in WG3 |
| A-PRO-13.0.004 | PRO-2014-0496R01 | Direct Upload/Download M2M data | Shingo | Open maybe release 2 |

7	Schedule and priorities

PRIORITIES:

| TS | Issue | Volunteer |
| --- | --- | --- |
| Core Protocol | “TBD”s in the spec. (list of this TBD needs to be categorized first) | Nobu |
|  | authorization check in the generic procedure (clause 7.2.1.2) | SeungMyeong |
|  | XSD (see list below) | Wolfgang and Peter |
|  | JSON | Phil Brown & Peter |
|  | Data type definitions (clause 6.3) This needs to be aligned with XSDs and described in the spec. | Peter |
|  | MIME type definition (clause 6.7) | SeungMyeong and Shingo |
|  | filter criteria in query string | Shingo |
|  | data type for typeOfContent in <contentInstance> | Shingo |
| Protocol/Architecture (joint issue) | Indication of full update and partial update |  |
| Bindings | review of primitive parameter mapping |  |

| 13.2.02 | PRO-2014-0521 | WI-0009 Update Proposal | TS-0004 Rapporteurs | 12/10/2014 |
| --- | --- | --- | --- | --- |

Comments and Issues

This also takes into consideration the requests agreed in TP on request of the WPM chairman.

“Core Protocol” instead of “Protocol Core”

Why not just list the files in the Annex or TS0004?

Are we going to put the xsd files somewhere that people can reach them directly.

Gerry to check on the advisability on zipping the xsd files as a separate TS with a cover page.

PRO-2014-0521  was Noted

| 13.2.04 | PRO-2014-0524 | Versioning Solution | FUJITSU | 13/10/2014 |
| --- | --- | --- | --- | --- |

Comments and Issues

Use of a version attribute is interesting but may be a little heavy, however it gets to the resource orientated archictecture.

There was a similar discussion in ARC during TP 13, where would the version be?

When the AE registers to the CSE, the AE won’t have to keep the version as the CSE will know it. May need IANA registration?

May be an issue for Release 2 issue? However if it is not in version 1 it will not be backwards compatible.

We need to be consistent with WG2.

Is option only on a GET call?

Action <A-WGx-2013-9999. Responsible person will take action>

<oneM2M-WG-2013-0000R00-freetext was

| PRO-2014-0525 | TS-0004 TBD List | Rapporteur | 2014-10-14 |
| --- | --- | --- | --- |

Comments and Issues

Are the xsd files available?

Should we upload them now or wait until the TS is finalized?

PRO-2014-0503 tracks the status of the xsds.

At some stage we will have to decide that we must stop requesting changes to the ARC document. This will become critical at TP 14.

Volunteers requested :

Reflect changes related to virtual resources

Resource attribute alignment

PRO-2014-0525 was

Fujitsu and other volunteers to look into the verification of response status codes before TP 14

9	Planning for next Meeting(s)

Conference Calls

- ARC13.2 Thursday (joint w PRO) – 12:00 noon UTC, October 16 – 60 minutes

- PRO13.3 Tuesday – 12:00 noon UTC, October 21 – 90 minutes

- PRO13.4 Tuesday – 12:00 noon UTC, October 28 – 90 minutes

Face to Face

- PRO13.5 face-to-face Wednesday November 05 – Friday November 07– 09:00 Bundang; Korea

- TP.14 Busan, Korea 10-14 November 2014

10	Any other business

- Please register for PRO13.5 face-to-face Bundang; Korea: Registration - See the participant list

11	Closure of meeting

Annex 1	Participants list

| Last Name | First Name | Organisation |
| --- | --- | --- |
| Phil | Brown | phil.brown@interdigital.com |
| Shingo | Fujimoto | shingo_fujimoto@jp.fujitsu.com |
| Wolfgang | Granzow | wgranzow@qti.qualcomm.com |
| SeungMyeong | JEONG | seungmyeong.jeong@lge.com |
| Joe | Lenart | joe.lenart@hitachi-cta.com |
| Peter | Niblett | peter_niblett@uk.ibm.com |
| Sumit | Singhal | sumit.b.singhal@ericsson.com |
| Nobu | Uchida | nuchida@qti.qualcomm.com |
| Jiaxin | Yin | yinjiaxin@huawei.com |