| MINUTES |
| --- |
| Meeting title: | PRO13.5 |
| Chair: | Raymond Forbes, LM Ericsson, Raymond.forbes@ericsson.com Philip Jacobs, Cisco Systems, phjacobs@cisco.com Shingo Fujimoto, FUJITSU, shingo_fujimoto@jp.fujitsu.com |
| Secretary: | Gerry McAuley Gerry.McAuley@etsi.org |
| Meeting Date: | 2014-11-5 to 2014-11-07 09.00 Korea Standard Time |
| Meeting Details: | PRO13.5 Registration - See the participant list |
| Intended purpose of document: | Decision Discussion Information Other <specify> |

oneM2M Notice

The document to which this cover statement is attached is submitted to oneM2M.  Participation in, or attendance at, any activity of oneM2M, constitutes acceptance of and agreement to be bound by terms of the Working Procedures and the Partnership Agreement, including the Intellectual Property Rights (IPR) Principles Governing oneM2M Work found in Annex 1 of the Partnership Agreement.

1	Opening of meeting

1.1	Welcome

1.2	Schedule

    - 5 November review of XSD

    - 6 November review of TS-0004

    - 7 November review of Binging TSs TS-0008, TS-0009, Ts-0010

  - Need a decision on when the final version of the Release will be needed

  - Options include

    - 16:00 Friday 25th January

    - 31st January

    - Sometime later

    - Decision will be taken by the Plenary

  - Interim meeting the week before TP 15 in Florida probably hosted by Telit /ILS

1.3	IPR reminder

1.4	Attendees

2	Review and Approval of Agenda

  - PRO-2014-0543R01-PRO_13_5_Agenda

PRO-2014-0543R01-PRO_13_5_Agenda was  AGREED

3	Review and Approval of previous Minutes

- PRO-2014-0533-Minutes_PRO_13-3 – to be approved after 7 days 28-OCT-2014

PRO-2014-0533-Minutes_PRO_13-3 was  AGREED

Status of deliverables on work programme area

Baselines available

  - TS-0004 v0.7.1 (Core Protocol) Rapporteurs: Shingo Fujimoto & Nobuyuki Uchida
see PRO-2014-0518 V0.7.1 – new baseline

  - TS-0008 v0.5.0 (CoAP Protocol Binding) Rapporteur: SeongYoon Kim 
see PRO-2014-0414 v0.5.0 – Frozen

  - TS-0009 v0.5.0 (HTTP Protocol Binding) Rapporteur: SeungMyeong Jeong
see PRO-2014-0513 v0.5.0 – new baseline

  - TS-0010 v0.3.0 (MQTT Protocol Binding) Rapporteur: Peter Niblett
see PRO-2014-0515 v0.3.0 – new baseline

5	Review of Objectives for the Meeting

  - Actions from previous meetings

  - Schedule and Priorities for TS-0004

  - Discussions on contributions for WG3 and WG3/WG2

  - Drafting on the TSs

6	Action Item Status

| Item # | Document Number(S) | Short name | Source | Status |
| --- | --- | --- | --- | --- |
| A-PRO-11.9-003 | PRO-2014-0292 ARC-2014-1492 ARC-2914-1502 | AE_CSE_ID_Issue | Shingo: Fujitsu & Others | Open To be solved in WG2 |
| A-PRO-13.0-001 | ARC-2014-1592 | Inter-release version negotiation at the API | Omar & Mahdi | Open essential for Release 2 |
| A-PRO-13.0.002 | PRO-2014-0447 | XML Validation | Phil & Peter | Open |
| A-PRO-13.0.003 | ARC-2014-1595R03 ARC-2014-1596 | Common Attributes a protocol alignment is required | Phil & Rajesh | Open in WG3 |
| A-PRO-13.0.004 | PRO-2014-0496R01 | Direct Upload/Download M2M data | Shingo | Open maybe release 2 |

7	Schedule and priorities

PRIORITIES:

| TS | Issue | Volunteer |
| --- | --- | --- |
| Core Protocol | “TBD”s in the spec. (list of this TBD needs to be categorized first) | Nobu PRO-2014-0525R02 |
|  | XSD (see list below) | Wolfgang and Peter |
|  | JSON | Phil Brown & Peter |
|  | Data type definitions (clause 6.3) This needs to be aligned with XSDs and described in the spec. | Peter |
|  | MIME type definition (clause 6.7) | SeungMyeong and Shingo |
|  | filter criteria in query string | Shingo |
|  | data type for typeOfContent in <contentInstance> | Shingo |
| Protocol/Architecture (joint issue) | Indication of full update and partial update | Could be achieved by MIME types |
| Bindings | review of primitive parameter mapping |  |

- Core Spec – TS 0004

- Issue regarding generating XSD files

- Small update to Annex F to allow the Management Resources to inherit from <mgmtObj>

Discussions on a proposal from Wolfgang on what we will use the xsds for. the text was updated based on the outcome of the discussions

The XSD files shall serve the following purposes:

- Provide an unambiguous definition of all data types used for

  - the definition of Resource attributes

  - data types of each Resource Type (currently anonymously without explicit data type name)  (conclusion: agreement among the participants of PRO#13.5 that explicit resource names should be introduced, in order to enable in-line inclusion of child resources into XML instances. This conclusion may be challenged at PRO#14 by other people. Final conclusion to be taken at TP#14

  - data types of parameters used in Request and Response primitives, including e.g. content (cn) parameter, filter criteria (fc)

- Ensure that equivalent data types are not defined multiple times under a different data type name

- Provide testable definition of  the presence of mandatory elements (“minOccurs=1”) optionality and multiplicity and of cardinality not larger than the given limit (e.g “maxOccurs=1”)

- Provide testable definition of the correct sequence of occurrence of each attribute (if correct sequence is needed)

- Provide a tool for developers which allows automatic generation of templates for XML and JSON instances, which could be used for prototype implementations

- Enable validation of the compliance of any manually edited XML or JSON instances

NOTE1: This specification does not impose any requirements to apply validation of XML or JSON instances at run-time in oneM2M compliant implementations of AEs, CSEs and APIs

NOTE2: XSD files are developed only for those information units that are mandated to be implemented in XML or JSON format. There is no XSD needed for entire request and response primitives.

1) – 6) have been generally agreed (with the constraint about 1b, see above)

NOTE1 and NOTE2 need to be aligned with already existing text in TS-0001 regarding regarding online checking of validity of resource representations and primitives..

Wolfgang will prepare a CR to include an updated version of the above text into clause 6.1 of TS-0004

- Resolution of a number of XML design questions. We have already made decisions on most of these, but there might be a case for changing some of these decisions

- What (if anything) do we want to be able to validate with the schemas – the actual resources, the request and response primitives, the cn payloads of the request and response primitives? The answers to this could result in a substantial change to Annex F and the schemas we have done to date

- ChildResourceRef (I have heard a suggestion that we should revisit the idea of allowing child resources to be in-lined) ARC-2014-1597R01 ARC13.1 & versioning in ARC-2014-1592

ARC-20141597R02 approved. Allows in-lined child resources in content of response messages upon Retrieve Requests. Is XSD for validation of message content required?

Proposed implementation of mgmtObj specialization in XSD bundle file PRO-2014-0540 for Battery resource does not work (multiple data types for mgmtObj elements not allowed)

- Systematic review of the text descriptions of the Resources in clause 7 and Annex D, focussing on the parts of them that affect the schemas

- Check that the attribute lists match TS-0001

- Check that the types listed are appropriate (value space and m2m: type name)

- Look for consistency of the types used across different Resources

- Updates to the Common Types and enumerations listed in clause 6.3

- Ensure all the m2m: types referenced in clause 7 and Annex D are there

- Check the content models of the complex types, and the definitions of the simple types against TS-0001

- Bring the common types / enumeration files into synch with the text in clause 6.3

- Review & fix up the Resource XSDs. This should be fairly mechanical once step 3 is complete

- Conformance to the Annex F (especially the copyright text and the namespace declarations)

- Conformance to the clause 7 and Annex D definition

- Conformance of cardinalities to TS-0001

- Schema validity

- Author the missing XSDs

- Repeat the process for the parameter definitions (if we decide we need XSDs for them).

- Comment on this and provide more issue lists?

- Other TSs

8	Contributions

Contributions about Protocol TS-0004/WI-0009 Core Protocol

| Item | Document Number | Short name | Source | Late ? |
| --- | --- | --- | --- | --- |
| 13.2.01 | PRO-2014-0520 | Resource Type Enumeration Cleanup | LG Electronics | 2014-10-10 |

Comments and Issues

Should they be grouped alphabetically or logically

Decisions and Actions

PRO-2014-0520R01 was  AGREED

| 13.5.01 | PRO-2014-0541 | CR for TS-0004 responseMessageType | QUALCOMM | 2014-10-29 |
| --- | --- | --- | --- | --- |

Comments and Issues

Note for notificationURI was updated

Table 6.4.1-1 “Default?” Column has been deleted. Change column header from “Comment” to “Note”

Decisions and Actions

PRO-2014-0541R01 was AGREED

| 13.5.02 | PRO-2014-0542 | TS-0004 Protocol Core Specification v0.7.2 | Rapporteur (Nobu Uchida, QUALCOMM) | 2014-10-30 |
| --- | --- | --- | --- | --- |

Comments and Issues

Provided for information.

Please check that your contributions have been correctly implemented.

Decisions and Actions

PRO-2014-0542 was  Noted

| 13.5.04 | PRO-2014-0551 | CR AE resource type | LG Electronics | 2014-11-02 |
| --- | --- | --- | --- | --- |

Comments and Issues

On-line editing

Another contribution will address the change from “CRUD” to “CRUDN”

Decisions and Actions

PRO-2014-0551 was Noted

PRO-2014-0551R01 was AGREED

| 13.5.05 | PRO-2014-0552 | CR_container_contentInstance_resource_type | LG Electronics | 2014-11-02 |
| --- | --- | --- | --- | --- |

Comments and Issues

On-line editing

Group virtual resources together and restructure

Shingo will bring another contribution to restructure this.

Decisions and Actions

PRO-2014-0552 was Noted

PRO-2014-0552R01 was Noted

PRO-2014-0552R02 was AGREED

| 13.5.06 | PRO-2014-0553 | CR_CSEBase_remoteCSE_resource_type | LG Electronics | 2014-11-02 |
| --- | --- | --- | --- | --- |

Comments and Issues

On-line editing

Decisions and Actions

PRO-2014-0553 was  Noted

PRO-2014-0553R01 was AGREED

| 13.5.07 | PRO-2014-0554 | CR_pollingChannel_resource_type | LG Electronics | 2014-11-02 |
| --- | --- | --- | --- | --- |

Comments and Issues

On-line editing

Decisions and Actions

PRO-2014-0554 was  Noted

PRO-2014-0554R01 was Postponed pending decision in ARC.

| 13.5.08 | PRO-2014-0564 | XSD_bundle | InterDigital | 2014-11-04 |
| --- | --- | --- | --- | --- |

Comments and Issues

Discussion on where to put the files

Open action on Gerry to get advice on how to bundle the xsd files with the spec

Common needs to be updated to align with Wolfgangs xsds.

Decisions and Actions

PRO-2014-0564 was  Noted

| PRO-2014-0567 | CR for DataTypes | QUALCOMM |
| --- | --- | --- |

Comments and Issues

On-line editing

Decisions and Actions

PRO-2014-0567 was  Noted Revision expected

| 14.0.02 | PRO-2014-0539 | PublicReviewComments_TS-0004_ITS-JPO | Secretariat | 2014-10-28 |
| --- | --- | --- | --- | --- |

Comments and Issues

The document was reviewed and volunteers assigned.

17 in Annex I – how to understand the table structure.

Delete annex I.

Decisions and Actions

PRO-2014-0539 was Noted Ray to upload the revised version with assignements.

| PRO-2014-0569 | CR resource creation | LG Electronics |
| --- | --- | --- |

Comments and Issues

On line editing

Decisions and Actions

PRO-2014-0569 was  Noted

PRO-2014-0569R01 was  AGREED

| 14.0.09 | PRO-2014-0561 | definition of m2m:encoding | FUJITSU | 2014-11-02 |
| --- | --- | --- | --- | --- |

Comments and Issues

On-line editing

How does this relate to the datatypes

What is the impact on content

Add reference to RFC for BASE64

Decisions and Actions

PRO-2014-0561 was Noted Revision expected

| 14.0.10 | PRO-2014-0562 | Implementation of Filter Criteria as concept | FUJITSU | 2014-11-03 |
| --- | --- | --- | --- | --- |

Comments and Issues

What format is the time stored in?

Discussions on timestamp formats.

Shingo will rework the existing table instead of creating a new parameter

Decisions and Actions

PRO-2014-0562 was Noted

| PRO-2014-0570-Correction_Primitives_Definition | Correction_Primitives_Definition | Qualcomm |
| --- | --- | --- |

Comments and Issues

Discussion on the meaning or the terms.  The terms may have different meanings to people who are from the IT and telecoms words.

Remove “Network Services Layer” or call it transfer layer

Change “Underlying Network” to “Message Transfer”

Decisions and Actions

PRO-2014-0570 was Noted Revision expected

Walkthrough of TS0004

Nobu made on-line changes, Ray recorded the open issues.

Contributions about Protocol TS-0008/WI-0012: CoAP binding – 70%

| Item | Document Number | Short name | Source | Late ? |
| --- | --- | --- | --- | --- |
| 14.0.01 | PRO-2014-0544 | TS-0008 Security Alignment | Gemalto | 2014-10-30 |
| 14.0.02 | PRO-2014-0546 | CoAP Option Cleanup | LG Electronics | 2014-10-31 |
| 14.0.03 | PRO-2014-0540 | PublicReviewComments_TS-0008_ITS-JPO | Secretariat | 2014-10-28 |
| 14.0.04 | PRO-2014-0548 | 5.3.3_Mapping_guidance_of_caching | Hitachi(China)R&D Corp. | 2014-11-01 |

Comments and Issues

If we use COAP, there will be no complete oneM2M mapping.

Cache is only useful for the read-only cases

HTTP has a solution can COAP use a similar mechanism?

Alternatively we can exclude caching rom the first release

Decisions and Actions

PRO-2014-0548 was  Postponed

| 14.0.05 | PRO-2014-0549 | 6.1.1_Request_Primitive_Mapping_Cleanup | Hitachi(China)R&D Corp. | 2014-11-01 |
| --- | --- | --- | --- | --- |

Comments and Issues

Move the generic procedures from the ARC document

Use the op parameter to distinguish between POST for Create and POST for Notify. Remove the two lines and use Mime types.

Decisions and Actions

PRO-2014-0549 was  Postponed

9	Planning for next Meeting(s)

Conference Calls

| 25-Nov | Tuesday | 21:00-22:00 UTC | PRO14.1 WG3/PRO |
| --- | --- | --- | --- |
| 02-Dec | Tuesday | 23:00-24:00 UTC | PRO14.2 WG3/PRO |
| 16-Dec | Tuesday | 21:00-22:00 UTC | PRO14.3 WG3/PRO |
| 06-Jan | Tuesday | 21:00-22:00 UTC | PRO14.4 WG3/PRO |
| 13-Jan | Tuesday | 21:00-22:00 UTC | PRO14.5 WG3/PRO ad'hoc |

Face to Face

- PRO13.5 face-to-face Wednesday November 05 – Friday November 07– 09:00 Bundang; Korea

- TP.14 Busan, Korea 10-14 November 2014

- TP.15 Miami, Florida, USA 19-23 January 2015

- TP.16 Sophia-Antipolis 23-27 March 2015

10	Any other business

11	Closure of meeting

Annex 1	Participants list

| Last Name | First Name | Organisation |
| --- | --- | --- |
| Quing | An | Hitachi |
| Jeong | SeungMyeung | LGE |
| Granzow | Wolfgang | Qualcomm |
| Uchida | Nobu | Qualcomm |
| Forbes | Raymond | Ericsson |
| McAuley | Gerry | ETSI |
| Ki Young | Kim | LGE |
| Seed | Dale | Interdigital |
| Fujimoto | Shingo | Fujitsu |
| Niblett | Peter | IBM |
| Park | Soochang | Institute Telecom |