| MINUTES |
| --- |
| Meeting title: | PRO15.1 |
| Chair: | Raymond Forbes, LM Ericsson, Raymond.forbes@ericsson.com Shingo Fujimoto, FUJITSU, shingo_fujimoto@jp.fujitsu.com |
| Secretary: | Gerry McAuley Gerry.McAuley@etsi.org |
| Meeting Date: | 2015-01-28 Wednesday 22.00-23.00 UTC |
| Meeting Details: | Meeting Format - ordinary https://attendee.gotowebinar.com/register/624112850862024962 |
| Intended purpose of document: | Decision Discussion Information Other <specify> |

oneM2M Notice

The document to which this cover statement is attached is submitted to oneM2M.  Participation in, or attendance at, any activity of oneM2M, constitutes acceptance of and agreement to be bound by terms of the Working Procedures and the Partnership Agreement, including the Intellectual Property Rights (IPR) Principles Governing oneM2M Work found in Annex 1 of the Partnership Agreement.

Opening of meeting

1.1	Welcome and 1.3	IPR reminder

Ray Forbes drew the attention of the delegates to the legal notices on the cover page of the Agenda.

2	Review and Approval of Agenda

  - PRO-2015-0709R01-PRO_15_1_Agenda

3	Review and Approval of previous Minutes

- PRO-2015-0676-Minutes_PRO_15-0 – to be approved after 7 days on 30-Jan-2015

4	Status of deliverables on work programme area

Baselines available

  - TS-0004 v0.9.0 (Core Protocol) Rapporteurs: Shingo Fujimoto & Nobuyuki Uchida
see PRO-2015-0708 V0.9.0 – new baseline in Temporary Document

  - TS-0008 v1.0.0 Draft (CoAP Protocol Binding) Rapporteur: SeongYoon Kim 
see PRO-2015-0705R01 v1.0.0 – new baseline in Temporary Document

  - TS-0009 v1.0.0 Draft (HTTP Protocol Binding) Rapporteur: SeungMyeong Jeong
see PRO-2015-0706 v1.0.0 – new baseline in Temporary Document

  - TS-0010 v1.0.0 (MQTT Protocol Binding) Rapporteur: Peter Niblett
see PRO-2015-0707 v1.0.0 – new baseline in Temporary Document

5	Review of Objectives for the Meeting

  - Application of CRs in the TS-0004 (including XSD.zip), TS-0008, TS-0009 & TS-0010

6	Action Item Status

| Item # | Document Number(S) | Short name | Source | Status |
| --- | --- | --- | --- | --- |
| A-PRO-13.0-001 | PRO-2014-0524 | Inter-release version negotiation at the API | Shingo Omar & Mahdi | Open essential for Release 2: WG3 only |

7	Schedule and priorities

Public Comments on TS-0004

- Core Spec – TS 0004

- Issue regarding generating XSD files

- Debate the found issues into CRs, if required.

8	Contributions

Contributions about Protocol TS-0004/WI-0009 Core Protocol – 85%

| PRO-2015-0708 | TS-0004 v.0.9.0 (Draft for publish as v.1.0.0) | TS-0004 Rapportuers | 2015-01-27 |
| --- | --- | --- | --- |

Comments and Issues

All tables in D.12 not correctly updated.

Wolfgang has found some CRs have not been correctly Implimented. He will take the latest version of the TS and make the necessary changes. It will be posted on the portal at 12:00 UTC with 12 hours for final checking.

The same process will be made for changes to the XSD pack

Decisions and Actions

PRO-2015-0708 was Noted

| PRO-2015-0711 | XSD_Update | IBM, InterDigital, Qualcomm | 2015-01-28 |
| --- | --- | --- | --- |

Comments and Issues

Needs to be updated according to some agreements and to add the URL at which the XSD files can be found.

Decisions and Actions

PRO-2015-0711 was Noted

Contributions about Protocol TS-0008/WI-0012: CoAP binding – 90%

| PRO-2015-0705R02 | Draft TS-0008 v.1.0.0 | TS-0008 Rapportuer |
| --- | --- | --- |

Comments and Issues

Check the title

Decisions and Actions

PRO-2015-0705R02 was AGREED

Contributions about Protocol TS-0009/WI-0013: HTTP binding – 85%

| PRO-2015-0706 | TS-0009 v.1.0.0 new baseline | TS-0009 Rapporteur | 2015-01-27 |
| --- | --- | --- | --- |

Comments and Issues

None

Decisions and Actions

PRO-2015-0706 was AGREED

Contributions about Protocol TS-0010/WI-0014: MQTT binding – 70%

| PRO-2015-0707 | Draft_baseline_TS-0010_V1_0_0 | MQTT Protocol TS Rapporteur | 2015-01-27 |
| --- | --- | --- | --- |

Comments and Issues

None

Decisions and Actions

PRO-2015-0707 was AGREED

Contributions about Service Layer API WI-0020: Service_Layer_API – 00%

| Item | Document Number | Short name | Source | Late ? |
| --- | --- | --- | --- | --- |
| 15.0.01 | PRO-2015-0641 | Draft_Skeleton_for_TR-0015-Service_Layer_API_Core_Principles-V0_1_0 | Xuan He; Rapporteur | For email agreement |

9	New Work-item(s)

10	Planning for next Meeting(s)

Face to Face

- TP.16 Sophia-Antipolis 23-27 March 2015

11	Any other business

12	Closure of meeting

Annex 1	Participants list

| Last Name | First Name | Organisation |
| --- | --- | --- |
| Fujimoto | Shingo | shingo_fujimoto@jp.fujitsu.com |
| Granzow | Wolfgang | wgranzow@qti.qualcomm.com |
| JEONG | SeungMyeong | seungmyeong.jeong@lge.com |
| Lee | Tony | aslee@via-telecom.com |
| Lenart | Joe | joe.lenart@hitachi-cta.com |
| Niblett | Peter | peter_niblett@uk.ibm.com |
| forbes | Raymond | raymond.forbes@ericsson.com |