| MINUTES |  |
| --- | --- |
| Meeting title: | SEC 11.3 Teleconference (WG4) |
| Chair: | Francois Ennesser |
| Secretary: | Karen Hughes, ETSI |
| Meeting Date: | 2014-06-04 |
| Meeting Details: | SEC 11.3 Teleconference agenda |
| Intended purpose of document: | Decision Discussion Information Other <specify> |

oneM2M Notice

The document to which this cover statement is attached is submitted to oneM2M.  Participation in, or attendance at, any activity of oneM2M, constitutes acceptance of and agreement to be bound by terms of the Working Procedures and the Partnership Agreement, including the Intellectual Property Rights (IPR) Principles Governing oneM2M Work found in Annex 1 of the Partnership Agreement.

1	Opening of meeting

1.1	Welcome

1.2	oneM2M legal notice

2	Review of Agenda

- SEC-2014-0348-SEC_11_3

- AGREED

- Approval of previous Minutes

- SEC-2014-0297: SEC 10.6 Minutes

- AbC

- 4	Review of Objectives for the Meeting

- Progress on below action items.

- Resolve pending issues about access control, especially around location attribute (tbd with WG2):

- Extract of SEC 11.1 minutes:

Location information – questions raised on whether or not the parameters need to be dynamic. Need to decide how the location information is defined. This also needs to be discussed with WG 2 & WG3.

Should have something simple to implement such as country code – there are probably standards already existing to cover this and it was felt that existing work could be reused. What would happen if the location information is not available – would this mean that access is denied as there are rules in place and the rule is not being met.  Location can be accessed in different ways and is node/device capabable dependant, these need to be reflected in stage 3 specifications.

5	Action Item Status

| REFERENCE | WHAT | WHO | STATUS |
| --- | --- | --- | --- |
| A-WG4-TP8-001 | Complete the work on PKI-based and GBA-based bootstrapping specifications | Lead Qualcomm, Gemalto | OPEN |
| A-WG4-TP8-005 | Specify the hop-by-hop (node to adjacent node) security | Lead Qualcomm | OPEN |
| A-WG4-TP8-002 | Develop a vision towards end-to-end security | Lead Gemalto | OPEN |
| A-WG4-TP10.4-001 | Identify security API services | All | OPEN |
| A-WG4-TP10.7-001 | Clarify applicability of DM technology for remote administration | Qualcomm, AlcatelLucent | OPEN |
| A-WG4-TP8-006 | Specify token interactions with authentication | Lead Oberthur Technologies | OPEN |
| A-WG4-TP11-001 | clean up the text in contribution 0335 | Phil Hawkes | Closed |
| A-WG4-TP11-002 | integrate the existing descriptions of access control procedure into a new clause based on 0336R0 | Qualcomm & CATT |  |
| A-WG4-TP11-003 | address Security over Mcc' | All |  |
| A-WG4-TP11-004 | add text to clause 8 to guide reader through the security frameworks | Gemalto |  |
| A-WG4-TP11-005 | add text to section 8.1.1.1, 8.1.2.1, 8.2.3.1 | Gemalto |  |
| A-WG4-TP11-006 | clarify schemes for private signing keys. | Qualcomm |  |
| A-WG4-TP11-007 | Qualcomm to clarify coorelations to trust self signed certificates considering OCSP and CRL | Qualcomm |  |
| A-WG4-TP11-008 | Qualcom to clarify throughout the document that SA one single hop | Qualcomm |  |
| A-WG4-TP11-009 | Qualcom to consider parameters transferred between MEF and MAF in chapter 8 figures. | Qualcomm |  |

6	Contributions for discussion

| SEC-2014-0335R01 | Proposed improvements to Section 8 of TS-0003 | Gemalto, Qualcomm |  |
| --- | --- | --- | --- |

- Presented by Francois Ennesser, Gemalto

- Comments and Issues

  - None

  - A question was raised about future updates to Section 8. This depends on when we can get a new baseline agreed.

- SEC-2014-0335R01 was AGREED

| SEC-2014-0346 | Access Control Policy structure and evaluation | CATT |  |
| --- | --- | --- | --- |

- Postponed

| SEC-2014-0347 | Access Control Policy specification | CATT |  |
| --- | --- | --- | --- |

- Postponed

| SEC-2014-0349 | Access_Control_pending_issues | Qualcomm Inc. (TIA) | 2014-07-08 |
| --- | --- | --- | --- |

- Presented by Wolfgang Granzow, Qiualcomm

- Comments and Issues

  - wildcarding will make it easier for us

  - discussions on 3-tuples

  - What happens if the acp for the group is not consistent with the group members? Apply Group apc for the group and when it is fanned out then the group member acp is used.

  - accessControlIPAddress  - keep it

  - SEC-2014-0349 was Noted Revision Expected.

- Planning for next Meeting(s)

- PRO 11.7 Joint call with WG3, 15 July 2014 (discuss handling of access control policy xsd, etc.)

- SEC 11.4, 16 July 2014

- Any other business

- Closure of meeting

Annex 1	Participants list

| Last Name | First Name | Organisation |
| --- | --- | --- |
| Elloumi | Omar | omar.elloumi@alcatel-lucent.com |
| Ennesser | Francois | francois.ennesser@gemalto.com |
| Granzow | Wolfgang | wgranzow@qti.qualcomm.com |
| Kim | Seongyoon | seongyoon.kim@lge.com |
| Vujcic | Dragan | v.dragan@oberthur.com |
| Zhou | Wei | zhouwei@catt.cn |
| McAuley | Gerry | gerry.mcauley@etsi.org |