| Input Contribution |
| --- |
| Meeting ID* | SEC 23 |
| Title:* | Stage 3 plan for Dynamic Authorization |
| Source:* | Phil Hawkes, Qualcomm, phawkes@qti.qualcom.com |
| Uploaded Date:* | 2016-05-16 |
| Document(s) Impacted* | Release 2 versions of TS-0001, TS-0004, TS-0008, TS-0009. |
| Intended purpose of document:* | Decision Discussion Information Other <specify> |
| Decision requested or recommendation:* | No action |
| Template Version:23 February 2015 (Dot not modify) |

oneM2M Notice

The document to which this cover statement is attached is submitted to oneM2M.  Participation in, or attendance at, any activity of oneM2M, constitutes acceptance of and agreement to be bound by terms of the Working Procedures and the Partnership Agreement, including the Intellectual Property Rights (IPR) Principles Governing oneM2M Work found in Annex 1 of the Partnership Agreement.

# Header

The table below lists the expected changes to TS-0003, TS-0004, TS-0009 and TS-0009 to provide the stage 3 text for dynamic authorization. Datang has already provided some CRs towards TS-0004. Changes related to use of notification is addressed in “Stage 3 plan for Security use of Notification” – including the details for the Security Info primitive parameter.

Some notes about the table:

- TS-0001 is called the “ARC” specification, with corresponding text shown in purple font. These changes are bug fixes.

- For the scope of this contribution, the existing text in TS-0003 is expected to suffice - except for minor editorial text alignments, addressing of remaining Editor’s notes and possible addition of text related to error handling.

- TS-0004 is called the “PRO” specification, with corresponding text shown in red font.

- TS-0008/9 are called the “BIND” specifications, with corresponding text shown in green font.

- The cells in the column for “Expected Relative Difficulty” are coloured to highlight tasks expected to have “High” and “Medium” relative difficulty.

It is inevitable that additional changes in other clauses will be necessary, but this table provides a high level view of the work to be done. This list excludes minor editorial text alignments, addressing of remaining Editor’s notes and possible addition of text related to error handling.

Qualcomm and Interdigital will provide these CRs. This document is expected to be a living document, with subsequent revisions updating the status of the changes. If no status is provided, the task has not been started.

| Topic | Item Type | Item | Expected Relative Difficulty | Target Spec | Impacted clauses | DOC-ID | Assigned Contributor/ Status |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Dynamic Authori-zation | Generic procedures | Originator | Medium | PRO | 7.2.2 Generic procedures | PRO-0206 | QCOM / R02 Agreed |
|  |  | Receiver | High | PRO |  |  |  |
|  | Common Operations | Originator | High | PRO | 7.3. Common Operations |  |  |
|  |  | Hosting CSE | High | PRO |  |  |  |
| Request | Primitive parameter | Common to all parameters | Low | PRO | 6.4.1 Request Primitive parameter data, 8.2 short names |  | As needed |
|  |  |  | Low | BIND | TS-0008 clause 6.2.2.4 and TS-0009 6.4 |  | TBD |
|  |  | Token Request Indicator | Low | PRO |  | PRO-0154 | QCOM/ R03 Agreed |
|  |  | Tokens | Low | PRO | <token>, Token Object | PRO-0143 | Datang / R05 Agreed |
|  |  |  |  |  | JWT | PRO-0154 | QCOM/ R03 Agreed |
|  |  |  |  | SEC | Token Object ↔ JWT | SEC-0111 | QC/submitted late |
|  |  | Token-IDs | Medium | PRO | Token-ID Format | PRO-0217 | QC/ Agreed |
|  |  | Role-ID | Medium | PRO | <Role> Format & procedures | PRO-0142 | Datang/ R05 Agreed |
|  |  |  |  |  | Role-ID Format | PRO-0217 | QC/Agreed |
|  |  | Local-Token IDs | Low | ARC | 7 M2M Entities and Object Identification, 8.1.2 Request, 11.5 Dynamic Authorization | SEC-0244 | QCOM / R03 Agreed |
|  |  |  | Low | PRO | Data type xs:NCName | PRO-0154 | QCOM/ R03Agreed |
| Response | Primitive parameter | Common to all parameters | Low | PRO | 6.4.2 Response Primitive parameter data, 8.2 short names | PRO-0154 | QCOM/ R03 Agreed |
|  |  |  | Low | BIND | TS-0008 clause 6.2.2.4 and TS-0009 6.4 |  | TBD |
|  |  | Token Request Information | Medium | PRO | 6.3. Common data types. Based on dasRequest | PRO-0154 | QCOM/ R03 Agreed |
|  |  | Assigned Token Identifiers | Low | PRO | 6.3. Common data types | PRO-0154 | QCOM/ R03Agreed |

Color key for status:

Author Assigned

Drafting

Submitted

Submitted: in discussion

Agreed