| MINUTES |
| --- |
| Meeting: | SEC 33 F2F meeting (TP 33) |
| Chair: | Francois Ennesser |
| Secretary: | Emily Hoefer, ATIS |
| Meeting Date: | 2018-01-18 to 2018-01-19 |
| Meeting Details: | SEC 33 F2F meeting (TP 33) |
| Intended purpose of document: | Decision Discussion Information Other <specify> |
| Template Version:23 February 2015 (Dot not modify) |

oneM2M Notice

The document to which this cover statement is attached is submitted to oneM2M.  Participation in, or attendance at, any activity of oneM2M, constitutes acceptance of and agreement to be bound by terms of the Working Procedures and the Partnership Agreement, including the Intellectual Property Rights (IPR) Principles Governing oneM2M Work found in Annex 1 of the Partnership Agreement.

1	Opening of meeting

1.1	Welcome

Francois opened the meeting and welcomed the delegates. He reminded them to consult the notices on the cover page of the agenda

2	Review of Agenda

| SEC-2018-0009 | SEC 33 F2F meeting agenda | WG4 Chair (Gemalto) |
| --- | --- | --- |

Updated throughout the week. Final agreed to version:

AGREED – SEC-2018-0009R04

- Review and Approval of Previous Minutes

SEC-2018-0008- SEC 32.1 Minutes

AGREED via Email –  SEC-2018-0008

- Latest Baseline:

- TS-0003 Rel-1 Baseline: v1.7.0 available on portal (SEC-2017-0025)

- TS-0003 Rel-2 Baseline: v2.12.0

- TS-0003 Rel-3 Baseline: v3.7.0

- TS-0016 draft Baseline: v0.7.0 (in SEC-2017-0152)

- TS-0032 Rel-2A Baseline: v2.1.0

- TR-0038 draft Baseline v0.3.0 (see TST-2017-0283)

- TR-0041 Decentralized Authentication draft baseline v0.3.0 (in SEC-2017-0082)

- TR-0048 draft Baseline v0.0.3 (in SEC-2017-0185)

- TR-0050 draft baseline v0.1.0 (in SEC-2017-0187)

3	Review of Objectives for the Meeting

# Ratification of Release 2A (including TS-0032)

# Finalize TS-0003 Rel-3 and associated deliverables under open Rel-3 Work Items:

# Secure Environment  Abstraction TS-0016

# Progress on future releases:

# Decentralized Authentication (CRs to TS-0003)

# App-ID Registry Function enhancements

# Access Control Policy enhancements

# Security Developers Guide TR-0038 (coordination with TST)

# GlobalPlatform Interworking (Feasible schedule TBD)

# Trust Management in oneM2M

# Any new WI proposal

# Coordination with TST on progressing TS-0003 Test Purposes and Device Configuration profiles

4	Review of Action Items

| REFERENCE | WHAT | WHO | STATUS |
| --- | --- | --- | --- |
| A-26-5 | Contribute testable (Rel-1 + Rel-2) Security Features Catalog to TST WG for inclusion in Product Profiles | All | OPEN |
| A-26-7 | Contribute further to Security Developers Guide TS | All | OPEN |
| A-311-1 | Provide Stage 3 description of TS-0016 defined resources, aligning with name space prefixes used in TS-0032 where applicable. | All | OPEN |
| A-32-1 | The Rapporteur (Shelby Kiewel - iconectiv) will create the “Introduction” as its own section and move it to the correct place TR-0048. | TR-0048 Rapporteur (Shelby) | CLOSED |
| A-32-2 | Orange will provide a contribution against TR-0048 for digital letter of approval. | Orange (Said) | OPEN |
| A-32-3 | Orange will provide cryptographic analysis for inclusion in TR-0041 at TP33. | Orange (Said) | OPEN |
| A-33-1 | Clarify Security Association in case of two communication channels between two entities. [Request Reachable AE] e.g. enable same credentials to be used, use session resumption credentials for opposite direction | Wolfgang (Qualcomm) | OPEN |

5	CRs to SEC WG existing deliverables (TS-0003, TS-0032)

SEC-2017-0177R03- IBC-Based SAEF for TS-0003
Huawei

- Presented during Tuesday afternoon session.

- Based on previous discussions on this topic, it was agreed to leave this contribution open pending offline discussion with Said (Orange).

LEFT OPEN – SEC-2017-0177R03- IBC-Based SAEF for TS-0003

SEC-2018-0007- Add RSPF for IBC-based credential to support IBC-based SAEF
Huawei

- Presented during Tuesday afternoon session.

- Revised to R01 to include minor editorial updates.

- Suggestion to clarify the meaning/usage of square brackets in this document.

- Revision expected.

NOTED – SEC-2018-0007- Add RSPF for IBC-based credential to support IBC-based SAEF

LEFT OPEN – SEC-2018-0007R01- Add RSPF for IBC-based credential to support IBC-based SAEF

6	SEC related contributions affecting other WGs

Security related contributions affecting REQ deliverables

REQ-2018-0004R01- Requirement for information correlation
BOE

- Presented during Tuesday ARC/REQ/SEC session.

- It was noted the terms “correlation” and “information elements” are too vague and need to be more specific. It was suggested the wording be worked offline.

- Revision expected.

NOTED – REQ-2018-0004R01- Requirement for information correlation

REQ-2018-0001R03- Use case for authentication to non-oneM2M devices
Orange

- Presented during Tuesday ARC/REQ/SEC session.

- It was noted NoDN is a device, not a server. A revision is expected to modify diagram

NOTED – REQ-2018-0001R03- Use case for authentication to non-oneM2M devices

Security related contributions affecting ARC deliverables

TP-2018-0013R01- New_WI_Proposal_for_Interworking_with_3GPP_V2X
Huawei (BEI XU)

- Presented during Tuesday ARC/REQ/SEC session.

- Discussion occurred regarding what needs to be done to sharpen up the WI proposal before the TP session.

- Orange added as support to the WI.

- A revision is expected.

TP-2018-0025R01- New_WI_Proposal_for_Edge_and_Fog_Computing
KDDI, Huawei, Hitachi, TNO, Convida, NEC, NEC Europe, NTT

- Discussed during Tuesday ARC/REQ/SEC session.

- It was noted an email thread will be started amongst WI proposal co-signers.

TP-2018-0006R01- New WI Proposal for Service Subscriber and User
Convida

- Discussed during Tuesday ARC/REQ/SEC session.

- Dale (Convida) noted a number of updates he plans to make to the WI proposal.

- A revision is expected.

Security related contributions affecting TST deliverables

TST-2018-0010- TR-0038_DeveloperGuide_clause7_1_5	
Qualcomm

- Reviewed during Tuesday afternoon session.

- Discussed sections still needing text and whether this should be added to the specification.

- To be presented during SEC/TST joint meeting.

7	Contributions to new deliverables

SEC-2018-0013- TS-0016-v0_7_0-XML_schemas
G+D Mobile Security

- Presented during Wednesday afternoon session.

- Suggestion to use a different name space as the XSD should align with the version of the document.

- A revision is expected.

NOTED – SEC-2018-0013- TS-0016-v0_7_0-XML_schemas
AGREED – SEC-2018-0013R01- TS-0016-v0_7_0-XML_schemas

SEC-2018-0010R01- Orange's Security analysis of TR-0041
Orange

- Further offline discussion is needed to come up with the agreeable version.

NOTED – SEC-2018-0010R01- Orange's Security analysis of TR-0041

SEC-2018-0001- TR-0050 Security Areas and high level requirements
Datang

- Reviewed during Monday afternoon session.

- Revised to R01 with minor modification for clarity.

NOTED – SEC-2018-0001- TR-0050 Security Areas and high level requirements

AGREED – SEC-2018-0001R01- TR-0050 Security Areas and high level requirements

SEC-2018-0002- TR-0050 Introduction of Security Area #1
Datang

- Presented during Monday afternoon session. Revision expected.

- R01 presented during Wednesday morning session with revisions based on comments received Monday.

NOTED – SEC-2018-0002- TR-0050 Introduction of Security Area #1

AGREED – SEC-2018-0002R01- TR-0050 Introduction of Security Area #1

SEC-2018-0003- TR-0050 Introduction of Security Area #2
Datang

- Presented during Monday afternoon session.

- A number of editorial modifications were suggested for clarity.

- It was noted the call waiting scheme is missing. Revision expected.

- R01 presented during Wednesday morning session with revisions based on comments received Monday.

NOTED – SEC-2018-0003- TR-0050 Introduction of Security Area #2

AGREED – SEC-2018-0003R01- TR-0050 Introduction of Security Area #2

SEC-2018-0004- TR-0050 Introduction of Security Area #3
Datang

- Presented during Monday afternoon session.

- Discussion occurred regarding policy representation/language. A revision is expected.

- R01 presented during Wednesday morning session with revisions based on comments received Monday.

- A minor modification was suggested, and the contribution revised to R02.

NOTED – SEC-2018-0004- TR-0050 Introduction of Security Area #3

NOTED – SEC-2018-0004R01- TR-0050 Introduction of Security Area #3

AGREED – SEC-2018-0004R02- TR-0050 Introduction of Security Area #3

SEC-2018-0005- TR-0050 Introduction of Security Area #4
Datang

- Presented during Monday afternoon session.

- Discussion occurred regarding mechanism for access control policy provision. It was noted the contribution will need to be revised to discuss resource types. A revision is expected.

- R01 presented during Wednesday morning session with revisions based on comments received Monday.

- Revised to modify “access control policy provision” to “access control policy provisioning” for consistency.

NOTED – SEC-2018-0005- TR-0050 Introduction of Security Area #4

NOTED – SEC-2018-0005R01- TR-0050 Introduction of Security Area #4

AGREED – SEC-2018-0005R02- TR-0050 Introduction of Security Area #4

8	Other contributions

SEC-2018-0011- WI 68 GP Interworking Revised schedule
Gemalto

- Revises schedule to delay until TP38/Release 4. Participants agreed to the new schedule.

- Said (Orange) proposed modifications to the Scope text to be more general.

- Orange and G+D Mobile Security added as supporting companies.

NOTED – SEC-2018-0011- WI 68 GP Interworking Revised schedule

AGREED – SEC-2018-0011R01- WI 68 GP Interworking Revised schedule

SEC-2018-0012- WI-0065 Trust Management revised schedule
WG Chair (Gemalto)

- Francois (Gemalto) presented the proposed revisions to the WI-0065 schedule. Target for completion of Release 3 work is TP37.

- Will be presented as a Plenary contribution.

AGREED – SEC-2018-0012- WI-0065 Trust Management revised schedule

SEC-2017-0184R01-TS-0032-v2_1_0-XML_schemas

- The latest xsd for TS-0032 has been updated to the GitLab information on the Portal (0184R01).

AGREED - SEC-2017-0184R01-TS-0032-v2_1_0-XML_schemas

SEC-2018-0016-TS-0016_clean-up_CR

- Includes XSD alignments, in addition to

NOTED - SEC-2018-0016-TS-0016_clean-up_CR
AGREED - SEC-2018-0016R01-TS-0016_clean-up_CR

SEC-2018-0017-Proposed_LS_out_to_GlobalPlatform_TPS_Committee

- Will be presented to the plenary with the recommendation that it be sent for two (2) week approval to ensure TS-0016 can be updated prior to the LS being sent.

NOTED - SEC-2018-0017-Proposed_LS_out_to_GlobalPlatform_TPS_Committee
AGREED - SEC-2018-0017R01-Proposed_LS_out_to_GlobalPlatform_TPS_Committee

SEC-2018-0014-TR-40-Trust_Managment_v0_0_2

- Title of the TR will be “Trust Management in oneM2M”

- Proposed for R4

NOTED - SEC-2018-0014-TR-40-Trust_Managment_v0_0_2
AGREED - SEC-2018-0014R01-TR-40-Trust_Managment_v0_0_2

8 	Planning for Next Meeting(s)

Next Conference Calls (tentative schedule, please see calendar for latest dates)

- Three (3) to be scheduled, one of which joint w/ARC. The Secretariat will confirm availability after reviewing the most recent teleconference schedule. Once scheduled, the Portal will be updated and invitations sent.

  - Week of 29 January – 2 February

  - 5-9 February

  - 12-16 February

  - 6 March @ 13:00 (joint w/ARC) – Confirmed

Next Face-to-Face

- TP 34 F2F, March 12-16, 2018, Dallas, TX, USA

9	Any other business

TS-0016 is now frozen and under change control (R3) – no new features. To be proposed for approval at the Plenary during TP34 (March, Dallas).

10	Closure of meeting

The final SEC session was held on 19 January 2016.