| CHANGE REQUEST |  |
| --- | --- |
| Group Name:* | Technical Plenary #3 |
| Source:* | Laurent Laporte, Sprint, Laurent.laporte@sprint.com |
| Format:* | Plenary |
| Date:* | 2013-02-25 |
| Contact:* | Laurent Laporte, Sprint, Laurent.laporte@sprint.com |
| Reason for Change/s:* | The schedule found in oneM2M-TP-2012-0049R01 is no longer valid and should be updated. |
| Clause/Sub Clause Affected* |  |
| Agenda Item:* | 6 |
| Work item(s): | oneM2M-TP-2012-0049R01 |
| Document(s) Impacted* | Use Case Technical Report |
| Intended purpose of document:* | Decision Discussion Information Other <specify> |
| Decision requested or recommendation:* | Modify the header nomenclature to reflect the nomenclature utilized in the drafting rules and also modify the first Use Case TR milestone date. |

oneM2M IPR STATEMENT

Participation in, or attendance at, any activity of oneM2M, constitutes acceptance of and agreement to be bound by all provisions of IPR policy of the admitting Partner Type 1 and permission that all communications and statements, oral or written, or other information disclosed or presented, and any translation or derivative thereof, may without compensation, and to the extent such participant or attendee may legally and freely grant such copyright rights, be distributed, published, and posted on oneM2M’s web site, in whole or in part, on a non-exclusive basis by oneM2M or oneM2M Partners Type 1 or their licensees or assignees, or as oneM2M SC directs.

- Introduction

The schedule for Use Case Technical Report found in Work Item oneM2M-TP-2012-0049R01 is no longer valid as a result of not having an approved set of drafting rules at Technical Plenary meeting #2.  As such, the Technical Plenary was not able to complete the first milestone: “Approval Date”.  In addition, the timelines as they currently exist are somewhat constrained and additional time is warranted to allow for additional work on both the Use Case TR and Requirements TS.  The changes that are proposed will not negatively impact progress on other work and will overall benefit the work of oneM2M.

Drafting rules now exist, which affords oneM2M the ability to advance documents.  In light of this, it is proposed that:

- the header nomenclature is changed to reflect that found in the drafting rules; and,

- the milestone dates for the Use Case TR are changed;

- the milestone dates for the Requirements TS are changed.

  - Original Text

Schedule

| Doc Type | Spec Number | Title | Start Date | Approval Date | Frozen Date | Responsibility | Notes |
| --- | --- | --- | --- | --- | --- | --- | --- |
| TR (Internal) | TBD | oneM2M Use cases collection | TP#1 | TP#2 | TP#3 | WG1(primary) Rapporteur: Anu Appaji Intel(TIA) |  |
| TS | TBD | M2M Requirements | TP#2 | TP#3 | TP#4 | WG1(primary) Rapporteur: Linyi Tian Huawei(CCSA) | Release 1 version |
| TR (Public) | TBD | Benefits of oneM2M technology. | TP#1 | TP#2 | TP#2 | TP(Primary) Phil Hawkes, Qualcomm(TIA) | This TR is expected to be in the form of presentation |

  - Proposed New Text

- Schedule

| Doc Type | Spec Number | Title | Start Date | Approval Date | Frozen Date | Responsibility | Notes |
| --- | --- | --- | --- | --- | --- | --- | --- |
| TR (Internal) | TBD | oneM2M Use cases collection | TP#1 | TP#4 | TP#4 | WG1(primary) Rapporteur: Anu Appaji Intel(TIA) |  |
| TS | TBD | M2M Requirements | TP#2 | TP#4 | TP#5 | WG1(primary) Rapporteur: Linyi Tian Huawei(CCSA) | Release 1 version |
| TR (Public) | TBD | Benefits of oneM2M technology. | TP#1 | TP#2 | TP#2 | TP(Primary) Phil Hawkes, Qualcomm(TIA) | This TR is expected to be in the form of presentation |

NOTE: Benefits of oneM2M document type is no longer TR and it has been remanded to the SC MARCOM subcommittee.

- Supporters