| Work Item |  |
| --- | --- |
| Work Item Title:* | OneM2M Security WID |
| Document Number* | oneM2M-TP-2013-0234-OneM2M_Security_WID |
| Supporting Members or Partner type 2* | OBERTHUR Technologies(ETSI), Gemalto N.V (ETSI), Giesecke & Devrient (ETSI), Morpho (ETSI), Samsung Electronics (TTA), Cisco (ETSI) |
| Date:* | 2013-04-15 |
| Abstract:* |  |

oneM2M Copyright statement

No part may be reproduced except as authorized by written permission.

The copyright and the foregoing restriction extend to reproduction in all media.

All rights reserved.

Title

- OneM2M Security Preliminary Investigations

- Output

TS and TR

- Impact

- Impact on other Technical Specifications and Technical Reports

- Potential impact is foreseen on requirements and the design of oneM2M architecture, depending on the analysis of security aspects.

- Impact on other oneM2M Work Items;

- “WI 0001: Technical Specification - M2M Requirements.” might be impacted in the sense that the deliverable of the proposed WI can be used as an input material.

- “WI 0002: Technical Specification - M2M Architecture.” might be impacted in the sense that the deliverable of the proposed WI can be used as an input material.

- Scope

Specify the security solutions for the oneM2M system.

The objectives are:

- To analyse the security issues which may arise from the use cases, capture relevant threats map them to the security requirements and derive possible security mechanisms to realize the security features for oneM2M Release1 and deliver the TR

- To evaluate security mechanisms with respect to the oneM2M system architecture and to select a preliminary set of security mechanisms to be specified in the security TS.

The Security mechanisms include but not limited to mechanisms for authentication, integrity, confidentiality and credentials protection and management.

- Schedule

| Doc Type | Spec Number | Title | Start date | Agreed Date | Frozen Date | Responsibility | Notes |
| --- | --- | --- | --- | --- | --- | --- | --- |
| TR (Internal) | TBD | Analysis of security solutions for oneM2M system | TP#5 | TP#7 | TP#8 | WG4 (primary) Rapporteur: Claus Dietze (G&D) | This work will satisfy the identified requirements in WG1 and will perform the security analysis of the oneM2M system architecture defined in WG2 |
| TS | TBD | One M2M Security solutions | TP#6 | TP#7 | TP#8 | WG4 (primary) Rapporteurs: Claus Dietze (G&D) | As a result of the TR analysis, the security mechanisms will be documented in a WG4 TS. They are elements that are used to realize a security features specified in the WG2 TS. These features are the service cababilities that meet one or several requirments in WG1TS |

- Supporters

- OBERTHUR Technologies (ETSI), Gemalto N.V.(ETSI), Giesecke & Devrient (ETSI), Morpho (ETSI), Samsung Electronics (TTA), Cisco (ETSI)

- Work Item Rapporteurs.

See schedule

History

This clause shall be the last one in the document and list the main phases (all additional information will be removed at the publication stage).

| Document history |  |  |
| --- | --- | --- |
| V 1.0 | 15 April 2013 | Work Item agreed TP#4 (oneM2M-TP-2013-0234R3) |