| CHANGE REQUEST |  |
| --- | --- |
| Group Name:* | Technical Plenary #5 |
| Source:* | Laurent Laporte, Sprint, Laurent.laporte@sprint.com |
| Format:* | Plenary |
| Date:* | 2013-06-21 |
| Contact:* | Laurent Laporte, Sprint, Laurent.laporte@sprint.com |
| Reason for Change/s:* | Working Group 1 did not agree to freeze the Requirements TS at TP#5. Further work will be extended into TP#6 to discuss all remaining contributions. |
| Clause/Sub Clause Affected* |  |
| Agenda Item:* | tbd |
| Work item(s): | WI0002 |
| Document(s) Impacted* | Requirements Technical Specification |
| Intended purpose of document:* | Decision Discussion Information Other <specify> |
| Decision requested or recommendation:* | Modify the header nomenclature to reflect the nomenclature utilized in the drafting rules and also modify the first Use Case TR milestone date. |

oneM2M IPR STATEMENT

Participation in, or attendance at, any activity of oneM2M, constitutes acceptance of and agreement to be bound by all provisions of IPR policy of the admitting Partner Type 1 and permission that all communications and statements, oral or written, or other information disclosed or presented, and any translation or derivative thereof, may without compensation, and to the extent such participant or attendee may legally and freely grant such copyright rights, be distributed, published, and posted on oneM2M’s web site, in whole or in part, on a non-exclusive basis by oneM2M or oneM2M Partners Type 1 or their licensees or assignees, or as oneM2M SC directs.

- Introduction

Working Group 1 did not agree that the Requirements TS is ready to be frozen per the Working Item Description date.  The group decided that further time is needed to consider the documents that were not opened during TP#5 as well as documents that were noted and required further discussion.  Further meetings will occur prior to and during the week of TP #6.  No new contributions will be accepted for consideration.

Existing Freeze Date: TP#5

Proposed New Freeze Date: TP#6