| MINUTES |  |
| --- | --- |
| Meeting title: | Technical Plenary |
| Chair: | Peter W Nurse, peter.nurse@sigmadelta.com |
| Secretary: | Gerry McAuley ETSI, Gerry.mcauley@etsi.org |
| Meeting Date: | 2013-10-14/18 |
| Meeting Details: | Face-to-face meeting in Sophia Antipolis, France Meeting Information URL Meeting Documents URL |

oneM2M Notice

The document to which this cover statement is attached is submitted to oneM2M.  Participation in, or attendance at, any activity of oneM2M, constitutes acceptance of and agreement to be bound by terms of the Working Procedures and the Partnership Agreement, including the Intellectual Property Rights (IPR) Principles Governing oneM2M Work found in Annex 1 of the Partnership Agreement.

- Opening session

  - Welcome

- Review and approval of Agenda

- Document oneM2M-TP-2013-0320R06-Agenda

- Document oneM2M-TP-2013-0320R06-Agenda was agreed

  - Meeting Logistics

- Document oneM2M-TP-2013-0322-TP 7 Voting List

- Document oneM2M-TP-2013-0322-TP 7 Voting List was noted

Document oneM2M-TP-2013-0319R03-Weekly Schedule

The schedule will be updated during the week as necessary

- Document oneM2M-TP-2013-0319R03-Weekly Schedule was noted

  - Introduction of Observers

- Objectives of this meeting

TP-2013-0342R01-oneM2M Work Programme Targets TP7

  - Invite nominations for Vice Chair, WG-4

  - Approval of TS-0002 - M2M Requirements

  - Approval TR-0009 - Protocol Analysis

  - Progress the work of oneM2M

- Review and Approval of previous Minutes

- TP-2013-0338-Minutes_TP-Ad-hoc_2013-09-30 will be approved by correspondence.

- Decision – TP and WG meetings to finish in Friday at 18:00 local time in future – This decision will come into effect starting from TP #9

- Decision – There will be an Interim TP meeting on Thursdays  from 18:00 to 20:00.

- Reports from Ad-Hoc Groups

  - Ad-Hoc Method of Work

- Document oneM2M-TP-2013-0345R01-Method of work v0 6 1

- Presented by Enrico Scarrone

- Comments and Issues

  - This new version has been agreed in MoW. Changes have been made, additional sections have been added. The proposal is to accept this as the new version of methods of work document.

  - There is still work on-going on the document which will continue to evolve.

- Decisions and Actions

- Document oneM2M-TP-2013-0345R01-Method of work v0 6 1 was Agreed

- Decision - MoW Version 6.1 is the current version of the MoW to be used by TP and the WGs.

  - Ad-Hoc Programme Management

- Document oneM2M-TP-2013-0343-WPM report at TP7

- Presented by Joachim Koss, Gemalto

- Comments and Issues

  - Joachim requested the Rapporteurs and WGs to review the target dates and if necessary create a Change Request against the work Item for TP approval in the closing session.

  - WGs were asked to comment on a proposal for WGs to provide estimations on the number of  timeslots needed during face to face/conf call meetings to complete the deliverables. This would be a measure of the effort needed to complete the deliverable, rather than just the duration.

  - It may be difficult to give a full estimate but it may be possible to estimate how much time is needed to get to the next milestone. This also depends on unpredictable items such as the number of contributions which come in.

  - Discussions will continue in WPM.

- Decisions and Actions

- Document oneM2M-TP-2013-0343-WPM report at TP7 was noted

- Chair’s Report regarding Steering Committee Actions

Document oneM2M-TP-2013-0318R04-Chair's Report from SC

Peter Nurse gave a summary of decisions and actions from the Steering Committee.

- oneM2M-TP-2013-0318R04 was noted

- Consideration of Input documents / Items for Action at Opening Session

- Document oneM2M-TP-2013-0326-reply LS re Underlying Networks

- Presented by Peter Nurse, TP chair

- Comments and Issues

  - Remanded to WG1

- Decisions and Actions

- Document oneM2M-TP-2013-0326-reply LS re Underlying Networks was noted

- Document oneM2M-TP-2013-0332R02-Incoming Correspondence

- Presented by Peter Nurse, TP chair

- Comments and Issues

  - MARCOM will prepare text with TP  in reply to the IoT request.

  - Incoming LS from 3GPP SA1 is remanded to WG1.

  - Request for oneM2M to provide a speaker for an event 7th to 10th April. Those interested in presenting are invited to contact Peter, however it should be noted that this is during the week of TP#10.

- Decisions and Actions

- Document oneM2M-TP-2013-0332R02-Incoming Correspondence was noted

- Document oneM2M-TP-2013-0341-IEEE-SA_LS_request

- Presented by Peter Nurse TP Chair

- Comments and Issues

  - IEEE request for liaison will be dealt with by the Secretariat.

- Decisions and Actions

- Action The secretariat will deal with the IEEE request for liaison.

- Document oneM2M-TP-2013-0341-IEEE-SA_LS_request  was noted

- Document oneM2M-TP-2013-0328R01-Results of Leadership Meeting

- Presented by Peter Nurse TP chair.

- Comments and Issues

  - The outcome of the meeting will be taken as the working assumption.

  - This is remanded to the WGs for information, The WGs are requested to provide feedback on the date and priorities and what is achievable for the July 2013 Release date.

  - The Technical Plenary was asked to indicate if they believe that we should continue the planning purpose. The majority supported continuing with this exercise.

- Decisions and Actions

- Document oneM2M-TP-2013-0328R01 was noted

- Document oneM2M-TP-2013-0312-WI0002_ARC_schedule_change_request

- This document was presented during the TP#6 in Toronto, but decision was postponed due to other discussions related to the date of the first release. The dates proposed  are in line with the initial release target date of July 2013

- Decisions and Actions

- Document oneM2M-TP-2013-0312-WI0002_ARC_schedule_change_request was agreed

- Document oneM2M-TP-2013-0329R01-Focus_on_RESTful_API

- This topic was remanded to WG2

- Decisions and Actions

- TP-2013-0329R01 Focus_on_RESTful_API was noted

- Interim Session

- Document oneM2M-TP-2013-0339R02-Proposal_on_a_defining_a_Release_and_Associated_Methods

- This had been presented and discussed in ARC

- TP-2013-0339R02 was noted

- Document oneM2M-TP-2013-0340R03-Management enablement WI

- Presented by Jiaxin Yin, Huawei

- Comments and Issues

  - None

- Decisions and Actions

- Action Secretariat to upload the new Work Item

- oneM2M-TP-2013-0340R03 was agreed

Document oneM2M-TP-2013-0349R01 Protocol Analysis Work Item Revision

- Presented by Ray Forbes, Ericsson

- Comments and Issues

  - The target dates are updated in line with the current initial release date

- Decisions and Actions

- oneM2M-TP-2013-0349R01 was agreed

- Action - Secretariat to upload the revised Work Item.

Document oneM2M-TP-2013-0350 Req_Approval_on_target_date_WI0009

- Presented by Ray Forbes, Ericsson

- Comments and Issues

  - The target dates are updated in line with the current initial release date

- Decisions and Actions

- oneM2M-TP-2013-0350 was agreed

- Action - Secretariat to upload the revised Work Item.

Document oneM2M-TP-2013-0352 CR to definitions specification

- Presented by Jorge Swetina, NEC

- Comments and Issues

  - none

- Decisions and Actions

- oneM2M-TP-2013-0352 was agreed

- Action - Secretariat to ensure that the updated TS is available from the portal

Document oneM2M-TP-2013-0351R01 Requirements Use Case for TP approval

- Presented by Phil Jacobs

- Comments and Issues

  - None

- Decisions and Actions

- oneM2M-TP-2013-0351R01 was agreed

- oneM2M-TR-0001-UseCase is approved and ratified

- Action -  Secretariat to inform SC of the Approval of oneM2M-TR-0001-UseCase

Document oneM2M-TP-2013-0354 DG classification schedule change request

- Presented by Hongboem Ahn, Rapporteur

- Comments and Issues

  - This brings the schedule into line with the current initial release target date.

  - There is a dependency on another document which will be recorded in the work Programme

- Decisions and Actions

- oneM2M-TP-2013-0354 was agreed

- Action - Secretariat to upload the revised Work Item.

Document oneM2M-TP-2013-0335 Update Security WI0007

- Presented by Francois Ennesser

- Comments and Issues

  - This brings the schedule into line with the current initial release target date.

- Decisions and Actions

- oneM2M-TP-2013-0 was agreed

- Action - Secretariat to upload the revised Work Item.

Document oneM2M-TP-2013-0356R01

- Presented by Joerg Swetina WG1 Vice chair

- Comments and Issues

  - None

- Decisions and Actions

- oneM2M-TS-0002-Requirements was approved and ratified

- oneM2M-TP-2013-0356R01 was agreed

- Action -  Secretariat to inform SC of the Approval of oneM2M-TS-0002-Requirements

Document oneM2M-TP-2013-0357 Update of WI-0005 on Study of Abstraction and Semantics Enablement

- Presented by Joerg Swetina NEC

- Comments and Issues

  - This brings the schedule into line with the current initial release target date.

- Decisions and Actions

- oneM2M-TP-2013-0357 was agreed

- Action - Secretariat to upload the revised Work Item.

Document oneM2M-TP-2013-0360-CR-to-WI-0003

- Presented by Ray Forbes WG3 chair

- Comments and Issues

  - This brings the schedule into line with the current initial release target date.

- Decisions and Actions

- oneM2M-TP-2013-0360 was agreed

- Action - Secretariat to upload the revised Work Item.

- Closing Session

- Reports from Working Groups

  - WG-1, Requirements

Document oneM2M-TP-2013-0359  WG1 report to TP#7

- Presented by Joerg Swetina WG1-REQ vice chair

- Comments and Issues

  - Joerg reported the progress of the REQ WG

  - The TS has been approved, Joerg thanked the rapporteur Qi Yu for the excellent work

  - The Use Case TR has been approved. Joerg thanked the rapporteurs Phil Jacobs and Anu Appaji for the excellent work.

  - New version of TR 0004 V0.3.0 definitions and Acronyms

  - New version of TR 0005 0.0.3 Roles and Focus Areas

- Decisions and Actions

- oneM2M-TP-2013-0359 was noted

  - WG-2, Architecture

Document oneM2M-TP-2013-0364-WG2_report_to_TP_7

- Presented by Omar Elloumi, WG2- ARC chair

- Comments and Issues

  - Omar reported on the progress of the ARC WG

  - He thanked all the participants for the excellent progress made.

- Decisions and Actions

- oneM2M-TP-2013-0362-WG2_report_to_TP_7 was noted

  - WG-3, Protocols

Document oneM2M-TP-2013-0361-WG3 Report

- Presented by Ray Forbes, WG3 chair

- Comments and Issues

  - Requesting contributions to finalize the TR

  - Work just starting on the TS

- Decisions and Actions

- oneM2M-TP-2013-0361 was oted

  - WG-4, Security

Document oneM2M-TP-2013-0363-SEC#7_0_WG4_report_at_TP7

- Presented by Francois Ennesser WG4 chair

- Comments and Issues

  - Threat analysis ongoing

  - Schedule revised

- Decisions and Actions

- oneM2M-TP-2013-0363  was noted

  - WG-5, Management Abstraction and Semantics

Document oneM2M-TP-2013-0358R01-MAS#7.0 report

- Presented by YongJing Zhang WG5 MAS chair

- Comments and Issues

  - New Work Item agreed

  - Work Item schedule updated

  - TR-00006 – ready to freeze

  - MAS feedback that TP#12 is a reasonable target date for Release 1.

- Decisions and Actions

- oneM2M-TP-2013-0358 was noted

- Review Current Programme Status

Document oneM2M-TP-2013-0344- Work-Programme Status

- Presented by Joachim Koss, TP vice chair.

- Comments and Issues

  - Joachim Koss reported progress during TP#7

  - TP 12 is endorsed as the Initial Release date.

  - Graphic slide will be updated.

  - Joachim presented the work programme as an ADM document. There are several sheets presenting different facets of the workprogramme information.

  - Joachim requested endorsement for V 7.0 of the Work Programme.

- Decisions and Actions

- V 7.0 of the Work Programme was endorsed and will be uploaded to the portal

- oneM2M-TP-2013-0344 was noted

- Consideration of Input documents / Items for Action at Closing Plenary

- Review of Objectives for the Meeting

  - Invite nominations for Vice Chair, WG-4 - achieved

  - Approval of TS-0002 - M2M Requirements - achieved

  - Approval TR-0009 - Protocol Analysis - postponed

  - Progress the work of oneM2M - achieved

- Planning of Next Meeting

- The Next meeting will take place in Miyazaki on the southern island of Japan

- Any other Business

- Closure of Meeting

Peter Nurse thanked the Working Group chairs, delegates for the good progress made and closed the meeting

Annex 1	Participants list

| First Name | Last Name | Company |
| --- | --- | --- |
| Hongbeom | Ahn | LG Infocomm |
| Jose Luis | Almodovar Chico | TNO |
| Marylin | Arndt | Orange |
| Martin | Bauer | NEC Europe Ltd. (ETSI) |
| Rajesh | Bhalla | ZTE Corporation (CCSA) |
| Ian | Blair | CSR (ETSI) |
| Colin | Blanchard | BT Group Plc. |
| Josef | Blanz | Qualcomm UK Ltd (ETSI) |
| Richard | Brennan | Telxxis LLC (TIA) |
| Phil | Brown | InterDigital Communications (TIA) |
| Marcus | Brunner | Swisscom |
| Nicole | Butler | Alliance for Telecommunications Industry Solutions (ATIS) |
| Timothy | Carey | Alcatel-Lucent (TIA) |
| Yi | Chen | Huawei Technologies UK (ETSI) |
| Heedong | Choi | LG Electronics (TTA) |
| YONG-JUN | CHUNG | Telecommunications Technology Association (TTA) |
| Francisco | da Silva | Huawei Technologies Sweden AB |
| Nicolas | Damour | Sierra Wireless SA |
| Hilary | David | Inmarsat |
| Claus | Dietze | Giesecke & Devrient GmbH |
| Olivier | Dong | NEC Technologies UK Ltd. (ETSI) |
| Priyen | Doshi | Alcatel-Lucent (ETSI) |
| Joern | Edlich | CETECOM GmbH |
| Omar | Elloumi | Alcatel-Lucent (ATIS) |
| Francois | Ennesser | Gemalto N. V. (ETSI) |
| Axel | Ferrazzini | Research in Motion UK Ltd |
| Lionel | Florit | Cisco Systems Belgium |
| Raymond | Forbes | Telefon AB LM Ericsson (ETSI) |
| George | Foti | Ericsson Inc. (ATIS) |
| Shingo | Fujimoto | Fujitsu Ltd. (TTC) |
| Dorothy | Gellert | Silver Spring Networks (TIA) |
| Wolfgang | Granzow | Qualcomm UK Ltd (ETSI) |
| Russell | Haines | Toshiba Research Europe Ltd |
| MEI | HASEGAWA | NTT DoCoMo Inc. |
| Masaharu | Hattori | KDDI Corporation |
| Roland | Hechwartner | Deutsche Telekom AG |
| Mitsuru | Hirakawa | Sumitomo Electric Industries Ltd. (TTC) |
| changwei | hu | China United Network Communications Group Company Limited |
| Ying | Huang | China Communications Standards Assoication (CCSA) |
| Syed | Husain | NTT DoCoMo Inc. |
| Philip | Jacobs | Cisco Systems Belgium |
| Jongil | Jeong | Modacom |
| Seungmyeong | Jeong | LG Electronics Mobilecomm Research North America (ATIS) |
| Ilkka | Keisala | TeliaSonera AB |
| Thomas | Kessler | Deutsche Telekom AG |
| Ulrich | Keuling | CETECOM GmbH |
| Shelby | Kiewel | Ericsson Inc. (ATIS) |
| Ki Young | Kim | LG Electronics (TTA) |
| Peter | Kim | Telecommunications Technology Association (TTA) |
| Yongjin | KIM | Modacom |
| Yeon-soo | Kim | KT |
| Seongyoon | Kim | LG Electronics Mobilecomm France |
| Seongyoon | Kim | LG Electronics (TTA) |
| TAIZO | KINOSHITA | Hitachi Ltd. |
| Ataru | Kobayashi | NEC Corporation (TTC) |
| Takashi | KOSHIMIZU | NTT DoCoMo Inc. |
| Joachim | Koss | Gemalto M2M GmbH |
| Oleg | Krainioukov | Morpho Cards GmbH |
| Michael | Kurz | Deutsche Telekom AG |
| Jong-Gun | Lee | KT |
| SungHyup | Lee | KCA |
| Gyu Myoung | Lee | Modacom |
| QIUTING | LI | ZTE Corporation (ETSI) |
| Ho Jung | Lim | Modacom |
| Michele | Lupano | Telecom Italia SpA |
| William | Lupton | Cisco (TIA) |
| Patricia | MARTIGNE | Orange |
| Kazunori | Matsuo | Telecommunications Technology Committee (TTC) |
| Gerry | McAuley | European Telecommunications Standards Institute (ETSI) |
| Catalina | Mladin | InterDigital Communications (ATIS) |
| Tomo | Morohashi | eAccess Limited |
| Yuichi | Nakamura | Hitachi Ltd. |
| Antonella | Napolitano | Telecom Italia SpA |
| Peter | Nurse | Qualcomm (TIA) |
| Olajumoke | Ogunbekun | Fujitsu Laboratories of Europe (ETSI) |
| Tolga | Ors | Inmarsat |
| Seungkyu | Park | LG Electronics (TTA) |
| Yong-Suk | Park | KETI |
| JungSoo | PARK | ETRI |
| In hye | Park | KT |
| Claudia | Phillipps | CETECOM GmbH |
| Henrique | Postal | Samsung Electronics (ETSI) |
| Anna | Riondet | European Telecommunications Standards Institute (ETSI) |
| Luis | Romero | European Telecommunications Standards Institute (ETSI) |
| Paul | Russell | Interdigital Communications (ETSI) |
| Changho | RYOO | Telecommunications Technology Association (TTA) |
| Min | Sang-cheol | KT |
| Erick | Sasaki | Nippon Telegraph and Telephone Corp. (NTT) |
| Enrico | Scarrone | Telecom Italia SpA |
| Adrian | Scrase | European Telecommunications Standards Institute (ETSI) |
| Zhao | Shizhuo | China Communications Standards Assoication (CCSA) |
| Jaeseung | Song | NEC Europe Ltd. (ETSI) |
| Joerg | Swetina | NEC Europe Ltd. (ETSI) |
| Mitch | Tseng | Tseng InfoServ |
| Nobu | Uchida | Qualcomm Japan Inc. (ARIB) |
| Laurent | Velez | European Telecommunications Standards Institute (ETSI) |
| Dragan | VUJCIC | Oberthur Technologies |
| Jianrong | Wang | AT&T GNS Belgium SPRL |
| Mario | Weiss | BNetzA |
| Andrew | Windridge | Inmarsat |
| Hao | Wu | ZTE Corporation (CCSA) |
| Hui | Xu | CATT |
| Toru | Yamada | NEC Corporation (TTC) |
| Nick | Yamasaki | KDDI Corporation |
| Jiaxin | Yin | Huawei Technologies UK (ETSI) |
| Den | Yu | HTC Corporation |
| Qi | Yu | Huawei Technologies UK (ETSI) |
| Yongjing | ZHANG | Huawei Technologies Co. |
| Wei | Zhou | Datang Telecom Technology@Industry Holdings Co. |
| Jingyi | Zhou | Verizon Communications |
| Vadim | Zukovsky | TELIT Communications SpA |