## Slide 1: WG5 - MAS Progress Report at TP #16
Group Name: WG5 MAS (Management, Abstraction & Semantics)
Source: Yongjing Zhang (Huawei, WG5 Chair)
Meeting Date: 2015-03-23 to 2015-03-27
Agenda Item: TP#16, Item 9.3, Reports from Working Groups

## Slide 2: Issues for DECISION in TP
N/A

## Slide 3: Issues for DISCUSSION in TP
Issue 1: <text>
Issue 2: <text>
N/A

## Slide 4: Issues for INFORMATION in TP
Deliverables/WIs addressed
  MAS
    TR-0007 (WI-0005) Semantic Study
    TR-0017 (WI-0017) Home Domain Abstract Info. Model
    TS-0012 (WI-0025) oneM2M Base Ontology
  Joint with REQ & ARC
    TS-0002 (WI-0001) Requirement
    TS-0001 (WI-0002) Architecture
    TS-0007 (WI-0011) Service Components
    TS-0014 (WI-0024) LWM2M Interworking

## Slide 5: Highlights
TS-0001 Functional Architecture
  Bug fix (MNT)
  Agreed contributions by MAS/ARC:
TS-0007 Service Component
  Editorial/Editor’s note cleanup
  Agreed contributions by WG2/WG5 :
ARC-2015-1737 | TS-0007-Non-DM-MSC-Notation correction | ALU (TIA)
ARC-2015-1742 | TS-0007-DM-MSC-Notation_correction | ZTE Corporation
ARC-2015-1743 | TS-0007-DM_editor_note_cleanup | ZTE Corporation
ARC-2015-1747R01 | MNT-Address missed ARC comments from IEEE P2413 | ALU (TIA)
ARC-2015-1808 | MNT-Address_missed_ARC_comments_from_IEEE_P2413 | ALU (TIA)

## Slide 6: Highlights
TS-0014 (WI-0024) LWM2M_Interworking
  LWM2M overview, interworking architecture, object mapping
  Agreed contributions:
TS-0002 (WI-0001) Requirement
  R2 requirements on Semantics, LWM2M interworking
  Agreed contributions:
ARC-2015-1735R03 | TS-0014-LWM2M Overview Annex A | ALU (TIA) / GTO (ETSI)
ARC-2015-1735R04 | TS-0014-LWM2M Overview Annex A | ALU (TIA) / GTO (ETSI)
ARC-2015-1734R04 | Section 5_LWM2M Architecture | ALU (TIA) / GTO (ETSI)
ARC-2015-1744R04 | TS-0014-Section_6_Architecture_Aspects | ALU (TIA) / GTO (ETSI)
ARC-2015-1746R04 | TS-0014-Section_6_Object_Discovery | ALU (TIA)
REQ-2015-0517R04 | TS-0002-LWM2M_Interworking_Requirements | ALU (TIA) / GTO (ETSI)
REQ-2015-0521R01 | CR against TS-0002 v1.0.1 to update Semantics requirement | NEC

## Slide 7: Highlights
TR-0007 (WI-0005): Study on Abstraction & Semantics
  Intensive discussion on
    Semantic CSF: relationship with DMR and repository clarified
    resource structure for semantic annotation (attribute vs. resource)  go with semantic annotation using multiple attributes (categories/aspects TBD)
    mapping with external ontologies (e.g. SAREF)
    oneM2M base ontology design  import from existing ontologies is unavoidable, first focus on the ‘concepts’ based on needs
  Agreed contributions:
  Output version: v2.4.0
  Current status: Change Control
  WI Progress: 5%
MAS-2015-0531 | TR 0007_use_cases_analysis_update | ZTE
MAS-2015-0530R02 | Common Language Support and Sec8 restructuring | InterDigital
MAS-2015-0535R02 | TR-0007 Figure change | ZTE
MAS-2015-0526R03 | air environment monitoring service use case | China Unicom
MAS-2015-0527R04 | modeling aspect for mush up | China Unicom

## Slide 8: Highlights
TS-0012 (WI-0025) oneM2M Base Ontology
  Skeleton available
  Initial oneM2M Base Ontology
  Agreed contributions:
  Output version: v0.1.0
  Current status: Draft
  WI Progress: 10%
MAS-2015-0522R03 | Skeleton of TS-0012 Base Ontology | NEC
MAS-2015-0539R01 | Generic Interworking Ontology | NEC

## Slide 9: Highlights
TR-0017 (WI-0017): Home Domain Abstract Information Model
  Analysis on AllJoyn and Homekit models
  Initial proposal for oneM2M abstract model
  Agreed contributions:
  Output version: v 0.2.0
  Current status: Draft
  WI Progress: 10%
MAS-2015-0537 | Analysis of Information Models | LG Electronics
MAS-2015-0538R02 | Design Principle of Abstraction Information Model | LG Electronics

## Slide 10: Highlights
HGI SDT progress report:
Could be future input to TR-0017 (Home Domain Abstract Information Model)
MAS-2015-0542 | HGI Smart Device Template | Patricia MARTIGNE for HGI (PT2)

## Slide 11: Open Issues
N/A

## Slide 12: Open Action Items
# | Action Item Description | Owner | Status
A-WG5-10.0-001 | to ensure oneM2M requirements are correctly shared with HGI Smart Home team on Device Template activity. Including the relationship with ontologyRef. | NEC, Orange | OPEN
A-WG5-16.0-001 | Prepare oneM2M intro slides for HGI/MAS joint conf, drive email discussion in prior to collect further questions/comments regarding HGI SDT. | Patricia (Orange) | OPEN

## Slide 13: Next Steps –Semantics
“Semantic engine” CSF description
oneM2M base ontology
  Map/link to SAREF, SSN
Resource structure for annotation
Architectural high level flow and examples
Generic Interworking
Suggestion: clarifications & usage examples highly recommended for input solutions.
Reminder: TR-0007 is under Change Control, further contribution MUST be submitted as CR against WI-0005

## Slide 14: Next Steps – Abstraction
Take into account HGI SDT (MAS-2015-0542)
  SDT v2.0 may be available soon for comment
  Inter-alliance conf-call to be held at end of April (TBD) to collect feedback on SDT v2.0
    oneM2M feedback should be provided asap.
Analysis on other data models (e.g. ECHONET)

## Slide 15: Next Meetings / Calls
Conference Calls
  MAS#16.1: Monday, Apr 20, 2015, UTC 13:00-16:00
    HGI/MAS joint discussion (13:00-14:30)
      1. Intro to HGI SDT
      2. Intro to oneM2M WI-0017 (home domain device abstraction) & WI-0025 (base ontology)
      3. technical discussion/clarification e.g. 'event', applicability of SDT outside gateway, … (to be collected via email reflector)
      4. timelines alignment between HGI/oneM2M
    MAS dedicated (14:30-16:00)
  MAS#16.2: Monday, May 04, 2015, UTC 13:00-16:00
Face-to-Face
  MAS#17.0: May 18-22, Sapporo, Japan

## Slide 16
Thank You!