## Slide 1: WG5 – MAS#22 Status Report
Group Name: WG5 MAS (Management, Abstraction & Semantics)
Source: Tim Carey(Alcatel-Lucent, WG5 Vice Chair)
Meeting Date: 2016-03-14 to 2016-03-18
Agenda Item: TP#22, Item 10.4, Reports from Working Groups

## Slide 2: Issues for DECISION in TP
Request for TP Approval (R2)
  TP-2016-0058 TR-0007-Study of Abstraction and Semantics Enablements
Adjust deliverables (R2)
  TR-0022 Continuation and integration of HGi Smart Home Activities for Approval TP23
  TS-0012 Base Ontology for Approval TP23
Adjust deliverables
  TS-0022 Field device configuration for Freeze TP23

## Slide 3: Issues for DECISION in TP
CR Pack for TS-0012 (R2)
  TP-2016-xxxx CR pack TS0012 R2 at TP#22
MAS-2016-0067R02 | CR_TS-0012_Update_Base_Ontology

## Slide 4: Issues for DECISION in TP
CR Pack for TS-0023 (R2)
  TP-2016-xxxx CR pack TS0023 R2 at TP#22
MAS-2016-0070 | CRs-document structure in design rule
MAS-2016-0076R04 | TS-0023-the integration and optimization of moduleclasses
MAS-2016-0061R04 | CRs-TS-0023-Updating Documentation
MAS-2016-0075R03 | TS-0023-multiplicity of mudule classes in the device model
MAS-2016-0074R04 | TS-0023-editorial changes
MAS-2016-0032R03 | CRs-TS-0023-IM_5_5_Enumeration Definition(LGE)
MAS-2016-0064R02 | MAS 22-2016-CRs-TS-0023-Enumeration_Definition(HW)
MAS-2016-0071R02 | CRs-cleanUp_for_deviceType
MAS-2016-0072R02 | CRs-cleanUp_for_moduleclass
MAS-2016-0065R01 | MAS 22-2016-Information_Model_Resource_Mapping(HW1)
MAS-2016-0066R01 | MAS 22-2016-Information_Model_Resource_Mapping(HW2)
MAS-2016-0085R02 | MAS-2016-0085-CRs-TS-0023-5_5-Enumeration&Modes_for_Thermostat.doc
MAS-2016-0077R02 | CR_module_resource mapping rule

## Slide 5: Issues for INFORMATION in TP
60+ contributions (incl. revs) treated, 21 agreed.
  See all status in MAS-2016-0081 (latest revision)
Meeting Objectives review
  Approve specifications for Release 2 features
    Semantics enabling (e.g. discovery, base ontology): WI-0025 (TS-0012 updates from TP22), WI-0005 (TR-0007 v2.9.0)
  Freeze stage 2 work of Release 2 features (expected approval TP23)
    LWM2M interworking: WI-0024 (TS-0014)
  Progress stage 3 work on specifications for Release 2 features (expected approval TP23)
    Home domain abstraction model: WI-0017 (TS-0023)
    Semantics enabling (e.g. discovery, base ontology): WI-0025 TS-0004
  Freeze stage 2 work of other features
    Field device configuration: WI-0030 (TS-0022, TS-0001, TS-0004) (expected approval TP25)
  Request extension for approval of WI-0043 (TR-0022 Continuation and integration of HGi Smart Home Activities) until TP23

## Slide 6: Issues for INFORMATION in TP
Deliverables/WIs progress
  WI-0030: M2M Application & Field Domain Component Configuration
    TS-0022 Field Device Configuration
  WI-0017: Home Domain Enablement
    TS-0023 Home Appliances Info. Model & Mapping
  WI-0043: Continuation & integration of HGI Smart Home activities
    TR-0022 HGI Continuation & Integration
  WI-0024: LWM2M Interworking
    TS-0014 LWM2M Interworking
  WI-0005: oneM2M Abstraction and Semantics Capability Enablement
    TR-0007 Semantic Study, TS-0001 Architecture
  WI-0025: Generic Interworking
    TS-0012 oneM2M Base Ontology
 50%
Mgmt
Abstraction
Semantics
 80%
 100%
 55%
 85%
 100%
* to be confirmed by rapporteurs

## Slide 7: Open Action Items
# | Action Item Description | Owner | Status
A-WG5-20.0-004 | Mapping of SDT for oneM2M Resources, and its relationship with Base Ontology | LGE, DT, NEC | OPEN
A-WG5-21.0-001 | Further contributions to give more descriptive text in the 'Documentation' field in TS-0023. | LGE, and all contributing members | OPEN
A-WG5-21.0-002 | further clarification of 'Eventable‘ in TS-0023. Do we need to keep it or not. How does it impact resource mapping. | DT, LGE | OPEN
A-WG5-21.0-003 | Map home appliance information model to Base Ontology, in TS0023. | NEC, DT, KETI | OPEN
A-WG5-21.0-004 | Consistency check between accepted ModuleClasses and device profiles, including default value, units for datapoints in TS-0023. | LGE/Rapporteur | OPEN
A-WG5-21.0-005 | Consistency check in TS-0012 (e.g. SAREF mapping based on the latest Base Ontology) | NEC/Rapporteur | OPEN
A-WG5-22.0-001 | TS-0023 Editor will send an email MAS working group to have the outstanding module classes be defined before TP23 | LGE/Rapporteur | OPEN

## Slide 8: Next Steps – Semantics
Send TR-0007 through Edit Help
Finalize TS-0004 aspects for Semantics from TS-0001
Finalize the contributions for Generic Interworking (TS-0012) based on existing contributions that still need revision and agreement
Send TS-0012 through EditHelp

## Slide 9: Next Steps – Abstraction
Normative work on Home domain info. model (TS-0023)
  1. Complete the information modeling (actively ongoing)
    A. Complete empty fields in the tables within TS-0023
    B. Consistency check in TS-0023 to ensure no overlap/conflicting ModuleClasses, data points, etc
    C. Clarification for ‘event’/’eventable’, if unnecessary, they will be removed.
    D. More descriptive text for ‘Documentation’, ‘Note’
  2. Complete oneM2M resource mapping in Annex (actively ongoing)
    Mapping will be informational guidance only; 1:1 mapping between the information model and resource model is not necessary
    The Short Names for attributes are needed to be added to TS-0023
  3. Stage 3 work (discussion started)
    A. Decision needed to how/who to validate and manage data types, ranges in xsd
    B. SDT XML meta model mapping with oneM2M xsd (optional)
  Incomplete information models in terms of 1,2 and 3 by the MAS 22.2 will be removed from Rel-2.
  4. Mapping to Base Ontology
  5. Mapping to external home appliance information model (e.g., AllSeen, OIC)
  If 4 and 5 are not complete by the MAS 22.2 these sections will be removed from Rel-2.

## Slide 10: Next Steps – Abstraction/Management
HGI continuation & integration (WI-0043)
  Need to fill in items of how to cooperate with OSGi
  Need to add aspects of the device abstraction layer – need to move the discussion to work items.
Field Device Configuration (TS-0022)
  Entity registration information
  Application post-enrollment capabilities

## Slide 11: Next Meetings / Calls
Conference Calls
  MAS#22.1: April 11, 2016 UTC 12:30-14:00
  MAS#22.2: April 18,, 2016 UTC 12:30-14:00
  MAS#22.3: May 2, 2016 UTC 12:30-14:00
  MAS#22.4: May 9, 2016 UTC 12:30-14:00 (Adhoc)
Face-to-Face
  MAS#23: May 16-20, 2016, Seoul, South Korea

## Slide 12
Thank You!