## Slide 1: WG5 – MAS#25 Status Report
Group Name: WG5 MAS (Management, Abstraction & Semantics)
Source: Yongjing Zhang (Huawei, WG5 Chair)
Meeting Date: 2016-10-17 to 2016-10-21

## Slide 2: Issues for DECISION in TP
TP approval
  TP-2016-0294 LS to W3C WoT

## Slide 3: Issues for INFORMATION in TP
Sessions:
  5 dedicated
  2 ad-hoc
  2 ARC/SEC/MAS joint
  MAS-SAREF joint workshop
  Contributions (See the latest rev of MAS-2016-0226)
    ~80 treated (incl. revs)
    25 Agreed

## Slide 4: Issues for INFORMATION in TP
Meeting Objectives review
  WI-0030 Field Device Configuration
    TS-0022 restructuring, a few more attributes
    TS-0006 sync/update
  WI-0056 - Evolution of Proximal IoT Interworking
    TS-0023 HAIM enhancement (new models)
  WI-0063 - Release 3 Enhancements on Base Ontology & Generic Interworking
    TS-0012 Base Ontology update (bug-fix)
    Separation of Generic Interworking into TS-0030
  WI-0053 - Rel-3 Enhancements on Semantic Support
    TR-0033 initial skeleton and input (graph scoping, semantic validation, ACP sync)
  WI-0052 - LWM2M DM & Interworking Enhancements
    TR-0031 initial skeleton and input (e.g. analysis, potential solution)
  Mini joint workshop with SAREF
    See TP-2016-0305
 70%
5%?
 5%?
 5%
 5%
Notes: TS-0023: 71 ModuleClasses and 13 Device models

## Slide 5: Open Action Items
Number | Action | Responsible | Status
A-WG5-23.0-001 | TR-0007 restructuring and terminology alignment (for R3) | NEC | CLOSED
A-WG5-24.0-001 | Confirm on the dates with W3C for a joint web-conf. | Yongjing Zhang, MAS Chair | CLOSED
A-WG5-24.0-002 | Prepare intro slides on oneM2M HAIM and present at a coming W3C WoT web-conf. | LGE | CLOSED
A-WG5-24.0-003 | Prepare intro slides on oneM2M Base Ontology and an example of semantic annotation (SAREF) , and present at a coming W3C WoT web-conf. | NEC | CLOSED
A-WG5-24.0-004 | A formal LS to be sent to W3C WoT IG once oneM2M R2 (TS-0023, TS-0012) is published. | Yongjing Zhang, MAS Chair | CLOSED

## Slide 6: Open Action Items
Number | Action | Responsible | Status
A-WG5-25.0-001 | Alignment between BO and SAREF | NEC (Martin, Joreg), Sensinov (Mahdi), Pineone (Jaeho), KETI (Minwoo), TNO (Laura), | OPEN
A-WG5-25.0-002 | Draft LS to external organizations (e.g. ECHONET) on HAIM | NTT | OPEN

## Slide 7: Next Steps
Proceed Rel-3 WIs
  WI-0030 - Field Device Configuration
  WI-0056 - Evolution of Proximal IoT Interworking
  WI-0063 - Release 3 Enhancements on Base Ontology & Generic Interworking
  WI-0053 - Rel-3 Enhancements on Semantic Support
  WI-0052 - LWM2M DM & Interworking Enhancements
Cross-WG
  SEC/MAS on credential provisioning
  ARC/MAS on GSMA LS & CIoT DM, LWM2M iwk, proximal iwk
External collaboration
  BO-SAREF Alignment
  W3C WoT
  HAIM mapping to specific techs e.g. ECHONET

## Slide 8: Next Meetings / Calls
Conference Calls
  MAS#25.1: Nov 7 (Monday), 2016 UTC 12:30-14:00
  MAS#25.2: Nov 28 (Monday), 2016, UTC 12:30-14:00
Face-to-Face
  MAS#26: Dec 05-09, 2016, Kobe, Japan
Semantic Interop event (target date: 2017.03) - TBD
  See initial proposal in MAS-2016-0237R02, MAS-2016-0242

## Slide 9
Thank You!