## Slide 1: WG5 – MAS#32 Status Report
Group Name: WG5 MAS (Management, Abstraction & Semantics)
Source: Yongjing Zhang (Huawei, WG5 Chair)
Meeting Date: 2017-11-13 to 2017-11-17

## Slide 2: Executive Highlights
Freeze stage 3 of R3 as planned (mostly on semantics and device abstraction):
  TS-0023, TS-0034, TS-0012, TS-0030, TR-0033  ask for edithelp
  TS-0001, TS-0004 jointly with ARC/PRO
MNT (bug-fix/cleanup) on device management, including the update of TS-0005 to align with TS-0022 and OMA LwM2M.
Successful joint workshop with CIM, with follow-up discussion on the next steps (e.g. concrete use cases and message flows to investigate the interaction between oneM2M and CIM)
R4 topics warming up on Industrial information modeling and semantics, Vehicular information modeling, SDT4.0, etc.
Semantic interoperability/conformance test planned jointly with TST

## Slide 3: Issues for DECISION in TP
TP approval
  CR pack TS-0005 R3
    TP-2017-0333
  CR pack TS-0012 R3
    TP-2017-0334
  CR pack TS-0023 R3
    TP-2017-0335
  CR pack TS-0022 R2A
    TP-2017-0340

## Slide 4: Issues for INFORMATION in TP
Sessions:
  4 dedicated
  1 ad-hoc
  2 joint with REQ
  2 joint with ARC
  3 joint with PRO
  1 joint with TST
  1 joint with SEC
  Contributions (See the latest rev of MAS-2017-0244)
    ~100 treated (incl. revs)
    36 Agreed

## Slide 5: Issues for INFORMATION in TP
Meeting Objectives review
  FREEZE R3
    FREEZE Stage 3 of WI-0053 Rel-3 Enhancements on Semantic Support
    FREEZE Stage 3 of WI-0063 - Release 3 Enhancements on Base Ontology & Generic Interworking
    FREEZE Stage 3 of WI-0056 - Evolution of Proximal IoT Interworking
    Progress interworking WIs (Modbus, OSGi etc.) (joint with ARC)
  R2 Testing
    Progress WI-0060 – Interoperability Testing Rel-2 on Semantics (joint with TST)
  Start R4
    Progress WI-0057 - Industrial Domain Information Model Mapping & Semantics Support
    Discussion on Vehicular Information Modeling (joint with REQ)
    SDT 4.0 discussion
  MNT/STE
    TS-0005 (OMA) alignment with TS-0022 (field device configuration)
  Joint workshop with ETSI ISG CIM
 95%
 95%
 85%
Notes: TS-0023: 71 ModuleClasses and 13 Device models

## Slide 6: Open Action Items
Number | Action | Owner | Status
A-WG5-29-002 | contact editHelp to make sure how to deal with the copyright issue with W3C, and whether it's allowed to copy content from W3C. | Yongjing (Huawei) | CLOSED
A-WG5-29-004 | work on a general rule of whether to create a 'similar' device model with different name vs merger with existing device with optional module classes. Related to SDT4.0 evolution. | Andreas (DT) | ONGOING
A-WG5-30-001 | Align TS-0005 to reflect the new additions and changes in TS-0022 | Wolfgang (Qualcomm) | CLOSED
A-WG5-31-001 | Provide HAIM mapping to OCF | Nobu (Qualcomm) | CLOSED
A-WG5-31-002 | Cleanup TS-0034, TR-0033 for approval by TP#32 | CG (Convida), Martin (NEC) | CLOSED
A-WG5-31-003 | Align the R/W of <deviceInfo> attributes between TS-0004 and TS-0001 | C-DOT | OPEN?
A-WG5-32-001 | Check with Tim/Nokia to see if Tim can update TS-0006 regarding TS-0022 alignment. | Wolfgang (Qualcomm) | OPEN
A-WG5-32-002 | Check the OMNA registration of new DM objects for TS-0022 | Wolfgang (Qualcomm) | OPEN
A-WG5-32-003 | Bring some message flow to better understand the use cases where both oneM2M and CIM are involved. Potentially by joint conf-call with CIM. | Martin (NEC) | OPEN

## Slide 7: Next Steps
Rel-3 ratification at TP#33
  WI-0056 - Evolution of Proximal IoT Interworking
  WI-0063 - Rel-3 Enhancements on Base Ontology & Generic Interworking
  WI-0053 - Rel-3 Enhancements on Semantic Support
Semantic Conformance/Interoperability Test
R4 Warming up
  WI-0070 – Disaster Alert Service Enabler
  WI-0075 – Industrial Information Model Mapping and Semantic Support
  WI-0071 – W3C WoT Interworking
  new WI for SDT 4.0?
  new WI for Vehicular Information Modeling (mapping)?
  new WI related to CIM?
MNT
  TS-0006 bugfix, OMNA registration, …

## Slide 8: Next Meetings / Calls
Conference Calls
  MAS#32.1: Dec 4 (Monday), 2017 UTC 13:00-14:30
  (potential joint call with CIM – keep tuned)
Face-to-Face
  MAS#33: Jan 15-19, 2018, Geneva, Switzerland

## Slide 9
Thank You!