## Slide 1: WG3 PRO Status Report to TP35
Group Name: oneM2M PRO
Source: Peter Niblett, Nobuyuki Uchida, Hao Wu
Meeting Date: 2018-05-22 to 2018-05-25
Agenda Item: TP35, Item 9.4, Reports from Working Groups

## Slide 2: Summary
WG3 Objectives for PRO 32.2 / PRO 33
  Complete the R3 new features work
  Essential corrections for R2
Highlights
  We can freeze stage 3 for Release 3
  Issues outstanding
    Multicast security
    Non-blocking modes over CoAP transport
  IANA URN registration
    Propose that we discontinue this
Status details
  54 CRs agreed at PRO 33.x / PRO 34: 44 for TS-0004, 10 for bindings
  Quality improvement
    37 MNT CRs agreed on TS-0004 (18 for Rel 2 , 19 for Rel 3)
    5 MNT CRs agreed on bindings (3 for Rel 2 , 2 for Rel 3)
  Stage 3 for Release 3
    12 new CRs agreed (7 for TS-0004, 5 for bindings)

## Slide 3: Release 3 features added
New release 3 features added to TS-0004
  <crossResourceSubscription> datatypes
  Transaction support
  Background data transfer

## Slide 4: CR Trends
Chart: CR's agreed by TP Meeting
| 19 | 20 | 21 | 22 | 23 | 24 | 25 | 26 | 27 | 28 | 29 | 30 | 31 | 32 | 33 | 34 | 35
MNT | 27 | 28 | 12 | 15 | 18 | 29 | 30 | 18 | 19 | 7 | 20 | 7 | 26 | 19 | 16 | 9 | 21
R2 new feature | 1 | 0 | 3 | 9 | 15 | 24 | 0 | 2 | 0 | 0 | 0 | 0 | 0 | 3 | 2 | 0 | 0
R3 new feature | 1 | 1 | 4 | 2 | 3 | 10 | 4 | 16 | 12 | 12

## Slide 5: Items for DECISION in TP
CRs for following Technical Specifications – Release 2&3
  TS-0004 v2.17.0 and TS-0004 v3.7.0 (Core Protocol) Rapporteur: Nobuyuki Uchida
  see TP-2018-0187 CR Pack TS-0004 Release 2 and 3 from PRO35
  to TP35 Closing Plenary, for approval Rapporteur to produce TS-0004 v2.18.0 and v 3.8.0 with the CRs incorporated
  All CRs presented are WG Agreed

## Slide 6: Items for DECISION in TP
CRs for following Technical Specifications – Release 2 and 3
  TS-0008 v2.6.0 and v3.1.0 (CoAP Protocol Binding) Rapporteur: Jiaxin Yin
  TS-0009 v2.13.0 and v3.0.0 (HTTP Protocol Binding) Rapporteur: Seungmyeong Jeon TP-2018-0188 CR Pack TS-0008 from PRO35
  TP-2018-0189 CR Pack TS-0009 from PRO35
  to TP35 Closing Plenary, for approval Rapporteurs to produce TS-0008 v2.7.0, v3.2.0 and TS-0009 v2.14.0, v3.1.0 with the CRs incorporated
    All CRs presented are WG Agreed

## Slide 7: Items for DECISION in TP
CRs for TS-0020: WebSocket Protocol Binding – Release 2
  Rapporteur: Wolfgang Glanzow
  see TP-2018-0190-CR_Pack_for_TS-0020
  to TP35 Closing Plenary, for approval Rapporteurs to produce TS-0020 v 2.3.0
  All CRs presented are WG Agreed

## Slide 8: Agreed CRs for TS-0004 Rel-2
SHORT DOC NB | SHORTNAME | SOURCE
PRO-2018-0113R02 | TS-0004 Reference Update R2 | Qualcomm Inc. (TIA)
PRO-2018-0134R02 | fanOutPoint_Correction(R2) | C-DOT
PRO-2018-0136R02 | check_supported_resource_type(R2) | C-DOT
PRO-2018-0139R02 | Change_In_RSC_R2 | C-DOT
PRO-2018-0140R02 | locationContainerIDOccurenceInXSD_R2 | C-DOT
PRO-2018-0142R02 | Clarification_subscription_verification_R2 | C-DOT
PRO-2018-0144R03 | Synchronous_non-blocking_mode_R2 | C-DOT
PRO-2018-0148R01 | TimeSeries_XSD_Change_R2 | C-DOT
PRO-2018-0152 | RemovalOfMappingLocationUpdatePeriod_R2 | C-DOT
PRO-2018-0153R01 | accessControlPolicyIDs and default policy (R2) | KETI
PRO-2018-0163R01 | CSE_Actions_Corrections(R2) | C-DOT
PRO-2018-0169R02 | UnsupportedMediaType_RSC(R2) | C-DOT
PRO-2018-0170R03 | notifyAggregation_supplement_R2 | KETI
PRO-2018-0179 | request optionality for locationID attribute correction R2 | BOE, Convida, KETI

## Slide 9: Agreed CRs for TS-0004 Rel-3
SHORT DOC NB | SHORTNAME | SOURCE
PRO-2017-0231R05 | TS-0004 BDT | Convida
PRO-2017-0247R05 | TS-0004_Transaction_Management_R3 | Convida
PRO-2018-0112R02 | TS-0004 Reference Update R3 | Qualcomm Inc. (TIA)
PRO-2018-0133R04 | fanOutPoint_Correction(R3) | C-DOT
PRO-2018-0135R02 | check_supported_resource_type(R3) | C-DOT
PRO-2018-0137R01 | Change_In_RSC_R3 | C-DOT
PRO-2018-0138R02 | locationContainerIDOccurenceInXSD_R3 | C-DOT
PRO-2018-0141R02 | Clarification_subscription_verification_R3 | C-DOT
PRO-2018-0143R03 | Synchronous_non-blocking_mode_R3 | C-DOT
PRO-2018-0146 | TimeSeries_XSD_Change_R3 | C-DOT
PRO-2018-0151 | RemovalOfMappingLocationUpdatePeriod_R3 | C-DOT
PRO-2018-0154R01 | accessControlPolicyIDs and default policy (R3) | KETI
PRO-2018-0162R01 | CSE_Actions_Corrections(R3) | C-DOT
PRO-2018-0168R03 | UnsupportedMediaType_RSC(R3) | C-DOT
PRO-2018-0172R02 | notifyAggregation_supplement_R3 | KETI
PRO-2018-0178 | request optionality for locationID attribute correction R3 | BOE, Convida, KETI
PRO-2018-0180-R01 | Editorial corrections to TS-0004 - R3 | PRO WG chair

## Slide 10: Agreed CRs for Bindings
SHORT DOC NB | SHORTNAME | SOURCE
PRO-2018-0081R01 | TS-0008 Primitive Mapping R3 | Qualcomm
PRO-2018-0085R02 | TS-0008 RSC Mapping R3 | Qualcomm
PRO-2018-0166R01 | UnsupportedMediaType_Status_Addition_CoAP(R3) | C-DOT
PRO-2018-0167R01 | UnsupportedMediaType_Status_Addition_CoAP(R2) | C-DOT
PRO-2018-0085R02 | TS-0008-Response_Code_Mapping_for_localMulticastGroup | Qualcomm
SHORT DOC NB | SHORTNAME | SOURCE
PRO-2018-0081R01 | TS-0009 Primitive Mapping R3 | Qualcomm
PRO-2018-0085R02 | TS-0009 RSC Mapping R3 | Qualcomm
PRO-2018-0164R01 | UnsupportedMediaType_Status_Addition_HTTP(R3) | C-DOT
PRO-2018-0165R01 | UnsupportedMediaType_Status_Addition_HTTP(R2) | C-DOT
TS-0008 (CoAP)
TS-0009 (HTTP)
SHORT DOC NB | SHORTNAME | SOURCE
PRO-2018-0157R01 | TS-0020_WebSocket_subprotocol_names_R2 | Qualcomm
TS-0020 (WebSocket)

## Slide 11: Next Meetings / Calls
Conference Calls
  TBD
Face to Face
  PRO 36 Korea 17 - 21 September 2018