## Slide 1: RDM status report to TP#52
Group Name: oneM2M RDM WG1
Source: Shane HE, TaeHyun KIM, Marianne Mohali (RDM chair, vice chair)
Meeting Date: 2021-11-29 – 2021-12-03 (ETSI and e-meetings)
Agenda Item: TP#52 - Reports from Working Groups

## Slide 2: Items for INFORMATION
  Progress on TR-0068 and TR-0058 (100%)
  TS-0023 CR from TDE(R4/R5), new baseline
  New WI discussion (Device management)

## Slide 3: Issues for DECISION in TP
CR Pack of TS-0023 for approval
  TP-2021-0108-TP52_TS_0023_CR_Pack_R4 (RDM-2021-0081R1,Rel.4)
  TP-2021-0115-TP52_TS_0023_CR_Pack_R5 (RDM-2021-0093,Rel.5)
  New TR-0058 (V4.0.0) for approval (for WI-0092)
  TP-2021-0123, will be presented at closing TP
  New WI proposal for approval
  New WI for IPE-based Device Management with FlexContainers (TP-2021-0078R2)
  WI update
  NONE

## Slide 4: Highlights
Continued Activity in WG1
  WI-0015 - oneM2M Use Case (continue, baseline for R5)
  WI-0092 - Railway Domain Enablement 90% 100%
  WI-0094 - Ontologies for Smart City Services 65%  65%
  WI-0098 - IoT for Smart Lifts 40%  40%
  WI-0101 - Advanced semantic discovery 25% (need input from SDS)
  WI-0104 - SDT based Information Model and Mapping for Vertical Industries – SIMVI 15%20%
  WI-0105 – System enhancements to support AI capabilities 20% 55%

## Slide 5: Next Steps
Continue to advance AI enabled capabilities for oneM2M WI-0105
Continue to advance ontologies for Smart City Services WI-0094
Continue to advance Smart Lifts WI-0098
Continue to advance advanced semantic discovery WI-0101
Continue to advance SDT based Information Model and Mapping for Vertical Industries (Rel.5)
Rel.5 related new work items, new features
Meeting minutes: RDM-2021-0094 (THANKS Joey&Xavier!)

## Slide 6: Next Meetings / Calls
Conference Calls
  2 conference call:
  RDM# 52.1 (20 Dec 2021 12:00-14:00 UTC)
  RDM# 52.2 (17 Jan 2022 12:00-14:00 UTC)
TP#53
  TP#53 on Feb (07-18) 2022 (e-meeting, details to be discussed….
      Advance active WIs
      Rel.5 activities