## Slide 1: RDM status report to TP#54
Group Name: oneM2M RDM WG1
Source: Shane HE, TaeHyun KIM, Marianne Mohali (RDM chair, vice chair)
Meeting Date: from 2022-05-09 to 2022-05-13
Agenda Item: TP#54 - Reports from Working Groups

## Slide 2: Items for INFORMATION
  Progress on TR-0068, TR-0061
  New use cases for TR-0001: Power Utility
  TS-0023 resolutions and new/correct baseline
  WI-0109 joint discussion with SDS/TDE

## Slide 3: Issues for DECISION in TP
CR Pack for approval
  TS-0023 (R4) TP-2022-0039 TP54_TS-0023_R4_CRPACK
  TS-0023 (R5) TP-2022-0038 TP54_TS-0023_R5_CRPACK
  TS-0002 (R5) TP-2022-0040 TP54_TS-0002_R5_CRPACK
  New TR/TS for approval
  NONE
  New WI proposal for approval
  NONE
  WI update
  NONE

## Slide 4: Highlights
Continued Activity in WG1
  WI-0015 - oneM2M Use Case (continue, new use cases)
  WI-0094 - Ontologies for Smart City Services 65% 70%
  WI-0098 - IoT for Smart Lifts 40%
  WI-0101 - Advanced semantic discovery 60%
  WI-0104 - SDT based Information Model and Mapping for Vertical Industries – SIMVI 20% 25%
  WI-0105 - System enhancements to support AI capabilities 60% 70%
  WI-0109 - IPE-based_Device_Management_with_FlexContainers 5% 30%

## Slide 5: Next Steps
Continue to advance AI enabled capabilities for oneM2M WI-0105
Continue to advance ontologies for Smart City Services WI-0094
Continue to advance Smart Lifts WI-0098
Continue to advance advanced semantic discovery WI-0101
Continue to advance SDT based Information Model and Mapping for Vertical Industries (Rel.5)
Continue to advance WI-0109: IPE-based Device Management with FlexContainers
Rel.5 related new work items, new features keep it open
Meeting minutes: RDM-2022-00xx (THANKS Michael!)

## Slide 6: Next Meetings / Calls
Conference Calls
  2 conference call:
  RDM# 54.1 (2nd June 2022 12:00-14:00 UTC)
  RDM# 54.2 (29th June 2022 12:00-14:00 UTC)
TP#55
  TP#55 (details to be discussed….
      Advance active WIs