## Slide 1: SDS Status Report to TP54
Group Name: oneM2M SDS
Source: Peter Niblett, Poornima Shandilya, SeungMyeong Jeong, Wei Zhou
Meeting Date: 2022-05-09 to 2021-05-13

## Slide 2: Summary
24 SDS contributions have been agreed against Rel-2,3,4
8 contributions to date have been agreed against Rel-5
  Recommend we start R5 TSs at SDS 55
ITU-T feedback on TS-0003
  More CRs have been agreed on TS-0003 R2, with mirrors for R3 and R4
Propose to remove resource mapping rules from TS-0001 rel 4
  See slide 6
Issue tracking system is being used
  77 issues currently open, 37 have been closed

## Slide 3: SDS WI Status
Complete
On track
Running behind schedule
Work has stalled

## Slide 4: Rel-4 Progress
  Stage 3 work complete for nearly all Rel-4 features
    PollingChannelURI aggregation is now finalised
  Various maintenance/corrections needed before R4 is complete.
    Final review of TS-0004 against TS-0001 is needed to check that there are no further missing pieces
  Propose to remove resource mapping rules from TS-0001 rel 4 (see slide 6)
Rel-4 XSDs also need to be generated
  Rel-2/3 TS-0004 XSD (long names) are up to date
  Rel-4 started

## Slide 5: Rel-5 Progress
WI-101 (Advanced Semantic Discovery) was progressed at SDS 53.x
Progress on other areas
  IPE/SDT-based Device Management
Eight contributions for R5 TS’s have now been agreed
  Will be added to a CR pack when the new versions of the TSs are started.
  Recommend that we start R5 TSs at TP55.

## Slide 6: Items for Decision
CR Packs:
TS-0001 – TP-2021-0012 – 00-R2, 02-R3, 02-R4 = 4
TS-0003 – TP-2021-0013 – 02-R2, 03-R3, 03-R4 = 8
TS-0004 – TP-2021-0014 – 00-R2, 04-R3, 06-R4 = 10
TS-0008 – TP-2021-0015 – 01-R2, 01-R3, 00-R4 = 2
Request to remove SDS-2019-0476R05-Retarget_via_resourceMappingRules_for_TS0001 from TS-0001 Rel 4.
  TS-0001 resourceMapping function is not complete
  No corresponding TS-0004 contributions
  Propose deferring to Rel 5.