## Slide 1: WG3 TDE54 Status Report
Group: TDE
Source: TDE WG Chair, Andrew Min-gyu Han, Hansung University
TDE WG Vice-chair, Bob Flynn, Exacta GSS
Meeting Date: 2022-05-09 to 2022-05-13
Doc#: TP-2022-0043R01-WG3_TDE_Report_to_TP54

## Slide 2: Summary
WG3 Objectives for TDE54
  Handling 2 baselines (TS-0019 Rel-3/4)
  Handling 4 CR for drafting developers guide (including TR-0047)
  Discussing on InterOp Event
  Discussing on tools support for oneM2M
Status of WIs
WI number | Title | Status | Target Release | TP#53 | TP#54
WI-0097 | Interoperability testing Release 3 | Active | R3 | 99% | 100%
WI-0085 | Conformance Test Specifications Release 3 | Active | R3 | 99% | 100%
WI-0086 | Conformance Test Specifications Release 4 | Active | R4 | 95% | 97%
WI-0103 | oneM2M API guide Release 3 | Active | R3 | 10% | 40%
WI-0106 | Interoperability testing Release 4 | Active | R4 | 0% | 0%
WI-0107 | Developers guide series | Active |  | 0% | 40%
WI-0108 | Conformance Test Maintenance | Active |  | 0% | 0%

## Slide 3: Item for Information
Reviews TS-0019 Rel-3/Rel-4 Baseline specs
Made a big progress on developer guide. Thanks Bob!
Discussion on InterOp Event 2022
  Simple check on InterOp Event 2022 (TTA hosts InterOp, tentative)
  Investigate the candidate of participant of InterOp
Discussion on Tools support for oneM2M
  Tools that are either help with the specification work or help developers.
  SDTTool, oneM2M Extract Attributes, oneM2M Attribute Finder, and so on.
  Hansung University volunteers maintaining oneM2M tools.

## Slide 4: Item for DECISION
CR packs for approval
  TP-2022-0044-TDE_TS-0019_R3_CR_Pack_for_TP54
See TDE-2022-0027R04-TDE54_Document_Allocation

## Slide 5: Next Meetings / Calls
Conference Calls
  TDE#54.1: 31 May 2022 12:00 – 13:30 UTC
  TDE#54.2: 28 Jun 2022 12:00 – 13:30 UTC
TP
  TDE#55: 11 Jul 2022 – 15 Jul 2022 (e-Meeting)

## Slide 6: Thank You!