## Slide 1: ETSI TTF T019 on Performance Evaluation and Analysis for oneM2M Planning and Deployment - status update -
23 September 2022
Xavier PIEDNOIR – ETSI CTI
Doc: TP-2022-0083
Source: ETSI Secretariat
Agenda item: 9
For: Info.

## Slide 2: TTF T019: Reminder of deliverables
TP-2022-0083
Scenarios for evaluation of oneM2M deployments
  → this task will deliver TS 103 839
Model for oneM2M Performances Evaluation
  → this task will deliver TS 103 840
oneM2M Performances Evaluation Tool (Proof of Concept)
  → this task will deliver TR 103 841 as well as source code for the tool hosted in the ETSI Forge
Demonstration of Performance Evaluation and Analysis for oneM2M Planning and Deployment
  → this task will deliver TR 103 842
oneM2M deployment guidelines and best practices
  → this task will deliver TR 103 843

## Slide 3: TTF T019: Performance Evaluation and Analysis for oneM2M Planning and Deployment
A new schedule:
  Work planned to start from Sept 30th 2022
  Initial workplan and timeline shifted accordingly
Experts identified:
  Marie-Agnès PERALDI-FRATI (INRIA)
  Luigi LIQUORI (INRIA)
  William (Bob) FLYNN (Exacta Global Smart Solutions)
  Samir MEDJIAH (as independent expert)
  Thierry MONTEIL (as independent expert)
TP-2022-0083

## Slide 4: TTF T019: new timeline
TP-2022-0083
 | 2022 |  |  |  | 2023 |  |  |  |  |  |  |  |  |  |  |  | 2024 |  |  |  |  |  |  |  |  | 
 | S | O | N | D | J | F | M | A | M | J | J | A | S | O | N | D | J | F | M | A | M | J | J | A | S | O
Task 1 | Scenarios for evaluation of oneM2M deployments |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Task2 | Model for oneM2M Performances Evaluation |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Task 3 | oneM2M Performances Evaluation Tool (Proof of Concept) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Task 4 | Demonstration of Performance Evaluation and Analysis for oneM2M Planning and Deployment |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Task 5 | oneM2M deployment guidelines and best practices |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |