## Slide 1: RDM status report to TP#56
Group Name: oneM2M RDM WG1
Source: Shane HE, TaeHyun KIM, Marianne Mohali (RDM chair, vice chair)
Meeting Date: from 2022-09-26 to 2022-09-30
Agenda Item: TP#56 - Reports from Working Groups

## Slide 2: Items for INFORMATION
  Progress on TR-0068
  TS-0023 CRs, close action items and new baseline (Rel4/Rel5)
  TS-0037, TR-0001, TS-0002 new baseline
  Rel.5 discussion and new work item MetaIoT, as well as future mini-workshop on it

## Slide 3: Issues for DECISION in TP
CR Pack for approval
  TS-0023 : TP-2022-0086-TP56_TS_0023_CR_Pack_R5
  TS-0023 : TP-2022-0085-TP56_TS_0023_CR_Pack_R4
  TS-0037 : TP-2022-0087-TP56_TS-0037_CR_PACK_R4
  New TR/TS for approval
  NONE
  New WI proposal for approval
  TP-2022-0082R01- WI_proposal_for_MetaIoT (Approved at mid TP)
  WI update
  NONE

## Slide 4: Highlights
Continued Activity in WG1
  WI-0015 - oneM2M Use Case (new baseline)
  WI-0094 - Ontologies for Smart City Services 70%, expect to complete next TP
  WI-0098 - IoT for Smart Lifts 40%
  WI-0101 - Advanced semantic discovery 60%  SDS leading now
  WI-0104 - SDT based Information Model and Mapping for Vertical Industries – SIMVI 40%  50%
  WI-0105 - System enhancements to support AI capabilities 75%80%
  WI-0109 - IPE-based_Device_Management_with_FlexContainers 60% SDS leading now

## Slide 5: Next Steps
Continue to advance AI enabled capabilities for oneM2M WI-0105
Continue to advance ontologies for Smart City Services WI-0094
Continue to advance Smart Lifts WI-0098
Continue to advance SDT based Information Model and Mapping for Vertical Industries (Rel.5)
Advance the new work item: MetaIoT
Rel.5 related new features
Meeting minutes: RDM-2022-0081 (THANKS Akash!)

## Slide 6: Next Meetings / Calls
Conference Calls
  2 conference call:
  RDM# 56.1 (18 October 2022 12:00-14:00 UTC)
  RDM# 56.2 (8 November 2022 12:00-14:00 UTC, potentially use it as a workshop on MetaIoT)
TP#57
  TP#57 (2022-11-28, details to be discussed….
      Advance active WIs