## Slide 1: SDS Status Report to TP56
Group Name: oneM2M SDS
Source: Peter Niblett, Poornima Shandilya, SeungMyeong Jeong, Wei Zhou
Meeting Date: 2022-09-26 to 2021-09-30

## Slide 2: Summary
16 new SDS contributions have been agreed against Rel-2,3,4
11 contributions to date have been agreed against Rel-5
  Recommend we start R5 TSs now
ITU-T feedback on TS-0003
  No updates since TP55
Decision has been reached on IANA registration for CoAP
  We will change the CoAP option numbers for R2, R3, R4
  This is a breaking change, but interoperation with unchanged clients is still possible
Issue tracking system is being used
  91 issues currently open, 57 have been closed

## Slide 3: SDS WI Status
Complete
On track
Running behind schedule
Work has stalled

## Slide 4: Rel-4 Progress
  Stage 3 work complete for all Rel-4 features
  TS-0001 and TS-0040 have been reviewed by editHelp.
  TS-0003, TS-0004, TS-0009, TS-0022 are ready for editHelp
  Some TSs have not changed since R3.
    Do we just change the document number and history?
  TS-0008 (CoAP binding) needs some work
    Some agreed CRs still to be applied
    Waiting for IANA registration

## Slide 5: Rel-5 Progress
Eleven contributions for R5 TS’s have now been agreed
  Will be added to a CR pack when the new versions of the TSs are started.

## Slide 6: Items for Decision
CR Packs:
TS-0001 – TP-2022-0097 – 01-R2, 01-R3, 02-R4 = 4
TS-0004 – TP-2022-0095 – 01-R2, 01-R3, 04-R4 = 6
TS-0008 – TP-2022-0096 – 01-R2, 01-R3, 01-R4 = 3
TS-0022 – TP-2022-0098 – 01-R2, 01-R3, 01-R4 = 3

## Slide 7: Conference Calls
Meeting | Date | Time (UTC)
SDS 56.1 | Mon 10-Oct-2022 | 12:00 – 13:30
SDS 56.2 | Mon 24-Oct-2022 | 12:00 – 13:30
SDS 56.3 | Mon 31-Oct-2022 | 12:00 – 13:30
Dates subject to confirmation