| Minutes |
| --- |
| Meeting title: | TST Ordinary Meeting #22.3 |
| Chair: | JaeSeung Song, KETI (jssong@sejong.ac.kr) |
| Secretary: | Changho RYOO, TTA, (chang@tta.or.kr) |
| Meeting Date: | 2016-05-03 |
| Meeting Details: | Meeting Format Conf Call https://attendee.gotowebinar.com/register/3931759396306124036 |
| Intended purpose of document: | Decision Discussion Information Other <specify> |

oneM2M Notice

The document to which this cover statement is attached is submitted to oneM2M.  Participation in, or attendance at, any activity of oneM2M, constitutes acceptance of and agreement to be bound by terms of the Working Procedures and the Partnership Agreement, including the Intellectual Property Rights (IPR) Principles Governing oneM2M Work found in Annex 1 of the Partnership Agreement.

1   Opening of meeting

## 1.1	Welcome

JaeSeung Song (WG6 Chair) opened the call.

The meeting is held using GoToMeeting.

## Meeting Schedule

13:00 to 15:00 UTC

## 1.3	Attendees

See Annex 1

# 2	Review and Approval of Agenda

Document TST-2016-0076R01-Agenda

Presented by JaeSeung Song (WG6 Chair)

Comments and Issues

  - Editorial change: Fix errors on the date for Interop.

Decisions and Actions

  - NOTED: TST-2016-0076R01-Agenda

  - AGREED: TST-2016-0076R02-Agenda

# 3  Review and Approval of Previous Minutes

Document TST-2016-0063-Minutes

Presented by Chair

Comments and Issues

- No comments

Decisions and Actions:

- AGREED:  TST-2016-0063-Minutes agreed by correspondence

# 4	Objectives for the Meeting

- Agree on baseline specifications

- Handle input contributions

- Preparation of the 2nd Interop. Event

- Plan for the TST 23 Seoul meeting

5	Action Item Status

| # | Action item | Deadline | Owner | Status |
| --- | --- | --- | --- | --- |
| AI-TST-20-1 | Test requirements analysis | - | Miguel (ETSI) | Ongoing |
| AI-TST-21-1 | Plan for Rel-2 Interop. spec. | TP#23 | Laurent (ETSI) | Ongoing |
| AI-TST-22-1.1 | Prioritise and develop REG TPs | 18.Mar.’ 16 | Miguel (ETSI) | Ongoing |
| AI-TST-22-1.2 | Prioritise and develop DMR TPs | 18.Mar.’16 | Miguel (ETSI), Mahdi (Sensinov) | Ongoing |
| AI-TST-22-1.3 | Prioritise and develop SUB TPs | 18.Mar.’16 | Sungchan (KETI), Jason (Huawei) | Ongoing |
| AI-TST-22-1.4 | Prioritise and develop GMG TPs | 18.Mar.’16 | Sookhyun (TTA), Jason (Huawei), Bob (IDC) | Ongoing |
| AI-TST-22-1.5 | Prioritise and develop DIS TPs | 18.Mar.’16 | Sookhyun (TTA), Sungchan (KETI) | Ongoing |
| AI-TST-22-1.6 | Prioritise and develop LOC TPs | 18.Mar.’16 | Sookhyun (TTA), Jason (Huawei) | Ongoing |
| AI-TST-22-1.7 | Prioritise and develop DMG TPs | 18.Mar.’16 | Mahdi (Sensinove), Jason (Huawei) | Ongoing |
| AI-TST-22-1.8 | Prioritise and develop CMDH TPs | 18.Mar.’16 | Mahdi (Sensinove) | Ongoing |
| AI-TST-22-1.9 | Prioritise and develop SEC TPs | 18.Mar.’16 | Franck (EGM) | Ongoing |
| AI-TST-22-1.10 | Prioritise and develop ANN TPs | 18.Mar.’16 | Bob (IDC) | Ongoing |
| AI-TST-22-2 | Call for testing tool vendors | 31.Mar.’16 | Laurent (ETSI) | Ongoing |
| AI-TST-22-3 | Identify TPs for pre-conformance testing | 12.Apr.’ 16 | Ting Miao (KETI), Miguel (ETSI) | Ongoing |
| AI-TST-22-4 | Develop TTCN-3 codes for pre-conformance testing | 30.Apr.’ 16 | Miguel (ETSI) | DONE |
| AI-TST-22-5 | Call for TTCN-3 task force | 30.Apr.’ 16 | Miguel (ETSI), JaeSeung (KETI) | DONE |
| AI-TST-22-6 | Estimate the amount of funding for the task force | 18.Mar.’ 16 | Miguel (ETSI) | DONE |
| AI-TST-22-7 | Update WID for TS-0015 Testing framework | 18.Mar.’16 | Laurent (ETSI), Jason (Huawei) | DONE |
| AI-TST-22-8 | Prepare 2nd Interop. Event | 18.Mar.’16 | Keebeum (TTA) | Ongoing |

6	Contributions

6.1 Input contributions on Baseline TSes

- Document TST-2016-0073, TS-0013-Interoperability_Testing V1_1_1,

- Presented by ETSI

- Comments and Issues:

  - The contribution is the oneM2M- TS-0013 Interoperability Testing V1.1.1, which including following implemented contributions:

- TST-2016-0062-fanoutpoint_short_name_correction

- Update of the Normative references to Release 1 update specifications

  - No comments and agreed with new baseline

- Decisions and Actions:

  - AGREED: TST-2016-0073

- Document TST-2016-0078, TS-0018_new_baseline v0_0_8

- Presented by KETI

- Comments and Issues:

  - The contribution is the oneM2M-TS-0018-V-0.0.8, which including following implemented contributions:

- TST-2016-0056-Test_Purpose_GMG_CREATE_crs_accepted

- TST-2016-0047R01-TS-0018-Test_Purposes_contribution

- TST-2016-0058-Test_Purposes_for_DIS

- TST-2016-0059-Test_Purposes_for_LOC

  - No comments and agreed with new baseline

- Decisions and Actions:

  - AGREED: TST-2016-0078

6.2. Input contributions to TST-0013

- Document TST-2016-0075-TS-0013_Interoperability_Testing-V1_1_1

- Presented by CDOT

- Comments and Issues:

  - This CR make some corrections in stimulus part in Test Descriptions

  - Not presented

- Decisions and Actions:

  - POSTPONED: TST-2016-0075

- Document TST-2016-0079 TS-0013-ACP_and_Notification_Modification

- Presented by TTA

- Comments and Issues:

  - This contribution proposes some modification in AccessControlPolicy and Notification Test Descriptions.

  - No comments

- Decisions and Actions:

  - AGREED: TST-2016-0079

- Document TST-2016-0083 InterOp_TC_updates

- Presented by Convida Wireless

- Comments and Issues:

  - This STE CR proposes to correct test case id and test steps description for few test cases.

- Decisions and Actions:

  - AGREED: TST-2016-0083

6.3. Input contributions to TST-0015

- Document TST-2016-0074- TS-0015_update_and_editorials

- Presented by ETSI

- Comments and Issues:

  - This CR is updated and editorial on TS-0015 version 0.4.0

- Decisions and Actions:

  - AGREED: TST-2016-0074

6.4. Input contributions to TST-0018

- Document TST-2016-0081- TS-0018_Test_purpose_contribution,

- Presented by ETSI

- Comments and Issues:

  - This contribution proposes some changes in the existing TPs for the groups DMR/CRE, DMR/RET and DMR/UPD of the TS-0018 – Test Suite Structure and Test Purposes.

- Decisions and Actions:

  - AGREED: TST-2016-0081

6.5. TS-0019: ATS

- Document TST-2016-0082-TS-0019_TTCN-3_Test_cases,

- Presented by ETSI

- Comments and Issues:

  - Revised to R01 and Agreed (The contribution should be marked properly. This test cases will be used as the test cases for the 2nd interoperability event)

- Decisions and Actions:

  - NOTED: TST-2016-0082

  - AGREED: TST-2016-0082R01

6.6. Input contributions to Interoperability Event

- NONE

6.7. Other

- Document TST-2016-0077- TTCN-3 Task Force planning

- Presented by Chair

- Comments and Issues:

  - Spirent communications commented that this TF should be continuous work not just for a year. A revised document will be submitted to TST 23 and TP 23

- Decisions and Actions:

  - NOTED: TST-2016-0077

7 	Planning for next Meeting(s)

7.1. Interim meetings between TP#22 and TP#23

7.2. Face-to-Face:

- 2nd Interop. Event: May. 10-13, South Korea

- TST#23: May. 16-20, South Korea

- TST#24: July. 18-22, USA

8	Any other business

- Document TST-2016-0069-TS-0001_ TODO list for TST towards Certification

- Presented by Huawei

- Comments and Issues:

  - Suggest TST WG to technically coordinate regional CBs. A following up discussion paper will be prepared suggesting roles of TST WG in terms of oneM2M certification

- Decisions and Actions:

  - NOTED: TST-2016-0069

9	Closure of meeting

- Chair closed the call at 15:00 pm UTC.

Annex 1	Participants list

| Last Name | First Name | Email Address |
| --- | --- | --- |
| Ben Alaya | Mahdi | benalaya@sensinov.com |
| Catmur | Richard | richard.catmur@spirent.com |
| Choi | Sungchan | csc@keti.re.kr |
| Flynn | Bob | flynn.bob@convidawireless.com |
| Jeon | Seonsu | ssjeon@tta.or.kr |
| Jeon(TTA) | Sookhyun | shjeon@tta.or.kr |
| Kim | Keebum | keebum.kim@tta.or.kr |
| Kim | Bongjin [Dt&C] | bongjin_kim@dtnc.net |
| Lee | Alex[Dt&c] | alex.lee@dtnc.net |
| Reina Ortega | Miguel Angel | miguelangel.reinaortega@etsi.org |
| Trapero | Rosario | rtmiralles@at4wireless.com |
| Velez | Laurent | laurent.velez@etsi.org |
| Yamashita | Osamu | Osamu.Yamashita@anritsu.com |
| Yin | Jiaxin (Jason) | yinjiaxin@huawei.com |
| MIAO (KETI) | Martin | novamartin@keti.re.kr |
| Sfez | Aurélie | aurelie.sfez@etsi.org |
| Song | Jaeseung | jseungsong.sju@gmail.com |
| Thorius | Neal | neal.thorius@anritsu.com |
| da Silva | Francisco | Francisco.daSilva@huawei.com |
| kim | bongjin | bongjin_kim@dtnc.netg |