| Minutes |
| --- |
| Meeting title: | TST Ordinary Meeting #23.2 |
| Chair: | JaeSeung Song, KETI (jssong@sejong.ac.kr) |
| Secretary: | Changho RYOO, TTA, (chang@tta.or.kr) |
| Meeting Date: | 2016-06-19 |
| Meeting Details: | Meeting Format Conf Call https://global.gotomeeting.com/join/635936789 |
| Intended purpose of document: | Decision Discussion Information Other <specify> |

oneM2M Notice

The document to which this cover statement is attached is submitted to oneM2M.  Participation in, or attendance at, any activity of oneM2M, constitutes acceptance of and agreement to be bound by terms of the Working Procedures and the Partnership Agreement, including the Intellectual Property Rights (IPR) Principles Governing oneM2M Work found in Annex 1 of the Partnership Agreement.

1   Opening of meeting

## 1.1	Welcome

JaeSeung Song (WG6 Chair) opened the call.

The meeting is held using GoToMeeting.

## Meeting Schedule

13:00 to 15:00 UTC

## 1.3	Attendees

To be updated

# 2	Review and Approval of Agenda

Document TST-2016-0110-Agenda

Presented by JaeSeung Song (WG6 Chair)

Comments and Issues

  - Inform that TST 23.1 (dated on Jun 07, 2016) was cancelled and the documents submitted on TST 23.1 will be treat at this meeting

Decisions and Actions

  - AGREED: TST-2016-0110-Agenda

# 3  Review and Approval of Previous Minutes

Document TST-2016-0094-Minutes

Presented by Chair

Comments and Issues

- No comments

Decisions and Actions:

- AGREED:  TST-2016-0094-Minutes agreed by correspondence

# 4	Objectives for the Meeting

- Agree on new base line specifications

- Joint discussion with SEC

- Handle a draft WID for developer guide

- Share discussion on TF-001 in the previous SC meeting

5	Action Item Status

| # | Action item | Deadline | Owner | Status |
| --- | --- | --- | --- | --- |
| AI-TST-20-1 | Test requirements analysis | - | Miguel (ETSI) | Ongoing |
| AI-TST-21-1 | Plan for Rel-2 Interop. spec. | TP#23 | Laurent (ETSI) | Ongoing |
| AI-TST-22-1.1 | Prioritise and develop REG TPs | 18.Mar.’ 16 | Miguel (ETSI) | Ongoing |
| AI-TST-22-1.2 | Prioritise and develop DMR TPs | 18.Mar.’16 | Miguel (ETSI), Mahdi (Sensinov) | Ongoing |
| AI-TST-22-1.3 | Prioritise and develop SUB TPs | 18.Mar.’16 | Sungchan (KETI), Jason (Huawei) | Ongoing |
| AI-TST-22-1.4 | Prioritise and develop GMG TPs | 18.Mar.’16 | Sookhyun (TTA), Jason (Huawei), Bob (IDC) | Ongoing |
| AI-TST-22-1.5 | Prioritise and develop DIS TPs | 18.Mar.’16 | Sookhyun (TTA), Sungchan (KETI) | Ongoing |
| AI-TST-22-1.6 | Prioritise and develop LOC TPs | 18.Mar.’16 | Sookhyun (TTA), Jason (Huawei) | Ongoing |
| AI-TST-22-1.7 | Prioritise and develop DMG TPs | 18.Mar.’16 | Mahdi (Sensinove), Jason (Huawei) | Ongoing |
| AI-TST-22-1.8 | Prioritise and develop CMDH TPs | 18.Mar.’16 | Mahdi (Sensinove) | Ongoing |
| AI-TST-22-1.9 | Prioritise and develop SEC TPs | 18.Mar.’16 | Franck (EGM) | Ongoing |
| AI-TST-22-1.10 | Prioritise and develop ANN TPs | 18.Mar.’16 | Bob (IDC) | Ongoing |

6	Contributions

6.1 Input contributions on Baseline TSes

- Document •	TST-2016-0106, TS-0015-Testing_Framework-V0_6_0

- Presented by Huawei

- Comments and Issues:

  - The contribution is the oneM2M- TS-0015-Testing_Framework-V0_6_0, which including following implemented contributions:

- TST-2016-0088R02-CR_TS-0015-TTCN_Verification

  - Editorial changes on version number

  - Need to decide whether this specification is including in Rel 2.

  - No comments and agreed with new baseline

- Decisions and Actions:

  - NOTED: TST-2016-0106

  - AGREED: TST-2016-0106R01

- Document TST-2016-0108- TS-0013 Interoperability Testing V1.1.2,

- Presented by ETSI

- Comments and Issues:

  - The contribution is the oneM2M- TS-0013 Interoperability Testing V1.1.2, which including following implemented contributions:

- TST-2016-0079-TS-0013-ACP_and_Notification_Modification

- TST-2016-0083-InterOp_TC_updates

  - No comments and agreed with new baseline

- Decisions and Actions:

  - AGREED: TST-2016-0108

6.2. Input contributions to TST-0013

- NONE

6.3. Input contributions to TST-0015

- NONE

6.4. Input contributions to TST-0018

- NONE

6.5. TR-0025: oneM2M developer guide

- NONE

6.6. Input contributions to Interoperability Event

- NONE

6.7. Other

New Work Item

- Document TST-2016-0109, WI-00XX Developer guide series

- Presented by ETSI

- Comments and Issues:

  - This work item proposes to produce a series of Technical Reports to provide guideline for developers who want to use functionalities offered by an oneM2M service platform.

  - Question on when this item is target to propose on TP 23 or TP 24

  - Comments on co-operation with SEC/MAS group: plan to send e-mail discussion to each WGs or propose to joint session.

  - Any impact on Rel.2: double check

  - Encouragement for participating for supporting company: contact to Laurent (ETSI)

- Decisions and Actions:

  - NOTED: TST-2016-0109

OTHER

- Document TST-2016- 0107, Requirements collections v0.2 – statistics

- Presented by ETSI

- Comments and Issues:

  - Adding statistics to Requirements collections

  - No comments

- Decisions and Actions:

  - NOTED: TST-2016-0107

- Document TST-2016- 0111, Test Suite Structure and Test Purposes from TS-0003-V1.4.2,

- Presented by EGM and KETI

- Comments and Issues:

  - Review of the TSS&TP derived from TS-0003-V1.4.2

  - Comments on when TSS&TP derived from TS-0003: could be start on TP 23 and propose to Joint session

  - Suggest starting to consider for timeline and prioritization

  - Could be different scope of works on Rel 1 and Rel 2: maintenance, obsolete, compliance and clarification on Rel.

  - Plan to propose to Joint session

- Decisions and Actions:

  - NOTED: TST-2016-0111

7 	Planning for next Meeting(s)

7.1. Interim meetings between TP#23 and TP#24

- TST#23.3: 2016-Jul-05, UTC 12:30-14:00

7.2. Face-to-Face:

- TST#24: July. 18-22, Montreal, Canada

8	Any other business

- SC Certification Ad-Hoc conference call: 27th. Jun, 2016, UTC 13:30~15:00

- oneM2M Testing & Certification session on TP 24

9	Closure of meeting

- Chair closed the call at 15:00 pm UTC.