| MINUTES |
| --- |
| Meeting: | TST#37 |
| Chair: | JaeSeung Song, KETI, jssong@sejong.ac.kr |
| Secretary: | Peter J. Kim, TTA, pjk@tta.or.kr |
| Meeting Date: | 2018-09-17 ~ 2018-09-21 |
| Meeting Details: | Face-to-face meeting, Washington D.C., USA |
| Intended purpose of document: | Decision Discussion Information Other <specify> |
| Template Version:23 February 2015 (Dot not modify) |

oneM2M Notice

The document to which this cover statement is attached is submitted to oneM2M.  Participation in, or attendance at, any activity of oneM2M, constitutes acceptance of and agreement to be bound by terms of the Working Procedures and the Partnership Agreement, including the Intellectual Property Rights (IPR) Principles Governing oneM2M Work found in Annex 1 of the Partnership Agreement.

1	Opening of the meeting

1.1	Welcome

WG6 Chair, JaeSeung Song, opened the meeting and drew the participants’ attention to the oneM2M notice on the cover page of the agenda.

1.2	Schedule

- 17. Sep. (Mon): 14:00 ~ 15:30 (TST #1 – Room 9A)

- 18. Sep. (Tue): 15:30 ~ 17:00  (ARC/PRO/TST – Room 9A)

- 19. Sep. (Wed): 15:30 ~ 17:00  (TST #2 – Room 9A)

- 20. Sep. (Thu): 08:30 ~ 10:00  (ARC/PRO/TST – Room 9A)

- 20. Sep. (Thu): 10:30 ~ 12:00  (TST #3 – Room 9B)

Note: See detailed document allocation in TST-2018-0083 and its revisions.

1.3	Attendees

Note: See attendees list from the oneM2M portal.

2	Review & Approval of Agenda

| TST-2018-0140R01 | TST 37 agenda | TST Chair (KETI) |
| --- | --- | --- |

TST-2018-0140R01 was AGREED

3	Review & Approval of Previous Minutes

| TST-2018-0138 | TST 36.1 Minutes | Secretary |
| --- | --- | --- |

Agreement by correspondence

TST-2018-0138 was AGREED

4	Review of Objectives for the Meeting

- Managing TSes/TRs

- Handle input contributions on managing TSes and TRs

- Make progress on Developer Guides

- Development of new TPs

5	Review of open Action Status

None

6	Contributions

Note: See detailed document allocation in TST-2018-00141 and its revisions.

6.1	TSes and TRs for approval (1 contributions)

| TST-2018-0145 | TR-0051-oneM2M_API_guide-V0_3_0 | ETSI |
| --- | --- | --- |

Comment/Issue: None

TST-2018-0145 was AGREED

6.2	TS-0018: Test suite structure and test purposes (2 contribution)

| TST-2018-0139 | TS-0018_TP_flexContainers | Convida |
| --- | --- | --- |

Comment/Issue: Revision expected

TST-2018-0139 was NOTED

| TST-2018-0146 | TS-0018_Changes_for_retargeting_TPs_R2 | Miguel Angel Reina Ortega, ETSI |
| --- | --- | --- |

Comment/Issue: None

TST-2018-0146 was AGREED

6.3	TS-0019: Abstract Test Suite and Implementation eXtra Information for Test (2 contribution)

| TST-2018-0147 | TS-0019_Test_strategy_and_test_component_details_R2 | Miguel Angel Reina Ortega, ETSI |
| --- | --- | --- |

Comment/Issue: None. Mirror document for Release1 will be contributed later.

TST-2018-0126 was AGREED

| TST-2018-0148 | TS-0019 TTCN-3 Test cases | Miguel Angel Reina Ortega, ETSI |
| --- | --- | --- |

Comment/Issue: None

TST-2018-0148 was AGREED

6.4	TR-0047: 3GPP interworking (1 contribution)

| TST-2018-0143R01 | 3GPP_UseCases | Convida |
| --- | --- | --- |

Comment/Issue: Further development in the future required.

TST-2018-0143R01 was NOTED

TST-2018-0143R02 was AGREED

| TST-2018-0152 | 3GPP_provision_UEs | Convida |
| --- | --- | --- |

Comment/Issue:None

TST-2018-0152 was NOTED

TST-2018-0152R01 was AGREED

6.5	TR-0051: API Guide (1 contributions)

| TST-2018-0144 | CR for TR-0051 | XIE QIAN(caict) |
| --- | --- | --- |

Comment/Issue: None

TST-2018-0144 was NOTED

TST-2018-0144R01 was AGREED

| TST-2018-0149 | TR-0051 adding introduction for open API collection | KETI |
| --- | --- | --- |

Comment/Issue: Further discussion needed

TST-2018-0149 was NOTED

TST-2018-0149R01 was AGREED

| TST-2018-0150 | TR-0051 editorial changes | KETI |
| --- | --- | --- |

Comment/Issue: None

TST-2018-0150 was AGREED

| TST-2018-0151 | TR-0051-oneM2M_API_guide-V0_3_1 | ETSI |
| --- | --- | --- |

Comment/Issue: None

TST-2018-0151 was AGREED

6.6	Other issues

LS reply to GCF

  - Will respond with very basic text to indicate the open channel between oneM2M and GCF. This will be championed by Keebum Kim from TTA.

| TST-2018-0153 | Reply_to_LS_on_GCF_oneM2M_certification _status | Keebum Kim, TTA |
| --- | --- | --- |

Comment/Issue: None

TST-2018-0153 was NOTED

Release2 planning

  - PollingChannel (done), new profile (not yet)

  - Non-blocking (done), new profile (not yet)

  - Group (done), extend IN-CSE profile (not yet)

  - Discovery (done), extend IN-CSE profile (not yet)

  - Result content (done), extend IN-CSE profile (not yet)

  - TLS1.3 (few tests for registration, basic operations (including notifications from CSE) -> no TPs, no TCs -> To be done if oneM2M security specs includes TLS1.3 by TP#37 ( postponed by SEC, so not to be included in TST R2

  - flexContainer (some TPs implemented), extend IN-CSE profile (not yet)

  - Retargeting (some TPs implemented), extend IN-CSE profile (not yet)

  - Hybrid addressing mechanisms (to be decided based on contributions, TPs and profiles should be prepared)

  - Missing profiles ( To be done before TST 38

Release 3 planning

  - Announcement ( TPs are finished, No profiles yet

  - 3GPP interworking ( TPs need to be prepared, No profiles yet

  - TimeSeries (not verified) ( TPs are finished, No profiles yet

  - Location ( Some TPs but need to revisit, No profiles yet

  - Semantic ( Eurecom will work on this by TST 38

  - Generic IPE framework (including OCF interworking)

  - HAIM

  - Dynamic Authorization

  - Schedule:

    - Missing profiles ( complete before TST40 (May 2019)

    - Missing TPs ( to be implemented before TST40 (May 2019)

Developer Guides

  - 3GPP interworking developer guides

    - One 3GPP interworking Dev. Guide to cover both use cases

  - API Guides (TR-0051)

    - Clauses 5 introduction

    - More APIs

    - Target TST38 (Dec. 2018)

Next Interop

  - 2019 September and November at Korea(Seoul or Jeju), Europe and India (in connection with TP)

  - Features: 3GPP Interworking, Semantics, Smart City, Simplified (e.g. API level simplification) features

7	Planning for next Meetings

7.1	Face to Face Meetings

TST#37: 17-21, September, Bundang TTA, South Korea

TST#38: 03-07, December, Kanazawa, Japan

7.2	Next Conference Calls

TST#37.1: 17 October 2018

TST#37.2: 06 November 2018

8	Any other business

- None

9	Closure of meeting