## Slide 1: Proposed Way Forward with Device Management and Work Item WI-0099
Marianne Mohali– Orange
Cyrille Bareau– Orange

## Slide 2: WI-0099 Objective Reminder
After introduction of SDT Device Management with flexContainer, it had been decided to study the migration of the Device Management model based on Management Object (<mgmtObj>) model towards SDT model.
This action plan included:
  Provide a temporary TR with a mapping between <mgmtObj> and the SDT DM <flexContainer>;
  List in this TR all the specifications and sections that will have to be updated when <mgmtObj> will be replaced by SDT;
  List in this TR the issues to be resolved by removing the <mgmtObj> after migration and the proposed solutions;
  Depending on the TR outcomes, decide whether <mgmtObj> should be removed or not in oneM2M Release 4.
TR-0067 intended to provide the study as part of the action plan above.

## Slide 3: Work progress
SHORT DOC NB | SHORTNAME | STATUS | AGAINST TS/TR (VERSION) | MEETING
RDM-2020-0005 | Presentation_of_Device_Management_in_SDT | Noted | TS-0023 | RDM 44
RDM-2019-0127R03 | TS0023 Device_Management_in_SDT | Agreed | TS-0023 v4.3.0 | RDM 44
TP-2020-0021R01 | WI-Management Object Migration | Approved |  | TP 44
RDM-2020-0081R01 | New TR-0067 for Study on Management Object Migration to SDT | Agreed |  | RDM 47
RDM-2021-0012R01 | TR-0067 Updates related to other CRs | Agreed | TR-0067 v 0.1.0 | RDM 49
RDM-2021-0013R01 | TR-0067 v0.1.0 Management_Object_Migration_to_SDT_ New baseline | Agreed | TR-0067 v0.0.1 | RDM 49
TP-2021-0015 | WI-0099 Update | Agreed | WI-0099 v0.0.1 | TP 49
RDM-2021-0035 | TR-0067 Proposal for Annex related to OMA | Draft | TR-0067 v0.1.0 | RDM 50
RDM-2021-0036 | TR-0067 Proposal for Annex related to BBF TR-069 | Draft | TR-0067 v0.1.0 | RDM 50
RDM-2021-0037 | TR-0067 Proposal for Annex related to LwM2M | Draft | TR-0067 v0.1.0 | RDM 50
RDM-2021-0038R01 | TR-0067 Proposed changes to general part | Agreed | TR-0067 v0.1.0 | RDM 50
RDM-2021-0040R01 | TR-0067 Proposal for Annex related to TS-0023 | Agreed | TR-0067 v0.1.0 | RDM 50
RDM-2021-0039R02 | TR-0067 Proposed changes to annexes for TS-1 and TS-4 | Agreed | TR-0067 v0.1.0 | RDM 50
RDM-2021-0046 | TR-0067 v0.2.0 new Baseline | Agreed | TR-0067 | RDM 50.1
TR-0067 | Study on Management Object migration to SDT | Draft | TR-0067 | 

## Slide 4: Current situation
After a full set of contributions for management object migration, we have reached a point where we identified features that cannot be migrated without impacting the SDT principles:
  <mgmtObj> mapping requires a one-to-one mapping with external DM technology data model, which is fine for DM technologies such as OMA DM/LwM2M or BBF/TR-181, but not adapted to other IoT standards.
  <mgmtObj> are used in oneM2M security-related specifications (TS-0003, TS-0016, TS-0022, TS-0032), with specializations that are not purely DM constructs.
  This is a CSE-based model, not IPE-based.
It would complexify the SDT model we want to propose, whereas we precisely want a simpler, restrained, abstract, IPE-based approach sufficient to handle IoT networks.
It is not desirable to engage in a full migration of the current DMG CSF based on <mgmtObj> to a SDT-based DM

## Slide 5: Proposed Conclusion to Management Object Migration Work Item
Provide the final analysis via a contribution to TR-0067.
Conclude that the <mgmtObj> migration is a dead end due to some features that cannot be mapped in a useful way and then <mgmtObj> should not be removed from oneM2M Release 4.
Move WI-0099 to 100% completed at this TP 51.
Create a new rel-5 Work Item with the following objectives:
  Extend the SDT model, based on the IPE guidelines, less ambitious but more flexible and easier to use.
  Define more abstract Device Management APIs independent from any external DM technology.
  Specify this solution in a new specific TS, that would be referenced in the IPE guidelines defined in TS-0033 (Interworking Framework) so that it could be easily extended in existing interworking specifications such as TS-0021 (AllJoyn), TS-0024 (OCF), TS-0030 (Ontology-based), TS-0035 (OSGi) and TS-0040 (Modbus), or to come such as TR-0042 (WoT), TR-0064 (ZigBee) or TR-0065 (SensorThings), etc.

## Slide 6
Thanks!