| MINUTES |  |
| --- | --- |
| Meeting: | SDS 41.1 |
| Chair: | Chair: Dale Seed, Convida Wireless Vice-chair: SeungMyeong Jeong, KETI Vice-chair: Wei Zhou, Datang Vice-chair: Peter Niblett, IBM |
| Secretary: | Karen Hughes, ETSI |
| Meeting Date: | 25 July 2019 |
| Meeting Details: | SDS 41.1 Conference call |
| Intended purpose of document: | Decision Discussion Information Other <specify> |
| Template Version:23 February 2015 (Do not modify) |  |

oneM2M Notice

The document to which this cover statement is attached is submitted to oneM2M.  Participation in, or attendance at, any activity of oneM2M, constitutes acceptance of and agreement to be bound by terms of the Working Procedures and the Partnership Agreement, including the Intellectual Property Rights (IPR) Principles Governing oneM2M Work found in Annex 1 of the Partnership Agreement.

1	Opening of the meeting

1.1	Welcome

Dale Seed, SDS Chair, opened the meeting and welcomed the participants to the call. He advised the delegates to read the legal notices on the cover page of the agenda as well as the statement regarding engagement with companies added to the U.S. Export Administration Regulations (EAR) entity list in oneM2M activities which may be found one the oneM2M website:  http://www.onem2m.org/about-onem2m/intellectual-property-rights

1.2	Objectives

- Quick Review of Actions and TS/TR baselines

- Review new baselines

- Contributions

2	Review & Approval of Agenda

| SDS-2019-0420 | Agenda_SDS_41_1 | SDS Chair |
| --- | --- | --- |

SDS-2019-0420 was AGREED

3	Review & Approval of Previous Minutes

| SDS-2019-0348 | Minutes SDS40.4 | Karen Hughes, Secretariat |
| --- | --- | --- |

SDS-2019-0391 was AGREED (by correspondence)

4	Action Item Status

| Number | Action | Responsible | Status |
| --- | --- | --- | --- |
| A-SDS-40.4-1 | A-SDS-40.4-01: follow-up on the Discovery/Retrieval/RCN discussion - Peter to update the slides and correct any typos/errors - Peter to update the slides with the answers from Catalina - Catalina to correct any mis-matches between the ARC & PRO contributions - Peter to highlight any actions or points that need to be clarified - Peter to make a list other CRs and corrections that are needed Peter to propose filterUsage and RCN values | Peter, Catalina | consensus on a way forward. Catalina & Leila will prepare contributions to be presented at the next call. This will be the focus of the next call |
| A-SDS-40.1-1 | Consider and if necessary create R2 mirror for: SDS-2019-0104R03-Add_missing_attributes_of_ACP_resource (see change 3) | Wei |  |
| A-SDS-40.1-2 | Consider and if necessary create R2 mirror for: SDS-2019-0116R01-TS0004-CR_semantics_related_editorial_fixes SDS-2019-0148R01-CR_remove_schedule_resource_R3 SDS-2019-0299R01-TS0004-A_39_2-1 | Convida |  |
| A-SDS-39.1-1 | Need to add support for notify response in clause 8.1.2 in TS-0001 to indicate additional RCN values in the notification response | Dale |  |
| A-SDS-39-01 | TS-0004, clause 8.4.3 – investigate example 3 when an intermediary resource doesn’t have access privilege | Peter | SDS-2019-0302 SDS-2019-0186 need Peter to be present to close this action |
| A-SDS-39-02 | Follow up action related to SDS-2019-0050 on areaNwkInfo, C-DOT to investigate the concepts of areaNwkInfo and the area network device | C-DOT | need C-DOT to be present to close this action |
| A-SDS-39-05 | Per SDS-2019-0132, C-DOT will follow up and update TS-0022 Rel-4 to add Web Sockets and MQTT to the PoA of registration resource type | C-DOT | SDS-2019-0132R05 |
| A-SDS-39-08 | Per PRO-2018-0269R01, Bob to follow-up and consider the time out scenario in TS-0004 clause 7.5.1.2.19 | Bob | Bob will work with Peter to ensure that he has addressed his concerns |
| A-SDS-39-09 | ARC-2018-0047R01 was agreed in TP33. However, it was not integrated into TS-0001. The issue addressed by ARC-2018-0047R01 still needs to be addressed | Bob | 5/19/2019 – Bob commented he has to research this more. |
| A-PRO-16-02 | Investigate MQTT Binding on Mcc’ | SeungMyeong & Peter | 5/19/2019 – Peter is going to consider a contribution. Need to decide if we want to put the effort into supporting use of MQTT over Mcc’ or not. |
| A-PRO-24.2-01 | Provide more information on SPARQL errors | Bob Flynn |  |
| A-PRO-26-01 | Register CoAP codes with IANA | Peter & Laurent | This issue is oneM2M is using option numbers for “critical” and “elective” type options but should only be using “critical”. This would require oneM2M to renumber its options. Peter to put contribution for us to review. |
| A-PRO-33-01 | Raise CR to add procedure for networkCoordinated attribute | Bob |  |
| A-PRO-34.2-03 | TS-0008. Use of non-confirmable needs to be clarified. Is the receiver required to treat a non-confirmable request (other than multicast) as an error? | Peter |  |
| A-ARC-35-02 | Review the associated reference points in the tables in clause 10 of TS-0001 | SeungMyeong | SeungMyeong to bring in CRs to remove “associated reference point” columns from TS-0001 R2/R3/R4 and TS-0034 |
| A-SEC-33-02 | Open issues found in TST-0010: Deriving nodeID from <serviceSubscribedAppRule> Define credential-IDs for certificates Use of Wildcard “*” in certificates? Include CSE registration credentials in service subscription? Consider certificates that would include an App-ID | Dale | This will be discussed in a joint SDS/TDE call/meeting. |
| A-SEC-33-03 | Check whether AE impersonation prevention could also apply to CSE | Dale & SeungMyeong | Need confirmation from SeungMyeong that this is ok |

| XSD Type | Git Repo | Rel-4 | Rel-3 | Rel-2 | Rel-1 | Rapporteur | Comment |
| --- | --- | --- | --- | --- | --- | --- | --- |
| TS-0004 | link | - | v3.11.0 | v2.21.0 | v1.9.0 | Wolfgang | New R2 & R3 baselines needed that incorporate updates for TP40 and TP41 CRs for TS-0004 |
| TS-0022 (Field Device) | link | - | v3.0.0 | v2.3.0 | - | Wolfgang | Compatible with CDT schemas v2.16.0 New R2 & R3 baselines needed that incorporate latest TS-0022 |
| TS-0032 (MEF/MAF) | link | - | - | v2.1.0 | - | Wolfgang | Compatible with CDT schemas v2.16.0 New R2 & R3 baselines needed that incorporate latest TS-0032 |
| TS-0005 (OMA) | link | - | v3.0.0 | v2.0.0 | - | Wolfgang | Device Description Framework (DDF) of Management Objects defined in oneM2M TS-0005 Not clear what is needed |
| TS-0006 (BBF) | link | - | - | - | - | Laurent | TR-069 Data model oneM2M TR-181i2 Data Model Definition Not clear what is needed |

TS-0034 – no new baseline expected

No new XSDs were generated during the last meeting so these will need to be updated. Once the new baselines are generated and agreed, Dale will reach out to Wolfgang to see if he is still willing to help.

SDT information should be added to the table above. Andreas K will work offline with Dale on this.

5	New Baselines

| SDS-2019-0418R01 | TS-0026-3GPP_interworking-V4_2_0 | Huawei (BEI XU) |
| --- | --- | --- |

Agreement by correspondence – deadline is 2019-08-01

| SDS-2019-0417 | TS-0026-3GPP_interworking-V3_2_0 | Huawei (BEI XU) |
| --- | --- | --- |

Agreement by correspondence – deadline is 2019-08-01

| SDS-2019-0419 | TR-0055-3GPP_V2X_Interworking-V0_5_0 | Huawei (BEI XU) |
| --- | --- | --- |

Agreement by correspondence – deadline is 2019-08-01

| SDS-2019-0416 | TR-0050-Attribute Based Access Control Policy-V0_10_0-DRAFT | Datang |
| --- | --- | --- |

Agreement by correspondence – deadline is 2019-08-01

| SDS-2019-0408R01 | TR-0052 Edge and Fog Computing baseline V0.8.0 | KDDI, Convida |
| --- | --- | --- |

Agreement by correspondence – deadline is 2019-08-01

| SDS-2019-0412 | TS-0001-Functional_Architecture-V4_2_0 | ZTE Corporation |
| --- | --- | --- |

SDS-2019-0412 was AGREED

| SDS-2019-0410 | TS-0001-Functional_Architecture-V3_17_0 | ZTE Corporation |
| --- | --- | --- |

SDS-2019-0410 was AGREED

| SDS-2019-0409 | TS_0001-Functional_Architecture-V2_25_0 | ZTE Corporation |
| --- | --- | --- |

SDS-2019-0409 was AGREED

| SDS-2019-0407 | TS-0004 v3.13.0 baseline | IBM |
| --- | --- | --- |

Bob will double check the issue raised by Peter: Actually that isn't quite true - I did have a bit of a problem with SDS-2019-0200-TS0004-AnnounceToUpdate_R2 and SDS-2019-0174-TS0004-AnnounceToUpdate_R3

Revision expected

SDS-2019-0407 was NOTED

| SDS-2019-0406 | TS-0004 v2.23.0 baseline | IBM |
| --- | --- | --- |

Revision expected

SDS-2019-0406 was NOTED

| SDS-2019-0421 | TR-0033-Study_on_Enhanced_Semantic_Enablement-V4_4_0 | Convida Wireless |
| --- | --- | --- |

Agreement by correspondence – deadline is 2019-08-01

6	Contributions

| SDS-2019-0415 | Missing references between parent and child resources in TS-0001 R4 | DT |
| --- | --- | --- |

Edited online ‘used up storing’ changed to ‘used for storing’

It was confirmed that the Parent was ok

SDS-2019-0415 was NOTED

SDS-2019-0415R01 was AGREED

| SDS-2019-0414 | Missing references between parent and child resources in TS-0001 R3 | DT |
| --- | --- | --- |

Same edits as for SDS-2019-0415

SDS-2019-0414 was NOTED

SDS-2019-0414R01 was AGREED

| SDS-2019-0413 | Missing references between parent and child resources in TS-0001 R2 | DT |
| --- | --- | --- |

Same edits as for SDS-2019-0415

SDS-2019-0413 was NOTED

SDS-2019-0413R01 was AGREED

| SDS-2019-0373R04 | Dynamic Authorisation Enhancement_Nested Token | Leila Le Brun (Orange) |
| --- | --- | --- |

This was checked against clause 9.6.40 of TS-0001

Question raised over the abbreviation ADN used for ‘Access Service Node’ currently the ADN abbreviation stands for ‘Application Service Node’ in oneM2M terminology. It was agreed that it should be changed to  ‘Hosting CSE’ instead

Questions also raised over the use of Originating DAS. It was agreed to change this to ‘DAS server associated with the Originator’

It was felt that the text needs to be reviewed as it appears that this may be out of scope of oneM2M

Remove the word ‘Server’ after DAS as the S already stands for Server.

Revision expected

SDS-2019-0373R04 was NOTED

| SDS-2019-0327R02 | MALICIOUS AE AND BLOCKED ORIGINATOR | C-DOT |
| --- | --- | --- |

Question raised on why this is restricted to AEs – it was suggested that this should be a barred list of any originator

Will the resource and attribute names also need to be changed?

Use of the word ‘Local’ was questioned and it was explained that every CSE would have their own list

Should remove ‘List’ from the name and have it as ‘BarredOriginators’

TS-0003 may also need to be updated.

More offline discussion needed.

Revision expected

SDS-2019-0327R02 was NOTED

7	AOB

There was no other business to discuss

8	Planning for next Meetings

| SDS 41.2 | Aug 8 | 12:00-13:30 – Secretary will be Vic |
| --- | --- | --- |
| SDS 41.3 | Aug 22 | 12:00-13:30– Secretary will be Karen |
| SDS 41.4 | Sep 5 | 12:00-13:30– Secretary will be Vic |
| SDS 42 | Sep 23-27 | F2F, Hyderabad, India |

10	Closure of meeting

Dale thanked the participants and closed the call.