| MINUTES |  |
| --- | --- |
| Meeting: | SDS 54 |
| Chair: | Chair: Peter Niblett, IBM Vice-chair: SeungMyeong Jeong, KETI Vice-chair: Wei Zhou, CICT Vice-chair: Poornima Shandilya, C-DOT |
| Secretary: | oneM2M Secretariat |
| Meeting Date: | 2022-05-09 to 2022-05-13 |
| Meeting Details: | SDS 54 Dial in |
| Intended purpose of document: | Decision Discussion Information Other <specify> |
| Template Version:23 February 2015 (Do not modify) |  |

oneM2M Notice

The document to which this cover statement is attached is submitted to oneM2M.  Participation in, or attendance at, any activity of oneM2M, constitutes acceptance of and agreement to be bound by terms of the Working Procedures and the Partnership Agreement, including the Intellectual Property Rights (IPR) Principles Governing oneM2M Work found in Annex 1 of the Partnership Agreement.

1	Opening of the meeting

1.1	Welcome

Peter Niblett, SDS Chair, opened the meeting and drew the participants’ attention to the oneM2M notice on the cover page of the agenda.

1.2	Objectives

- Complete Stage 3 for R4 and prepare for ratification – primary objectives

- Complete the ITU-T changes to TS-0003 – Waiting for CRs from Rana.

- Review outstanding issues -

- Rel-5 contributions – expecting baselines for Rel. 5

- Miscellaneous corrections – to be raised as issues. Have put in comments.

2	Review & Approval of Agenda

| SDS-2022-0070 | Agenda SDS 54 | SDS Chair – Peter Niblett |
| --- | --- | --- |

SDS-2022-0070 was AGREED

3	Review & Approval of Previous Minutes

| SDS-2022-0042 | 28Feb22_SDS53.1_Summary | Victoria Mitchell (not agreed on portal) |
| --- | --- | --- |
| SDS-2022-0052 | Minutes SDS53.2 | Karen Hughes |
| SDS-2022-0069 | Minutes SDS53.4 | Karen Hughes |

4	Action item & issue list status

The issue tracker can be found at https://git.onem2m.org/issues/issues/issues

Issues -

- #109

Bob withdrew contribution SDS-2020-0057

Peter will add a note in the issue.

Any changes/updates shall be informed in the TP.

- #114

XSDs missing for resources introduced in Rel 4

These are required for Test Specs for Rel 4

Peter is working on Rel 4 XSD resource creation.

New Repo will be used. Ready for implementing CRs.

- #98

Poornima offered to put the summary of discussion in the issue. This issue is still open for discussion.

- #99

Andreas kraft offered to submit a CR regarding this issue.

- Issue #100

This issue is related to issue #98. Some short names for m2m:timeSyncBeaconNotification were suggested. The issue will be handled by rapporteur (Peter).

- Issue #97

TimeSyncBeaconAnnc feature is already specified in TS-0001. Row described in the issue is missing in 9.6.26.1-1. Issue is assigned to Marianne.

- Issue#96

The issue is assigned to Marianne

- Issue#101

XSD missing. The issue is left open.

- Issue#108

Editorial fixes are required. Issue is assigned to Peter.

- Issue #103

Comment included in the issue. The issue is assigned to Marianne.

Priority actions are marked with a *

| Number | Action |  |  | Responsible | Status |  |
| --- | --- | --- | --- | --- | --- | --- |
| A-SDS-50.1-01 |  | In TS-0004 clause 7.3.2.1 we need to agree how a Registrar or Hosting CSE determines the relevant service subscription resources and accesses these resources and what privileges are required if they are not provisioned and stored locally. | Convida |  |  | First part has been done -see SDS-2022-0027R01-TS-0004_SSP-AEID-Link Still need to address the second part (privileges required) |
| A-SDS-49-01 |  | In TS-0004 clause 7.4.22.2.0 (PollingChannelURI) – Need to firm up if Error needs to be generated for Notify scenario or not. Currently Notify functionality is defined in clause 7.4.22.2.5 and further analysis is needed to determine what scenario this applies to and if it is valid. | Bob |  |  | Bob to look at this as part of SDS-2021-0274 |
| A-SDS-44.1-01 * |  | Check the strategy with the flexContainer instance functionality and firm up the schema definitions versus the flexContainer Once the schema strategy is firmed up need to revisit latest and oldest functionality of the flexContainer | Marianne |  |  | Are there any lingering questions/issues with latest and oldest functionality? |
| A-SDS-43-01 |  | For TS-0004, look to add a procedure to clarify when to return NOT_IMPLEMENTED status code when a request for an unsupported resource type or parameter is received. | Peter |  |  |  |
| A-SDS-42-01 * |  | As it relates to contribution SDS-2019-0475R01, look at implications of aggregated responses with respect to primitive profile | Convida |  |  | In he |
| A-SDS-39.1-1 |  | Need to add support for notify response in clause 8.1.2 in TS-0001 to indicate additional RCN values in the notification response | Convida |  |  |  |
| A-SDS-39-01 |  | TS-0004, clause 8.4.3 – investigate example 3 when an intermediary resource doesn’t have access privilege | Peter |  |  | SDS-2019-0344 SDS-2019-0302 SDS-2019-0186 Bob & Peter will go through these contributions and report back |
| A-PRO-26-01 * |  | Register CoAP codes with IANA | Peter & Miguel |  |  | At SDS44, Peter prepared a contribution which is still under discussion SDS-2020-0065R01 Reviewed at SDS45 Peter will check this contribution and allocate to future meeting |
| A-PRO-24.2-01 |  | Provide more information on SPARQL errors | Bob & SeungMyeong |  |  | Bob will look through the errors and try to resolve the issue |

5 	Latest Baseline Versions

| TS | Title | Rel-4 | Rel-3 | Rel-2 | Rel-1 | Rapporteur | Comment |
| --- | --- | --- | --- | --- | --- | --- | --- |
| TS-0001 | Functional Architecture | 4.14.0 | 3.27.0 | 2.32.0 | 1.18.0 | Marianne (Orange) |  |
| TS-0003 | Security Solutions | 4.6.0 | 3.15.0 | 2.19.0 | 1.7.0 | Wei (Datang) |  |
| TS-0004 | Core Protocol | 4.9.0 | 3.24.0 | 2.31.0 | 1.13.0 | Peter (IBM) |  |
| TS-0005 | Management Enablement (OMA) | 4.0.0 | 3.5.1 | 2.0.2 | 1.4.1 | Vacant |  |
| TS-0006 | Management Enablement (BBF) | 4.0.0 | 3.6.2 | 2.2.1 | 1.1.4 | Vacant |  |
| TS-0007 | Service Components | - | - | 2.0.2 | - | - |  |
| TS-0008 | CoAP Binding | 4.2.0 | 3.6.0 | 2.10.0 | 1.6.0 | Dale (Convida) | New baselines required |
| TS-0009 | HTTP Binding | 4.4.0 | 3.8.0 | 2.20.0 | 1.10.0 | SeungMyeong (KETI) |  |
| TS-0010 | MQTT Binding | - | 3.1.0 | 2.10.0 | 1.8.0 | Peter (IBM) |  |
| TS-0014 | LWM2M Interworking | - | 3.2.0 | 2.1.0 | - | Dale (Convida) |  |
| TS-0016 | Secure Environment Abstraction | - | 3.0.2 | - | - | Colin (BT) |  |
| TS-0020 | WebSocket Binding | - | 3.0.1 | 2.3.0 | - | Bob (Exacta) |  |
| TS-0021 | AllJoyn Interworking | - | - | 2.0.1 | - | SeungMyeong (KETI) |  |
| TS-0022 | Field Device Configuration | 4.3.0 | 3.1.0 | 2.5.0 | - | C-DOT |  |
| TS-0024 | OCF Interworking | - | 3.2.2 | 2.0.2 | - | Josef (Qualcomm) |  |
| TS-0026 | 3GPP Interworking | 4.6.0 | 3.5.0 | - | - | Vacant |  |
| TS-0030 | Ontology Based Interworking | - | 3.0.2 | - | - | Vacant |  |
| TS-0032 | MAF/MEF Interface | - | 3.0.0 | 2.1.0 | - | Colin (BT) | New baselines required |
| TS-0033 | Interworking Framework | - | 3.0.0 | - | - | Josef (Qualcomm) | Need a new Rapporteur |
| TS-0034 | Semantics Support | 4.2.0 | 3.0.2 | - | - | CG (Convida) |  |
| TS-0035 | OSGi Interworking | - | 3.0.0 | - | - | Jason (Huawei) |  |
| TS-0040 | Modbus Interworking | 0.1.0 | - | - | - | JaeSeung (KETI) |  |

| XSD Type | Git Repo | Rel-4 | Rel-3 | Rel-2 | Rel-1 | Rapporteur | Comment |
| --- | --- | --- | --- | --- | --- | --- | --- |
| TS-0004 | link | - | v3.24.0 | v2.31.0 | v1.12.0 | Peter | New R4 baseline needed |
| TS-0022 (Field Device) | link | - | v3.0.0 | v2.3.0 | - | TBD | Compatible with CDT schemas v2.16.0 New R2, R3 and R4 baselines needed that incorporate latest TS-0022 |
| TS-0032 (MEF/MAF) | link | - | - | v2.1.0 | - | TBD | Compatible with CDT schemas v2.16.0 New R2, R3 and R4 baselines needed that incorporate latest TS-0032 |
| TS-0023 (SDT based Information Model and Mapping for Vertical Industries) | link | - | V3.7.0 | - | - | Andreas | FlexContainer specializations based on SDT mapping rules |
| TS-0005 (OMA) | link | - | v3.0.0 | v2.0.0 | - | TBD | Device Description Framework (DDF) of Management Objects defined in oneM2M TS-0005 Further investigation is needed to determine what updates (if any) are needed. |

| TR | Title | Rel-5 | Rel-4 | Rel-3 | Rel-2 | Rel-1 | Rapporteur | Comment |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| TR-0024 | 3GPP Interworking |  | 4.3.0 | 3.0.0 | 2.4.0 | - | Vacant |  |
| TR-0033 | Enhanced Semantic Enablement |  | 4.5.0 | 3.0.0 | - | - | Xu (Convida) |  |
| TR-0036 | Smart City |  | - | 0.4.0 | - | - | SeungMyeong (KETI) |  |
| TR-0041 | Decentralized Authentication |  | - | 0.4.0 | - | - | Vacant |  |
| TR-0042 | WoT Interworking |  | - | 0.4.0 | - | - | Yongjing (Huawei) |  |
| TR-0043 | Modbus Interworking |  | - | 0.2.0 | - | - | JaeSeung (KETI) |  |
| TR-0044 | Heterogeneous Identification |  | - | 0.6.0 | - | - | Yuan Tao (CNIC) |  |
| TR-0046 | Disaster Alert Service Enabler |  | - | 0.0.1 | - | - | SeungMyeong (KETI) |  |
| TR-0050 | Attribute Based Access Control |  | 0.13.0 | - | - | - | Wei (Datang) |  |
| TR-0052 | Edge and Fog Study |  | 0.13.1 | - | - | - | Vacant |  |
| TR-0053 | Lightweight oneM2M Services |  | 0.6.0 | - | - | - | Dale (Convida) |  |
| TR-0054 | Service Subscribers and Users |  | 0.8.0 | - | - | - | Dale (Convida) |  |
| TR-0055 | 3GPP V2X Interworking |  | 0.5.0 | - | - | - | Echo (Huawei) |  |
| TR-0056 | Differences of Rel-2A & Rel-3 |  | 0.2.0 | - | - | - | Kei (NTT) |  |
| TR-0057 | Getting started with oneM2M |  | 0.6.0 | - | - | - | Laurent (ETSI) |  |
| TR-0059 | Services and Platforms Discovery |  | 0.2.0 | - | - | - | JaeSeung (KETI) |  |
| TR-0060 | Action triggering enhancements |  | 0.2.0 | - | - | - | SeungMyeong (KETI) |  |
| TR-0062 | oneM2M System Enhancement to Support Privacy Data Protection Regulations | 0.3.0 | - | - | - | - | JaeSeung (KETI) |  |
| TR-0063 | Effective IoT Communication to Protect 3GPP Networks | 0.0.1 | - | - | - | - | Bob Flynn (Exacta) |  |
| TR-0064 | ZigBee Interworking | 0.1.0 | - | - | - | - | JaeSeung (KETI) |  |
| TR-0065 | SensorThings API Interworking | 0.1.0 | - | - | - | - | Andreas Neubacher (DT) |  |
| TR-0066 | System Enhancement to Support Data License Management | 0.3.0 | - | - | - | - | JaeSeung (KETI) | 0.4.0 (SDS-2022-0016 ) to be uploaded to WPM |

URN Wiki page - https://wiki.onem2m.org/index.php?title=OneM2M_URN_Namespace

6	Contributions

| SDS-2022-0065R01 | TS-0001_SSN | C-DOT |
| --- | --- | --- |

This contribution was already discussed and agreed in SDS 53.4. The disposition for this contribution is updated.

SDS-2021-0065R01 was AGREED

| SDS-2022-0066R01 | TS-0004_SSN | C-DOT |
| --- | --- | --- |

This contribution was already discussed and agreed in SDS53.4. The disposition for this contribution is to be updated.

SDS-2022-0066R01 was AGREED

| SDS-2021-0255R01 | Semantic Query Indicator parameter clarification (R2) | KETI |
| --- | --- | --- |

This contribution was discussed and agreed in SDS 54.

SDS-2021-0255R01 was AGREED

| SDS-2021-0254R01 | Semantic Query Indicator parameter clarification (R3) | KETI |
| --- | --- | --- |

This contribution was discussed and agreed in the SDS 52.

SDS-2021-0254R01 was AGREED

| SDS-2022-0061R01 | Proposed_changes_to_TS-0001_for_WI_0109 | Orange, Exacta, DT |
| --- | --- | --- |

This CR is a part of a series of CRs related to the Work Item WI-0109: IPE-based Device Management with FlexContainers. It was suggested to add more diagrams depicting different cases discussed in Section 9.6.18. Additional comments will be shared with champion for consideration offline.

A revision is expected.

SDS-2022-0061R01 was NOTED

| SDS-2021-0222 | TS-0004_attribute_level_ACPs_for_responses_R4 | Exacta |
| --- | --- | --- |

This CR adds support to filter responses such that they only include attributes allowed by attribute level ACPs. The suggestions were incorporated as a revision.

SDS-2021-0222 was NOTED

SDS-2021-0222R01 was AGREED

| SDS-2022-0072 | discussion on AI/ML dataset support | KETI |
| --- | --- | --- |

SDS-2022-0072 was NOTED

| SDS-2022-0024R05 | Diagram-CR-R2 | Rana Kamill, BT |
| --- | --- | --- |

This CR proposes some updates to the TS-0003 Release 2 according to the conclusions of ITU-T SG20 and oneM2M joint meeting held on 19 June 2020. This contribution also proposes some changes for the TS-0003 Release 3.

Mirror contribution to be created for R4. This also includes the need for mirror CRs for the others.

SDS-2022-0024R05 was AGREED

| TP-2022-0032 | Updated Resolution table | Rana Kamill, BT |
| --- | --- | --- |

Uploaded to the TP area, reviewed during the SDS meeting.

ITU changed “questions” to “comments”, so “Q1” became “C1”.

CRs will be created based upon these comments, as appropriate.

TP-2022-0032 was NOTED

| SDS-2022-0064 | oneM2M SensorThings API interworking, IPE configuration | Andreas Neubacher, Ingo Friese, Deutsche Telekom |
| --- | --- | --- |

This CR adds content w.r.t. configuration aspects of an IPE using the “Generic Approach” according to Clause 6.2.2 in TR-0065.

Members were invited to read review the docs and give comments.
It was suggested to think about adding a Section on Security consideration at this stage

SDS-2022-0064 was NOTED

| SDS-2021-0274R02 | requestAggregationForPollingChannel_R4 | Exacta |
| --- | --- | --- |

This CR is a companion contribution to ARC-2017-0395R03requestAggregationForPollingChannel_R4.

One of the proposed text was further edited. Also, short Name of requestaggregation attribute was changed to ‘rqag’

SDS-2022-0274R02 was NOTED

SDS-2022-0274R03 was AGREED

| SDS-2021-0049R01 | TS-0001_latest_oldest_multiplicity_R3 | Bob Flynn, Exacta; Miguel Angel Reina Ortega, ETSI |
| --- | --- | --- |

This revision includes clarification on the meaning of multiplicity for virtual resources.

SDS-2021-0049R01 was AGREED

| SDS-2021-0051R01 | TS-0004_latest_oldest_multiplicity_R3 | Bob Flynn, Exacta; Miguel Angel Reina Ortega, ETSI |
| --- | --- | --- |

SDS-2021-0051R01 was AGREED

| SDS-2022-0073 | TS-0004 CR on semantic filter result format (R4) | KETI |
| --- | --- | --- |

Further changes/improvements suggested in the text and table in the document.

Revision is expected

SDS-2022-0073 was NOTED

| SDS-2022-0074 | TS-0004 CR on semantic filter result format (R3) | KETI |
| --- | --- | --- |

Further changes/improvements suggested in the text and table in the document.

Revision is expected

SDS-2022-0074 was NOTED

| SDS-2021-0050R01 | TS-0001_latest_oldest_multiplicity_R4 | Bob Flynn, Exacta; Miguel Angel Reina Ortega, ETSI |
| --- | --- | --- |

This CR is a mirror to contribution SDS-2021-49R01.

It proposes an editorial change for multiplicity of latest/oldest virtual resources in Container and TimeSeries. It also includes clarification on the meaning of multiplicity for virtual resources.

SDS-2021-0050R01 was AGREED

| SDS-2021-0052R01 | TS-0004_latest_oldest_multiplicity_R4 | Bob Flynn, Exacta; Miguel Angel Reina Ortega, ETSI |
| --- | --- | --- |

This CR is a mirror to contribution SDS-2021-51R01. It undoes the proposed changes and deleting useless note from timeSeries table

SDS-2021-0052R01 was AGREED

| SDS-2021-0115R02 | TS-0004_rateLimit_elements_multiplicity_R3 | Miguel Angel Reina Ortega, ETSI |
| --- | --- | --- |

This revision adds reference to TS-0001 as part of the notification procedure

SDS-2021-0115R02`was AGREED

| SDS-2021-0116R01 | TS-0004_rateLimit_elements_multiplicity_R4 | Miguel Angel Reina Ortega, ETSI |
| --- | --- | --- |

This revision removes the non-support of rateLimit from a note as it is fully specified in TS-0001 and adding reference to TS-0001 as part of the notification procedure

SDS-2021-0116R01 was AGREED

| SDS-2022-0022R01 | TS-0001_resourceIdentifiers_format_conversion_R3 | Miguel Angel Reina Ortega, ETSI |
| --- | --- | --- |

This revision enhanced the text being added.

SDS-2022-0022R01 was AGREED

| SDS-2022-0023R01 | TS-0004_resourceIdentifiers_format_conversion_R3 | Miguel Angel Reina Ortega ETSI |
| --- | --- | --- |

This revision enhanced the text being added

SDS-2022-0023R01 was AGREED

| SDS-2021-0087 | TS-0001_Fixes_for_crossResourceSubscription_R3 | Bob Flynn, Exacta; Miguel Angel Reina Ortega, ETSI |
| --- | --- | --- |

This CR proposes some fixes for crossResourceSubscription functionality in order to align TS-0001 and TS-0004.

SDS-2021-0087 was NOTED

| SDS-2021-0088 | TS-0004_Fixes_for_crossResourceSubscription_R3 | Bob Flynn, Exacta; Miguel Angel Reina Ortega, ETSI |
| --- | --- | --- |

This CR proposes some fixes for crossResourceSubscription functionality in order to align TS-0001 and TS-0004.

SDS-2021-0088 NOTED

| SDS-2022-0056R01 | Annex M | Rana Kamill, BT |
| --- | --- | --- |

This CR proposes some updates to the TS-0003 Release 2 according to the conclusions of ITU-T SG20 and oneM2M joint meeting. This contribution also proposes some changes for the TS-0003 Release 3.

SDS-2022-0056R01 was AGREED

| SDS-2022-0076R01 | Diagramm-CR (R3) | Roland Hechwartner, Deutsche Telekom |
| --- | --- | --- |

This CR proposes some updates, as a mirror CR of the R2 version, to the TS-0003 Release 3 according to the conclusions of ITU-T SG20 and oneM2M joint meeting held on 19 June 2020.

SDS-2022-0076R01 was AGREED

| SDS-2022-0077R01 | Diagramm-CR (R4) | Roland Hechwartner, Deutsche Telekom |
| --- | --- | --- |

This CR proposes some updates, as a mirror CR of the R2 version,  to the TS-0003 Release 3 according to the conclusions of ITU-T SG20 and oneM2M joint meeting held on 19 June 2020.

SDS-2022-0077R01 was AGREED

| SDS-2022-0079 | mirror CR to Annex J (R3) | Roland Hechwartner, Deutsche Telekom |
| --- | --- | --- |

This CR proposes updates to the TS-0003 Release 3 according to the conclusions of ITU-T SG20 and oneM2M joint meeting, introduced in the original CR to TS-0003 V2

SDS-2022-0079 was AGREED

| SDS-2022-0080 | mirror CR to Annex J (R4) | Roland Hechwartner, Deutsche Telekom |
| --- | --- | --- |

This CR is the mirror of SDS-2022-0079 to TS-0003 Rel 4.

SDS-2022-0080 was AGREED

| SDS-2022-0073R01; TS-0004 CR on semantic filter result format (R4); KETI. |  |  |
| --- | --- | --- |

This revision includes explanation on how CSE choose SPARQL query result format for response primitives. This revision also removes MIME type related sentences.

SDS-2022-0073R01 was AGREED

| SDS-2022-0074R01 | TS-0004 CR on semantic filter result format (R3) | KETI |
| --- | --- | --- |

SDS-2022-0074R01 was AGREED

| SDS-2022-0081 | mirror CR to add Annex O (R3) | Roland Hechwartner, Deutsche Telekom |
| --- | --- | --- |

This CR is a mirror CR to TS-0003 Release 3 according to conclusions of ITU-T SG20 and oneM2M joint meeting, to update the TS-0003 Release 2 version.

SDS-2022-0081 was AGREED

| SDS-2022-0082 | mirror CR to add Annex O (R4) | Roland Hechwartner, Deutsche Telekom |
| --- | --- | --- |

This CR is the mirror of SDS-2022-0081 to TS-0003 Release 4.

SDS-2022-0082 was AGREED

| SDS-2022-0083 | TS-0001_resourceIdentifiers_format_conversion_R4 | Miguel Angel Reina Ortega (ETSI) |
| --- | --- | --- |

This CR proposes clarification for the format conversion of resource identifiers contained in resource attributes as explained in https://git.onem2m.org/issues/issues/-/issues/13

SDS-2022-0083 was AGREED

| SDS-2022-0084 | TS-0004_resourceIdentifiers_format_conversion_R4 | Miguel Angel Reina Ortega (ETSI) |
| --- | --- | --- |

This CR proposes a clarification for the format conversion of resource identifiers contained in resource attributes as explained in https://git.onem2m.org/issues/issues/-/issues/13

SDS-2022-0084 was AGREED

SDS-XXX-XXXX was ___

Joint SDS/RDM/TDE meeting – Tuesday 10th May

| RDM-2022-0025R01 | Proposed_changes_to_TS-0033_for_WI_0109 | Orange, Exacta, DT |
| --- | --- | --- |

Concerns raised over adding this information to TS-0023

The use of the word ‘child’ was questioned as it is not quite correct – it is more like a ‘grandchild’ but it was agreed to leave as is.

Questions raised over who should maintain the tree of resources. It was felt that this should be flexible and also that this is an implementation issue.

Both sentences containing ‘shall’ will be modified and should be aligned with clause 10.2.12.6.

Clause 7.3 needs to be updated to remove ‘shall’.

Comma needs to be removed.

May need to add some clarifying text to introduce the 2 IPEs in clause 8

Definition of [flexNode] is in TS-0023

Questions raised on why the procedures are in one TS and the definition in a different TS? It was suggested that it would be better to have them both together in the same TS.

RDM-2022-0025R01 was NOTED

| RDM-2022-0027 | use case on dataset creation for AI models | KETI |
| --- | --- | --- |

‘newly stored data’ should be changed. Acquired or obtained could replace ‘stored’

RDM-2022-0027 was NOTED

7	Planning for next Meetings

To be confirmed

8	Any other business

There was no other business to discuss

9	Closure of meeting

Peter thanked the delegates for their participation and closed the meeting