| MINUTES |  |
| --- | --- |
| Meeting: | SDS 69.1 |
| Chair: | Chair: Peter Niblett, IBM Vice-chair: SeungMyeong Jeong, KETI Vice-chair: Wei Zhou, CICT |
| Secretary: | Asif Iqbal, TSDSI |
| Meeting Date: | 29 April 2025 |
| Meeting Details: | SDS 69.1 Dial in |
| Intended purpose of document: | Decision Discussion Information Other <specify> |
| Template Version:23 February 2015 (Do not modify) |  |

oneM2M Notice

The document to which this cover statement is attached is submitted to oneM2M.  Participation in, or attendance at, any activity of oneM2M, constitutes acceptance of and agreement to be bound by terms of the Working Procedures and the Partnership Agreement, including the Intellectual Property Rights (IPR) Principles Governing oneM2M Work found in Annex 1 of the Partnership Agreement.

1	Opening of the meeting

1.1	Welcome

Peter Niblett, SDS Chair, opened the call and drew the participants’ attention to the oneM2M notice on the cover page of the agenda.

1.2	Objectives

- Review new TS-0004, TS-0032, TS-0034 and TS-0041 baselines

- Review contributions submitted for SDS 69 and earlier meetings

- Progress the outstanding issue backlog

2	Review & Approval of Agenda

| SDS-2025-0083 | Agenda SDS 69.1 | SDS Chair |
| --- | --- | --- |

SDS-2025-0083 was AGREED

3	Review & Approval of Previous Minutes

| SDS-2025-0081 | Minutes SDS69 | oneM2M Secretariat |
| --- | --- | --- |

Agreed by correspondence

SDS-2025-0081 was AGREED

4	Action Item Status

Priority actions are marked with a *

| Number | Action |  |  | Responsible | Status |  |
| --- | --- | --- | --- | --- | --- | --- |
| A-SDS-39-01 |  | TS-0004, clause 8.4.3 – investigate example 3 when an intermediary resource doesn’t have access privilege | Peter |  |  | SDS-2019-0344 SDS-2019-0302 SDS-2019-0186 Bob has provided a discussion in SDS-2023-0236 |
| A-PRO-26-01 * |  | Register CoAP codes with IANA | Peter & Miguel |  |  | CoAP codes have now been changed to answer question from IANA expert. IANA expert has replied saying that long CoAP option values do not work too well and has suggested some alternatives. TS-0008 v5 changes have been agreed - Miguel to proceed with IANA registration (R2..R4) - Numeric values for CoAP media codes also need to be registered with IANA |
| A-SDS-62-01 |  | Need a CR to add call flows in TS-0001 to explain the order in which the SSP-related resources get created and a CR to TS-0004 adjust the text in clause 7.4.20 to match that. | Bob and Poornima |  |  |  |
| A-SDS-68-01 |  | Following on from SDS-2025-0013R01 we need to investigate what TS-0004 changes are required to handle the case where someone changes SSID of either serviceSubscribedAppRule or ServiceSubscriptionProfile while the AppRule is linked to the Profile. | C-DOT |  |  |  |

The issue tracker can be found at https://git.onem2m.org/issues/issues/issues

Some matters arising from issue review at SDS 61.1 and 61.3:

| Issue | Discussion | Resolution |
| --- | --- | --- |
| 4 | Consensus reached already. Bob has volunteered to create the CRs | LEFT OPEN CRs needed |
| 6 | Related to TS-0004 and Issue #123 Additional discussions will occur, and a CR will be created. | LEFT OPEN |

5  Latest Baseline Versions

Current specifications:

The following specifications have been categorised into three types :

- Current spécifications

- Stable spécifications

- Discontinued specifications

| TS | Title | Git | Rel-5 | Rel-4 | Rel-3 | Rel-2 | Rapporteur | Comment |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| TS-0001 | Functional Architecture |  | 5.7.0 | 4.23.0 | 3.35.0 | 2.36.0 | SeungMyeong (KETI) | Baseline for 2.37 deferred until we have some CRs against R2 SDS-2024-0029 New baselines to be uploaded to WPM SDS-2025-0073 (3.36.0) SDS-2025-0074R01 (4.24.0) SDS-2025-0075R01 (5.8.0) |
| TS-0003 | Security Solutions |  | 5.0.0 | 4.8.1 | 3.17.1 | 2.21.1 | Wei (Datang) | New baselines needed 3.18, 4.9, 5.1 |
| TS-0004 | Core Protocol |  | 5.0.0 | 4.22.1 | 3.32.0 | 2.35.0 | Peter (IBM) | New 4.23.0 baseline for review SDS-2025-0085 |
| TS-0008 | CoAP Binding |  | 5.1.0 | 4.6.0 | 3.9.0 | 2.13.0 | Peter (IBM) |  |
| TS-0009 | HTTP Binding |  |  | 4.6.0 | 3.9.1 | 2.21.0 | SeungMyeong (KETI) | New 5.0 baseline to be uploaded to WPM - SDS-2025-0025 |
| TS-0010 | MQTT Binding |  |  | 4.0.0 | 3.1.0 | 2.10.0 | Peter (IBM) | New 5.0 baseline needed |
| TS-0020 | WebSocket Binding | 5.0.0 - md 5.0.0 - history | 5.0.0 | 4.0.0 | 3.0.1 | 2.3.0 | Bob (Exacta) |  |
| TS-0022 | Field Device Configuration | 5.0.0 - md 5.0.0 - history | 5.1.0 | 4.7.0 | 3.3.0 | 2.7.0 | C-DOT | New 4.7.1 on WPM Conversion to markdown SDS-2025-0028 |
| TS-0026 (WI-0115) | 3GPP Interworking |  | 5.0.0 | 4.7.0 | 3.5.0 | - | Peter | New NEF N33 work not yet started |
| TS-0034 (WI-0101) | Semantics Support |  |  | 4.2.0 | 3.0.2 | - | CG (Convida) | Awaiting CRs New 5.0 baseline for review SDS-2025-0078 |
| TS-0041 (WI-0100) | SensorThings interworking | 5.2 - md 5.2 - history | 5.1.0 |  |  |  | Andreas Neubacher (DT) | New 5.3 baseline for review SDS-2025-0079 |

Stable specifications :

| TS | Title | Git | Rel-5 | Rel-4 | Rel-3 | Rel-2 | Rapporteur | Comment |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| TS-0005 | Management Enablement (OMA) | 4.0.3 - md 4.0.3 - history |  | 4.0.3 | 3.5.1 | 2.0.2 | Vacant | New 5.0 needed in Git |
| TS-0006 | Management Enablement (BBF) | 4.0.0 - md 4.0.0 - history |  | 4.0.0 | 3.6.2 | 2.2.1 | Vacant | New 4.0.1 baseline to be uploaded to WPM - SDS-2024-0145 New 5.0 needed in Git |
| TS-0014 | LWM2M Interworking | 4.0.1 - md 4.0.1 - history |  | 4.0.1 | 3.2.0 | 2.1.0 | Dale (Convida) | New 5.0 needed in Git |
| TS-0016 | Secure Environment Abstraction |  | 5.0.0 | 4.0.0 | 3.0.2 | - | Colin (BT) |  |
| TS-0030 | Ontology Based Interworking |  | 5.0.0 | 4.0.0 | 3.0.2 | - | Bob (Exacta) | New 4.0.1 baseline in WPM |
| TS-0032 | MAF/MEF Interface |  |  | 4.0.0 | 3.0.0 | 2.1.0 | Colin (BT) | New 5.0.0 baseline for review SDS-2025-0082 |
| TS-0033 | Interworking Framework |  | 5.0.0 | 4.0.0 | 3.0.0 | - | Vacant |  |
| TS-0035 | OSGi Interworking |  | 5.0.0 | 4.0.0 | 3.0.0 | - | Jason (Huawei) | New 5.0 baseline agreed SDS-2025-0066R01 |
| TS-0040 | Modbus Interworking |  | 5.0.0 | 4.0.0 | - | - | JaeSeung (Sejong university) | New 5.0 baseline agreed SDS-2025-0067R01 |

Discontinued specifications :

| TS | Title | Git | Rel-5 | Rel-4 | Rel-3 | Rel-2 | Rapporteur | Comment |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| TS-0007 | Service Components | - | - | - | - | 2.0.2 | - | Discontinued |
| TS-0021 | AllJoyn Interworking | - | - | - | - | 2.0.1 | SeungMyeong (KETI) | Discontinued. Remove references to it from R5 |
| TS-0024 | OCF Interworking | - | - | 4.0.0 | 3.2.2 | 2.0.2 | Josef (Qualcomm) | Discontinued. Remove references to it from R5 |

| XSD Type | Git Repo | Rel-4 | Rel-3 | Rel-2 | Rel-1 | Rapporteur | Comment |
| --- | --- | --- | --- | --- | --- | --- | --- |
| TS-0004 | link | v4.21.0 | v3.31.0 | v2.35.0 | v1.12.0 | Miguel (R4) Peter (R2,R3) | Need new XSDs for 3.32 |
| TS-0022 (Field Device) | link | v4.5.0 | v3.2.0 | v2.6.0 | - | TBD | Compatible with CDT schemas v2.16.0 |
| TS-0032 (MEF/MAF) | link | - | - | v2.1.0 | - | TBD | Compatible with CDT schemas v2.16.0 New R2, R3 and R4 baselines needed that incorporate latest TS-0032 Peter will be working on it. |
| TS-0023 (SDT based Information Model and Mapping for Vertical Industries) | link | - | V3.7.0 | - | - | Andreas | FlexContainer specializations based on SDT mapping rules Need 4 XSDs Andreas will be looking into it. |
| TS-0005 (OMA) | link | - | v3.0.0 | v2.0.0 | - | TBD | Device Description Framework (DDF) of Management Objects defined in oneM2M TS-0005 Further investigation is needed to determine what updates (if any) are needed. Peter will be looking into it. |

| TR | Title | Rel-5 Git | Rel-5 | Rel-4 | Rel-3 | Rel-2 | Rapporteur | Comment |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| TR-0024 | 3GPP Interworking |  |  | 4.3.0 | 3.0.0 | 2.4.0 | Vacant | Complete (R4) |
| TR-0033 | Enhanced Semantic Enablement |  |  | 4.5.0 | 3.0.0 | - | Xu (Convida) | Complete (R4) |
| TR-0036 | Smart City |  | 0.4.0 | - | - | - | SeungMyeong (KETI) | Not ready to publish |
| TR-0041 | Decentralized Authentication |  | 0.4.0 | - | - | - | Vacant | Not ready yet |
| TR-0042 | WoT Interworking |  |  | - | 0.4.0 | - | Yongjing (Huawei) |  |
| TR-0043 | Modbus Interworking |  |  | 0.3.0 | 0.2.0 | - | JaeSeung (Sejong university) | Replaced by TS-0040 Version number not correct JaeSeung to check |
| TR-0044 | Heterogeneous Identification |  |  | - | 0.6.0 | - | Yuan Tao (CNIC) |  |
| TR-0050 | Attribute Based Access Control |  |  | 0.13.0 | - | - | Wei (Datang) |  |
| TR-0052 | Edge and Fog Study |  |  | 0.13.1 | - | - | Vacant |  |
| TR-0053 | Lightweight oneM2M Services |  |  | 0.6.0 | - | - | Dale (Convida) |  |
| TR-0054 | Service Subscribers and Users |  |  | 0.8.0 | - | - | Dale (Convida) | Complete |
| TR-0055 | 3GPP V2X Interworking |  |  | 0.5.0 | - | - | Echo (Huawei) | WI has been terminated. Does this TR need to be published ? |
| TR-0056 | Differences of Rel-2A & Rel-3 |  |  | - | 0.2.0 | - | Kei (NTT) | Complete |
| TR-0060 | Action triggering enhancements |  |  | 0.2.0 | - | - | SeungMyeong (KETI) | Completed – need to update version number to reflect that |
| TR-0062 (WI-0095) | oneM2M System Enhancement to Support Privacy Data Protection Regulations |  | 0.4.0 | - | - | - | JaeSeung (KETI) | 0.4.0 revision contains RDM changes only |
| TR-0063 (WI-0096) | Effective IoT Communication to Protect 3GPP Networks | In progress | 0.0.1 | - | - | - | Bob Flynn (Exacta) |  |
| TR-0064 (WI-0090) | ZigBee Interworking |  | 0.1.0 | - | - | - | JaeSeung (KETI) |  |
| TR-0065 (WI-0100) | SensorThings API Interworking |  | 5.0.0 | - | - | - | Andreas Neubacher (DT) | Complete |
| TR-0066 (WI-0102) | System Enhancement to Support Data License Management |  | 0.4.0 | - | - | - | JaeSeung (KETI) |  |
| TR-0070 (WI-0112) | Enhanced Filtering and Queries | In progress |  |  |  |  | Andreas Kraft |  |
| TR-0071 (WI-0105) | AI enablement to oneM2M (Stage 2) |  | 0.2.0 |  |  |  |  | New 0.3.0 Baseline agreed SDS-2025-0058 |
| TR-0076 (WI-0119) | Integrating NGSI-LD API in oneM2M | 5.0 - md 5.0 - history | 0.4.0 |  |  |  | Martin Bauer (NEC) | Version 0.5.0 needs to be uploaded to WPM |
| TR-0079 (WI-0121) | ROS Interworking |  | 0.0.1 |  |  |  | SeungMyeong (KETI) |  |

URN Wiki page - https://wiki.onem2m.org/index.php?title=OneM2M_URN_Namespace

6	Contributions

| SDS-2022-0206 | fcinEnabled attribute to control flexContainerInstance R5 | Sejong Univ., Deutsche Telekom, Exactagss, Orange, EGM |
| --- | --- | --- |

During SDS 69 it was agreed that this could be noted as it had been superseded by another CR.

SDS-2022-0206 was NOTED

| SDS-2025-0082 | TS-0032 Rel-5 Baseline for agreement | Volker Leisse (ETSI) |
| --- | --- | --- |

Some questions raised over the copyright issues regarding the Partner Type 1 names in the documents. Peter will seek guidance on this.

SDS-2025-0082 was AGREED

| SDS-2025-0085 | TS-0004 v4.23.0 baseline | TS-0004 Rapporteur |
| --- | --- | --- |

SDS-2025-0085 was AGREED

| SDS-2025-0028 | TS-0022_markdown | C-DOT |
| --- | --- | --- |

It was clarified that copyright 2024 or 2023 may be OK. There were issues related to images formatting of this document in markdown version. Need to fix or crop all the images appropriately.

Revision expected.

SDS-2025-0028 was NOTED

| SDS-2025-0078 | TS-0034 Rel-5 Baseline for agreement | Volker Leisse (ETSI) |
| --- | --- | --- |

The baseline was agreed. It was mentioned and agreed that “Specification”, and the date “25 February 2014” shall be deleted from the document.

SDS-2025-0078 was AGREED

| SDS-2025-0079 | TS-0041-oneM2M-SensorThings_interworking-v5_3_0_baseline | Andreas Neubacher [Deutsche Telekom, Rapporteur] |
| --- | --- | --- |

The baseline was agreed. It was mentioned that the editorial changes have been fixed. It was suggested that the Git doc. should process over the word doc. Due to its easier to do comments, changes tracked, previous versions, etc.

SDS-2025-0079 was AGREED

| SDS-2023-0096R04 | Set “creator” attribute to request originator in notifications (TS-0004) | Andreas Kraft (DT), Andreas Neubacher (DT), Miguel Angel Reina Ortega (ETSI) |
| --- | --- | --- |

Revision expected

SDS-2025-0096R04 was NOTED

7	Planning for next Meetings

| Meeting | Date | Time (UTC) |
| --- | --- | --- |
| SDS 69.2 | Tue 13 May 2025 | 09:00-10:30 |
| SDS 69.3 | Tue 27 May 2025 | 09:00-10:30 |
| SDS 69.4 | Tue 10 June 2025 | 09:00-10:30 |

8	Any other business

There was no other business to discuss

9	Closure of meeting

Peter thanked the delegates for their participation and closed the meeting.