## Slide 1: New website project - Update
Estelle MANCINI, ETSI – Marcom Secretary

## Slide 2: Current status
All templates and layouts had been approved
Frontend development is now finalized
Backend development has started
SEO sitemap (keywords) has been discussed
A test server has been set up within ETSI
Latest content is being finalized

## Slide 3: Next steps
A developer version is expected by 11/09
This version will be tested on ETSI production server
Feedback and website amends are scheduled until beginning of October
Migration is planned mid-October