## Slide 1: oneM2M new website project
Estelle Mancini - MARCOM Secretary
MARCOM93 - 25 February 2021

## Slide 2: Build phase – Final steps
Homepage is signed off
Content is now finalized
Minor edits are being done
Most of the sections are ready
Last section in progress:
  Leadership page that needs some formatting for an optimized layout
  Video library - to be completed 1st March

## Slide 3: Measure and Go live phases
Migration from test server : weeks 9 & 10
Testing, reporting, amending: weeks 11 & 12
Go-live: week 13
Preparation of a communication plan for the promotion of the new website